Howdy,

Achievements

Finished coding Search Pub button, now testing/debugging it.  Don gave me a last minute reminder this should have cell references not strings  Button’s action list looks like this:

Search <doc reference>  For  [string or cell refrence]

also AND and OR lines can be added as with a Test button.

Finish Functional U/I outline and task proposal for Pamela Kinion. Outline is updated version of U/I manifesto and is in

http://www.mobilepoint.com/pm/Project Documentation/Projects/e-case/App Framework/manfest2.doc

Other Activities

Ricoh digitizer kind of works.  We have been having problems with support from Ricoh.  Will look at results with Mahboob Monday.

Perspective - Bill in Hawaii last week.  Still investigation change requests and prioritizing.

Finish HWX investigation, and will use knowledge in Perspective mods.

Upload/Download bugs fixed.  Finish stress testing Monday.  Dean got the Motorola modem

working, Rebecca checking if its a good deal compared to slow/expensive Paradign.

MobileGrams - Proposal complete, need to address with team staff meeting tues.

Q/A - Laynee’s status appended.

Decisions made:

Laynee won’t receive 2.1 until at least  Sept. 19 when she gets back.  Would like Laynee to

test at least two weeks before given it to anybody else.

GM Order Guide: Need Fred to help Project Mgt. Duties here as well.  Need Steve Akimoto

be take this over long term.

Concerns

GM.

To Color  or not, and if so, how to fix it.

Reliability and performance, how to fix it.

Still trying to recover from loss of Beberman.

Q/A - Laynee

Status Report 9/11/96

Achievements

-- Continued the investigation of missing order history (GM SCR #101).  An initial fix by Bob and Dean cleared up most of the problem; Nancy, Rebecca and Karol are verifying this.  However, there are a few orders still not being returned; Dean and Bob are continuing their investigation.

-- Phoned reps and asked questions regarding their use of Perspective and their Day vs. Month Planner preferences.  Constructed a survey response sheet that will be distributed at the Staff Meeting.

-- Updated the analysis of the Remedy database tickets and how they correlate with the SCR databases.  Copies of this will be distributed at the Staff Meeting.

-- Posted up-to-date SCR lists on the web site in the QA folder.

-- Continued to study old Perspective, Numero and MagicScript documentation to prepare for the training class on 9/13 as well as to help formulate e-case test plans.

-- Continued Section Upload/Download test planning and preliminary testing.

-- Continued updating diskgen procedures and a software check-out list to be handed over to Bob.

Decisions Made

Added the following SCRs to the databases (details below):

-- GM #103:  Error 64-1 While Transmitting

-- GM #104:  Clean Up Status: MobilePoint

-- GM #105:  “Pack All Masters” Hang

-- GM #106:  “Make Transactions” Malfunctions

-- e-case #105:  Clean Up Status: e-case

-- e-case #106:  Clean Up “Read Me”

Current Activities Planned

-- Will be flying to El Segundo for the scripting training session on 9/13, and will be staying there through Wednesday.

-- Will continue formulating test plans and begin testing e-case 2.1 as soon as Clay releases it.

-- Will continue testing Section Upload/Download.

-- Will continue updating the Remedy/Tracker analysis.

-- Will get clarification and log more SCRs that have been sent to me.

-- Will complete the updated diskgen procedures and deliver them to Bob.

Concerns

-- Never received the “Copper Demo” version of H.Pylori.

-- Uncertain how much time to devote to GM.

-- How to centralize and simplify the diskgen process when a campaign like H.Pylori requires so much specialized preparation.