Hello everybody,

This is a general status of whats going on from the Engineering front.

Last Friday (jun21) I dumped off to El Segundo two builds, 1.1 beta and 2.0 pre-alpha.

What’s in each of these?

1.1 beta is a GM SAS release, supported for use by IBM 730T users only.  The difference betweeen this version and the currently deployed version is that this version contains a set upgraded GM apps only (known internally as revision 15).  There are detailed release notes on the TOC of the release, but in summary the changes are:

- Replacement of PenAscii, SMODEM services for GMODEM (aka Gnosis DataLink). Expectations are that communication reliability and efficiency will greatly increase.

- Misc. bug fixes and features.

- Database integrity tool - to use periodically.  This reports and resolves many of the database inconsistencies coming back from the server.  These inconsistencies ARE NOT pen unit problems, they are problems resulting from back at the ranch. All testers need to be diligent in reporting and analysing the logs.

2.0 pre-alpha is a Fujitsu 1000 supported release.  It contains the new GM SAS (release 15) software plus many enhancements to e-case (bytheway, the name for the platform is e-case now).  These enhancements are focused on Campaign, include many MagicScript button features (auto-close, activate document, bug app wrapper fix, new Settings button, color properties), system-wide support for color, Gnosis color, performance/reliability fixes to the OS, full PCMCIA support for fujitsu.

Don Durben is currently testing the SAS app with the Fujitsu 1000.

Note: Campaign will not be supported on the 730T.

2.0 alpha is due yesterday ;-} I guessed awhile back beta would be ready July 19, but it does not look good. The requirements are still NOT CAST IN STONE.  I’ve been asked to fully support a blue background on the bookshelf, and for a new boot logo (this is NOT trivial).

If you want a disk with 1.1 or 2.0 send a request to Rebecca.

2.1, what is it.  Initially the follow on release to 2.0 was to be on focused on scaleability.  Since initial requirements definition, two major additional requirements have been attempted to be added.  Support for 256 color  and the Perspective apps.

Note: 2.0 DOES NOT support 256 color, nor Perspective. Perspective won’t even be installed on the final Campaign app for alpha.  Don’t be surprised.

I’m defining 2.1 to include the above mentioned additional requirements.  The impact on the dates I gave at the retreat are dramatic, and yet to be figured out yet.

Mahboob Alem - Mahboob is still having difficulty with wakeup alarm functionality into the Fijitsu MIL.  Alarms are immediately important for the SAS app to automatically do updates at night at specific times.  The problems are that Fujitsu does not support an easy mechanism for us to simply write to a single location an alarm time before dropping into standby.  They have provided us with a BIOS interface for this, but our alarm architecture is set for a direct call from the kernal, not via  an Vx86 task set up in the MIL like other BIOS calls .  It will take work perform the BIOS call before going into Standby, but Mahboob says this is kind of a hack, and may about 4 seconds to the Standby time.

Mahboob is also looking into the problems with supporting the new Calluna hard drives.  These drive are supposed to be more durable, we’ll see.  Right now e-case won’t boot on it due to timing related problems.

Dave B.  is finishing fixing the bitmap editor app to support color, and other misc. color cleanup issues that never seem to cleanup.  ASAP, he will fully focus on full color support.  Note: Dave B. fully focused on full color severely impacts our ability to resolve kernal/file system related issues (in laymen’s terms, this means we’re going to have a hard time fixing bugs related to hangs, file corruptions, memory problems, and performance degradations this year).  Dave B. is looking to hire an entry level to jr. Level person to help.

Bill M.  will continue fixing bugs as necessary from feedback on the GM SAS app while in test.  He’s also set to begin work on handwriting translation field improvements.  Also, FYI, Bill completed last month, building Perspective source.  We will shortly begin minor work on Perspective’s U/I, given that the product will be included in 2.1.

Arlene at DRG has completed the color support for Gnosis, bitmaps and text.  A lot to be learned while testing.  Awaiting Maestro feedback.  Known problems include ugliness when scaling.  This is not a Gnosis problem, but and image subystem poblem, in that we don’t support scaling color as yet.

In the next month I need to finish integration/test of the Headquarters server.  There may be some fixes required for DRG on the U/I side of the Catalog sections.

Also, I’m consider asking for a proposal from DRG on upgrading the Publisher to support HTML.

Laynee Wilde will start next week, she will be MP eng’s QA and tech support assistant.

That’s all I have time for now, talk soon…