# STATUS REPORT

Engineer:		Dave Seeger

For Week Ending:	3/06/98

Currently Working On:

Working on documenting/changing documents dealing with the flow of transactions between the LOD/HQ Server/Tablet.

Accomplishments:

Technical:

- Worked on the MobilePrise Transaction API document.

- Went over MobileGrams and how they interact with the MobilePrise Transaction API.

- Looked for information on generic database transaction files formats.

- Went over the MobilePrise Transaction API’s lack of dealing with unresolved links.

- Reviewed comments on the MobilePrise Transaction API document.

- Attended a meeting on the MobilePrise Transaction API document and discussed its strengths and weakness.

- Attend a meeting on Don’s proposed interface/strategy.

- Worked with Alta to update the API document with the input from the API meeting.

- Determined why Don’s new Backup button was not working was that he was running an old version of the Targzip library.

- Gave Don the new Targzip library.

- Talked with Clay and Don on shortcomings of the Backup button and what is needed.

- Looked into upgrading the Backup button.

- Reviewed the last version of the MobilePrise Transaction API document and gave my approval.

Non-Technical:

1)	None.

Plan for next week’s work:

- Prepare for meeting with Clairol and define our stand on the MobilePrise API.

- Continue to work on the underlying API of the PIM button.

- Continue to work on defining API to/from LOD/Tablet.

Things that will need to be done in the future:

- It has been identified that the Backup button’s Delete Action does not allow the user to delete items from the Notebook.  This needs to be fixed.  It is not a major problem but one that needs to be fixed.  This could be fixed on the first round of bug fixes.

- Need to expand the types of items that the “Backup” action of the Backup button can take.

- Need to document the actions and sequence in which things need to occur in the HQ Server with respect to TRN and KAT files.

Concerns/Issues:

None at this time.

Percentage of Work Breakdown:

General Design of interaction between LOD/Tablet	90%

PIM Button work	(button work only)		0%

Other						10%