WEEKLY REPORT

Task Activities

Task: Add e-pub find Button

ID: 41

Hours worked on: 5

Est Hours remaining: 25

Plan date of completion: Sept. 11

Comment:

Task: Color/Bootlogo

ID: 41

Hours worked on: 8

Est Hours remaining: ?

Plan date of completion: Sept. 12

Comment:  I need Dave B. cooperation here.  Color inverts unless I can make code

change to mil/ppboot that he had worked on.

ID: 15

Hours worked on: 0

Est Hours remaining: 4

Plan date of completion: Sept. 12

Comment:  Easy addition of function call into gesture handler.

Task: Ricoh Mil (demo)

ID: 41

Hours worked on: 3

Est Hours remaining: 25

Plan date of completion: Sept. 11

Comment:  Mahboob finally got a response from John Gidik of Richo.

Task: GM Tech. Support

ID: ?

Hours worked on: 11

Hours remaining:

Plan date of completion:

Comment: Transitioning TS to DRG and Laynee. Set up disk gen process for DRG to take over.

Task: MobileGram Functional Spec.

ID: ?

Hours worked on: 6

Hours remaining:

Plan date of completion:

Comment: Functional Spec. meeting with Landon Cox and Mike Thompson.  I need to hire

Landon immediately to complete phase 1 by 2.2

Task: Perspective Functional Spec

ID: ?

Hours worked on: 3

Hours remaining:

Plan date of completion:

Comment: Using Rebecca and Pamela Kinion to work on documentation. Need to figure how who does what.  Need Plan.

Achievements

Helped Laynee with Test Plan of upload/download sections.

Identified good consultant to implement MobileGram

Issues and Problems

What if GM does decide to fully rollout?