- WORK AUTHORIZATION REQUEST FORM

| Date: | Feb. 28 1997 |
| --- | --- |
| Consultant’s Name: | Steven Ritacco |
| Rate: | $80/hr. |
| Estimated hours to completion: | 300 |
| Schedule for completion: | 10/1/97 |

-integrate graphics, ink-list, font changes developed in post penpoint 1.01 work.

-add 1-16 bit mask expansion (needed for mask blt in driver)

-build new driver for MobilePoint tablets (Fujitsu).

-implement color image operator

-integrate post penpoint 1.01 font outline work.

-integrate font aliasing developed in post 1.01 work.

- Estimated Alpha Date 7/18/97

- Equipment to be supplied:

- Current e-case development environment

including appropriate source code.

Fujitsu 1000, and developer's accessories, technical

references.

| Consultants Signature: |  |
| --- | --- |
| Who Is Requesting Work: | Clay Weimer |
| Authorized By: | Clay Weimer |
| Date: |  |

- Please refer to this work authorization number on all related invoices,

- Please submit all invoices on a timely basis.