# DRG Management Proposal

## Management contract with DRG

a).  Manage MobilePoint’s engineering organization (internal engineering, contractors, and Q/A) to deliver projects in the following sequence:

- SalesPoint 2.32 production quality on the Fujitsu ST-510 (code named “Rodan”)

- SalesPoint 3.0 production quality on the Fujitsu ST-510 (code named “MobilePrise”)

- SalesPoint VAR toolkit for third parties to do application and Campaign customizations

- Feasibility study and proof-of-concept of SalesPoint port to Win32

- Port SalesPoint to Win32 kernel (SalesPoint 4.0)

b). Manage MobilePoint’s technical services group to handle level 3 help desk (problems traced to the base SalesPoint product).

c).  Document current product and changes in product

d).  Establish source control program to document deltas and allow for rollbacks

## Process

a).  MobilePoint defines each effort with a business requirements document and an initial  functional specification

b).  Final functional specification is negotiated between engineering and sales

c).  Deliverables, costs and time lines are specified by DRG

d).  Work authorizations are then issued by MobilePoint

e).  A change control board handles any canges in product scope

## Details

- MobilePoint will establish and fund a fixed budget for development efforts

- DRG will receive a monthly management fee in cash (and stock, if desired)

- Contract to be renewed on an annual basis

- MobilePoint will offer financial incentives to DRG for timely or early delivery of products

- The development group will relocate to DRG’s facility but remain employees of MobilePoint.  HR services will be handled by MobilePoint

- All staffing decisions (recruitment, hiring & firing) will be at the discretion of DRG management

- MobilePoint will be responsible for providing all capital equipment and supplies required for the development group

- All MobilePoint source code will remain the property of MobilePoint

- All DRG source code will remain the property of DRG

- DRG will allow MobilePoint engineers to view and modify DRG source for use in the SalesPoint product

# Transition Procedure

- Contract is negotiated and finalized between MobilePoint and DRG

- Development staff and equipment are relocated to DRG’s facility

- DRG management to review current and future projects, assess requirements for each, and work jointly with MobilePoint management to create a 24 month budget

- Delivery dates are established for 2.32 and 3.0

- Interface between sales and development is established

- Decision is made about which group should house professional services (application customization, application Q/A and documentation and Campaign development services)