- WORK AUTHORIZATION REQUEST FORM

| Date: | # June 10,1997 |
| --- | --- |
| Consultant’s Name: | Decisionworks |
| Additional Resources Required: |  |
| Rate: | As specified in consultant agreement. |
| Authorized hours for task: | 180hrs. |
| Schedule for completion: | July 18, 1997 |

- Scope of Work:

Perspective API for programmatic access by MobileScript development work.

∑	Interface to access and insert details of items  by unique id (for MobileScript Post Button)

∑	Interface to obtain unique id of record items via “current profile” and via query (via cursor method if possible).

| Consultants Signature: |  |
| --- | --- |
| Who Is Requesting Work: | Clayton Weimer |
| Authorized By: |  |
| Date: | # June 10, 1997 |

∑	Please refer to this work authorization number on all related invoices.

- Please submit all invoices on a timely basis.

- Hours exceeding authorized  require further authorization.