Letter Contract

This Letter Contract is made between Deskin Research Group, Inc., (DRG) a California corporation doing business at 2270 Agnew Road, Santa Clara, CA 95054 and MobilePoint Corporation,  a corporation doing business at 840 Apollo Street, Suite 231., El Segundo, CA 90245 on 7 February 1997.

Description of Effort

DRG agrees to provide the labor and knowledge to define, design, code, implement, test and deliver a port of the current DOS based e-case campaign server onto a Windows NT4.0 platform running an Intel Pentium processor.

The server is designed as an NT service that:

- Requires and verifies remote login as valid NT user and group

- Spawns a task/thread per valid communication session

- Receives over serial line and stores new campaigns that have been authored on a pen computer and encapsulated using the Mcalpine gzip e-case functions. Uses information passed with file to create campaign catalog entry that is presented to pen users.

- Transmits the requested campaigns in Mcalpine gzip format to valid pen users over serial/modem port

- Support for current multiport serial board

- Receives market intelligence files from pen computers and stores in directory on NT server

- No support for MobileGrams in this version.

- Logs error events to NT event file

The estimated effort is:

3 man-weeks to port server code and implement login functionality

- man-weeks to implement gzip functions supplied by MobilePoint

1 man-week - integration support

Deliverables:

Executable WinNT4.0 code plus and installation instructions.

Task

Name: NT Server Port

Term: Requested Delivery date of the NT Server code is 17 March 1997.

Task type:  Time & Materials

Task Labor Rates:

CAT III (Administrator): $48/hour

CAT II (Technical Staff): $95/hour

Billing and Invoicing

Billing is to be done monthly. Payment terms are net 30 days.

Accepted by:

| MobilePoint Corporation | Deskin Research Group, Inc. |
| --- | --- |
| Signature: _______________________ | Signature: ______________________ |
| Name: Mr. Tim Titus CEO | Name: Mr. Paul R. Mouchon Vice President/Treasurer |
| Date: ________________________ | Date: ______________________ |