Howdy,

This report covers the last 3 weeks since I was mistaken on how my last 2 status reports would get distributed and I want to keep you all updated.

Achievements

Transitioning important materials and information to people and places to help alleviate me of non-codepig duties:

- Organization and setup of Company information repository (www.mobilepoint.com).

- Began process of passing much of the project management duties to Fred Braddock.

- Began training Laynee on e-case and transitioning engineering test duties to her.

- Continued transition of tech. support know-how and duties to DRG and Laynee and the into the repository (see www.mobilepoint.com/pm/Project Documentation/tech support)

Began recruitment strategy:  Networking: Met with Go engineer Dan Fraisel. Met Mike Gleeson (ex-Hobbit/PenPoint compiler/internals guru from Eo days). Want Ad: Put together a want ad to  post on jobs bulletin boards.  Next Steps: Post ad and NDA people I've talked to so I can tell them what we are really doing.  Problem: I don't have a budget to be serious here!

Worked on last 3 incomplete 2.1 tasks:

- Engineering test of Upload/Download Section. Bugs found, bugs fixed (as a result of NT integration). We are currently experiencing bugs on the Download process,  has not been fully characterized.

- Finishing work on Boot Logo/Bookshelf.  Still having problems modifying boot and mil code that Beberman was working on.

- Began work on e-pub Find button.

What’s in 2.1 and 2.2,?  Look in

http://www.mobilepoint.com/pm/Project Documentation/QA

Helped Jeff and Tim with the proposed GM Support contract.  This required definition of  GM Order Guide App 1.2 requirements with DRG and Bill McAlpine and analysis of longer term issues. See

http://www.mobilepoint.com/pm/Project Documentation/Projects/GM Order Guide/my cost estimate aug96.doc

Got  2.1 requirements and the beginning of  Maestro TK requirements. Rebecca is helping on

with Prod. Mgr. Duties.

Perspective  requirements meeting with Pamela, Tim, Laynee, and Bill.  Laynee has list and Bill estimating what we can get into 2.2.  Have not decided yet who will do functional spec.

GM Support and test/tech support with DRG and Laynee.  We resolved or published workarounds for several key problems areas (Putting together “complete” GM diskgen” package for DRG,  discovered cause of missing order history items, put together workaround and preventive procedures for a couple of problem areas.

Laynee, and other engineers are sending me their status reports directly.  I’ll do a better job next week summarizing their work.

Decisions made:

2.1 alpha slip, now scheduled Sept 15.

- 2.1 will not include 256 color, deferred.

2.2 will include a Day Planner and Address Book.  Maybe Month Planner. Fixes to be incoporated are now being prioritized.

For 2.2, need to write proposal to add to add Phase 1 MobileGram.

Rebecca is going to be product manager of the Maestro TK.  Other team members are Fred (project mgt.),  Laynee (Q/A and acting TS) and myself; and of course the Maestro gang (Don, Nancy, and Roger).  Rebecca has a list of requirements she sent around and we all need to respond to it soon.

GM Order Guide:  We have to have tech. Support control the disk gen process!  I think I’ve almost convinced those involved to agree with this.  We have to get this done this week, or

our tech. Support costs will continue to spiral.

I’ll be putting together U/I Functional Spec Plan this week.  Don’t know yet who will do it. Need this before we do documentation. Functional Spec, and documentation due for e-case 2.2.

Concerns

Interruptions occur an average of once per 12.5 minutes.  Starting this week, I am

unavailable during work hours between 10-4pm.  V-mail, e-mail otherwise.

Still trying to recover from loss of Beberman.