# MobilePoint Qualification Process

Author: Shannon White

Email:	swhite@mobilepoint.com

Version: MPQP1.0

Table of Contents

MobilePoint Qualification Process

I.	What is Quality?	3

II.	Organization	3

III.	Methodology	4

Black Box Test Types	4

Acceptance Tests	4

Feature-Level Tests	5

System Level Tests	6

Configuration Compatibility Test	6

Documentation Tests	6

Online Help Tests	7

Web Documentation Tests	7

Install/Uninstall Tests	7

Automated Tests, Testing Tools and Grey Box Testing	7

Glass Box Testing	7

Reporting Policies	8

Bug Tracking Overview	8

The Bug Tracking Tool	9

Definition of Bug Severity, Prioritization and Status	9

Status Tracking & Reporting	11

Troubleshooting Documentation	11

Final Release Report	11

IV.	Quality and the Product Development Process	11

Investigation	11

Development	12

Pre-Alpha	12

Alpha	12

Beta	12

Final/GM	12

Production	12

# I.	What is Quality?

Ask someone to give the name of a high quality product. Often, the product named is the one that causes the least concern. That is, quality products have a high degree of predictability and reliability. But quality products are more than reliable. It is not only essential that a product function reliably, but also that a product supplies the features users require in a format that they understand. So, product quality is defined by a high level of predictability, reliability, and also an intuitive, rich composite feature set that fulfills end user requirements.

By this definition of product quality, the MobilePoint Quality group is primarily tasked to find product flaws. Product flaws will mostly occur in the software product; in its functionality and its design. However, the product does not only consist of software. Product flaws that affect the user can also occur in the supporting documentation, both hardcopy and softcopy. Therefore in addition to qualifying the software product, the role of Quality also extends into the realms of publications, web authoring, and other product components. The ultimate goal of this Quality group is to deliver a total software package; software, supporting documentation and packaging, that is cohesively reliable, clear and potent.

# II.	Organization

The Quality group rests itself within  MobilePoint’s Research & Development Organization, specifically residing under Engineering leadership within the Technical Services Group. Quality sees itself as providing a dual type of service. As stated previously, Quality’s primary task is to uncover flaws in the product. To do this, Quality sees itself as an essential member of the product development team, performing critical tasks in the product development cycles from Investigation phase through Final phase.

This acceptance, verification, and validation process naturally involves a variety of test types. Black box tests, grey box testing methods, source code control and integration, and white box testing services are all high level components of the Quality process for any given product. Many of these tests naturally compliment or assist the efforts of Engineering, saving valuable Engineering resource time, while insuring the highest level of product Quality. Therefore, Quality performs a second type of task by providing services to Engineering that are a natural part of the Quality process.

It is important to stress that in its developmental role Quality needs to be appropriately informed, involved, and allocated the correct amount of resources so that it may achieve its goals. Working under the direction of Engineering, the small Quality group situates itself within the direct line of developmental activity, and as a result, is more capable of responding to the needs of a dynamic product development process. In this configuration of Quality resources three main tasks are performed by the following individuals:

- Black Box Quality

Black box tests are designed to test the software from the user’s point of view. The black box Quality Engineer is responsible for the design and implementation of these tests, and the reporting of any issues related to these tests (See Methodology section for more details). In addition, the black box Quality Engineer may use grey box methods to compliment findings. Grey box test tools making internal information about the program visible to the black box tester. Automation of black box tests is also categorized as a grey box testing method. Titles for black box Quality Engineers include:

Quality Assurance Engineer I – This is a junior level black box Quality Engineer. This person is primarily responsible for executing black box tests and writing some test case scenarios.

Quality Assurance Engineer II – This Quality Engineer is responsible for executing black box tests, writing detailed test cases and plans, and automating test case scenarios.

- Integration Technology

The Integration Buildmeister is responsible for source code control, writing and executing pre-build tests, performing release builds, writing and executing the Release Acceptance Test.

- White Box Quality

This is a permanent member of the Engineering staff. The primary responsibility of the White Box tester is to test source code before it is compiled. These tests isolate genuine boundaries within the code and thoroughly test all branches and transitions within the code. This engineer will share this knowledge of the code with other Quality Assurance Engineers to streamline black box tests.

# III.	Methodology

To deliver a reliable, clear, and effective product, MobilePoint’s Quality group is implementing qualification standards as specified by ISO 9000 and IEEE. The process of this implementation is time-dependent upon available resources. At completion of implementation, the MobilePoint Quality group expects to be compliant with these aforementioned standards, responsible for a full suite of black box tests, integration technology, white box engineering services, and all associated reporting issues.

## Black Box Test Types

Black box tests are designed to test the software from the user’s point of view. They include a variety of testing categories including acceptance tests, feature-level tests, system tests, configuration tests, and documentation tests. The black box tests are defined as follows:

### Acceptance Tests

Acceptance Tests verify that the product meets minimum functional requirements known as Acceptance Criteria. Acceptance Criteria are determined by Quality at the time the preliminary Qualification Test Plan is written. The criteria, determined from the functional specifications delivered from the Engineering department, are the standard against which Acceptance Tests are written. These tests are then conducted against every internal release delivered into Quality. Ideally, these tests would be automated. An official release enters Quality when source code is delivered to the Build Meister. The black box acceptance testing effort begins after the RAT test is conducted on the initial build. Acceptance testing is completed when the FAST tests and regression tests have been executed and passed by Quality.

- Release Acceptance Test (RAT)

RAT is run on each development release to ensure that the build is stable enough for further testing. Typically, this test suite consists of entrance and exit test cases plus no more than a dozen test cases checking mainstream functions of the program with mainstream data. These tests will be ran by Quality’s Integration Build Meister for every build. Ideally the RAT would be automated. These automated tests would be ran prior to the release to black box Quality. If the build does not pass the test, it’s reasonable to do the following:

1. Black box Quality continues testing on the current release.

2. Report to Engineering and project management indicating the failing criteria.

3. Request new source for a new build.

- Regression Tests

In this instance, regression tests occur to confirm fixed bug resolutions for all releases after the Alpha candidate 1. When bugs have been fixed by the development team, Quality verifies the fix by executing the step-by-step conditions in which it was reported. In addition, Quality will also perform functional tests around the reasonable area of the fix to verify that no additional bugs have been introduced as a result of the fix. If the bug is confirmed as fully fixed with no side-effect, the bug status will be changed to Closed.

If the bug is confirmed as fixed but there is a side effect, its bug report status will be changed to Closed. However, a new bug will be filed to report the side-effect. If a bug is only partially fixed, its resolution may be changed back to open with comments outlining the understanding of the problem and any new steps to replicate the problem.

In addition to the regression testing conducted to verify fixed bugs, a second type of  regression test is performed during the final developmental phase. This second type of regression test is refered to as the closed-fixed regression cycle. This final regression test can be run to reassure the true status of all Fixed-Closed bugs.

- Functional Acceptance Simple Test (FAST) – first pass test

FAST is run on each release received from the Integration Buildmeister. It is used to ensure that key features of the program are appropriately accessible and work on at least one test configuration, preferably the minimum configuration. This test suite consists of simple test cases checking the lowest level of functionality for each major functional components. Ideally these tests will be automated.

If errors are encountered during the execution of the FAST reports will be made through the normal bug tracking database. No testing suspension will be recommended.

### Functional Tests

Functional tests occur after Acceptance Tests, and for this reason, they are also sometimes called Full-Pass tests. Tests that review expected functionality are executed first, followed by tests that force error conditions, and tests that push a feature just inside or outside of it’s given minimum and maximum capability. Again, some of these tests could be automated in the future.

- Task-Oriented Functional Tests (TOFT)

TOFT consists of positive test cases designed to verify the program features by checking the task each feature performs against the specifications, user guides, requirements, or design related documents. Usually, features will be organized into list or test matrix format. Each feature will be tested for:

- The validity of the task it performs with supported data conditions under supported operating conditions.

- The integrity of the end-result task it performs.

- The integrity of the feature when used in conjunction with other related features.

- Forced-Error Test (FET)

FET consists of negative test cases designed to force the program into many types of error conditions. First, a list of all error messages that the program may issue will be generated. Then, that list will be used as a baseline for developing test cases. These will be used to try to get the program to issue every error message on that list. These guidelines will be used:

- Ensuring that the design of the error handling and error reporting scheme is consistent.

- Ensure that all common error conditions will be detected and handled.

- Ensure that the program will recover from each error condition gracefully

- Check that each error message  to ensure that

- The message matches the error type detected

- The description of the error is clear and concise

- The message does not contain spelling and grammatical errors

- The user is offered reasonable options to get around or recover from the error condition.

- Boundary Tests

Boundary Tests are designed to check the program’s response to all extreme input values, valid and invalid. We feed it data that forces it to output extreme values.

### System Level Tests

System Level tests are designed to fully exercise the entire environment as a whole, ensuring that elements of the integrated system function properly. These tests also are used to validate the usefulness of the program and its end-results against the specified requirements. Some of the volume, stress, load and performance tests could be automated in the future. All of them would be greatly enhanced, or will require, grey box testing utilities, such as the benchmarking tool.

- User Tests

Using the program in a way we expect customers to use it. Real world work finds errors that would not be revealed in other formal tests

- Ad Hoc Tests

These tests do not involve a test plan, task areas, etc. These tests are conducted in areas testers suspect problems may occur, and are executed when time permits in the testing schedule.

- Volume Tests

These tests study how the program deals with loading very large amounts of data or handles tasks involved in huge overhead of calculating and processing small or large amounts of data. The focus is on forcing large amounts of data with huge demand of processing-overhead each time, legitimately requesting many processes at the same time, and forcing high frequencies of repetitive tasks over a long period of time.

The volume test is generally run after the execution of the Feature Tests, proving the program functions under normal conditions

- Stress Tests

Stress Tests force the program to operate under limited or low resource conditions. Volatile memory, disk space, file handle, GDI resources, are examples of resources that may be artificially manipulated in the creation of stressful conditions to test the program on. The focus is to test the upper functional limits to ensure that the program will function correctly or handle error conditions gracefully should those arise. If other memory-oriented tests are also planned for they will be listed here as part of the Stress Testing Suite.

- Performance Tests

Tests that verify the product meets the stipulated benchmarking requirements. These tests will be run using MobilePoint’s benchmarking utility.

### Configuration Compatibility Test

Configuration Compatibility Tests are performed to ensure that e-case will function properly across various software and hardware environments. The strategy is to run the FAST tests and input/output TOFT tests on a range of software and hardware configurations. Until version 4.0 of e-case, compatibility tests will primarily focus on various hardware configurations for the client side, and specified NT configurations for the server side. These tests will be automated in the future.

### Documentation Tests

The Quality department will test all user and reference guides to ensure that all features are reasonably documented.  Test focus will focus on documentation accuracy. For example:

- Accuracy of every statement of fact.

- Accuracy of screen captures, illustrations, and figures.

- Accuracy of every tutorial, tip, instructions, and the like.

- Accurate placement of figures and illustrations.

### Online Help Tests

Online help tests ensure the accuracy of help contents, the correctness of features in the help system, and the integrity of the integration of the help contents with the help system.

### Web Documentation Tests

Any user documentation, FAQ materials, etc. placed on the corporate website must be qualified prior to release. Documentation would be checked to ensure the accuracy of the information, the accuracy of any accompanying graphic material, and the functionality of any scripts or links created on the aforementioned pages.

### Install/Uninstall Tests

Testing of the installer ensures that the features of every install option will function properly on a variety of hardware configurations. The test will verify that the correct set of directories will be created, the correct set of application and system files will be copied to the appropriate directories, configuration and system related files will be appropriately created or modified, and various error conditions will be detected and handled gracefully.

Testing of the uninstaller ensures that all installed directories and files will be appropriately removed, configuration and system related files will also be appropriately removed or modified, and the operating environment (for HQ server software only) will recover its original state (before running the installer).

## Automated Tests, Testing Tools and Grey Box Testing

Grey box tests make internal information about the program visible to the black box tester through the use of testing tools. MobilePoint Quality will be using these types of tools as they become available. Existing internal tools include a system log and benchmarking utility. Relevant information from the system log will be added to bugs as needed. The benchmarking utility will be used to conduct all performance tests as specified in the test plan for a given release.

Automation will enhance and minimize the costs of the black box testing effort, allowing for a more complete coverage of all test case scenarios while limiting headcount costs. For e-case releases prior to release 4.0, MobilePoint’s on-board scripting language and publication utilities will be used to create testing documents and notebooks. These documents will provide the first level of Quality automation. For releases after 4.0, Quality will have full automation capabilities. MobilePoint’s Quality is planning on using Segue’s QualityWorks package to facilitate this second level of automation.

## Glass Box Testing

These are the tests of the source code. Glass box tests are highly efficient tests that isolate genuine boundaries, all branches, and transitions within the code. It allows for a high level of code coverage, but can never completely replace black box testing (for example, user interface inconsistencies would never be revealed through a glass box test).

## Reporting Policies

Quality is responsible for a variety of reporting issues; bugs, weekly status reports, final release reports, and any raw troubleshooting data for guidebooks.  The following section defines these reports.

### Bug Tracking Overview

A bug is defined as a flaw in the product that is a deviation from expected product behavior, a perceived piece of functionality that appears to be missing, and in the case of supporting materials, a misrepresentation of expected behavior or a lack of information regarding product behavior. Although it is Quality’s primary task is to identify product flaws, it is expected that other departments within the company, and users in the field will also find product flaws. When bugs are found and appropriately isolated, it is expected that MobilePoint employees will file those bugs themselves according to the MobilePoint standard. Bugs that come in from the field will first be routed through the Technical Support group and then entered into the bug tracking database by Technical Support or Quality (for details on this procedure, please see Technical Support documentation).

All bugs will ultimately pool into the bug tracking database which is administered by Quality. In this role, Quality will review all open bugs prior to forwarding them to Engineering (or the appropriate product development party). Any bugs which are not appropriately documented or isolated will be redirected back to the filing party for additional clarification.

An appropriately documented bug:

- Has a unique identification number, initial status, initial priority, initial severity, and other appropriate classifications assigned. (Note: The Quality department may reclassify as they see fit)

- Has a clear brief description that summarizes the importance of the bug.

- Provides a detailed description of the incident that clearly isolates the problem.

Without a good detailed description, bugs will not be accepted. In the detailed bug reporting section, the reporting individual is responsible for supplying:

- A more elaborate description of the bug

- The minimum number of steps necessary to reproduce the problem: including any essential inputs

- The expected results and the actual results

- Number of time replicated

- Configuration

- The overall impact of the bug

- Any fix suggestions

Bugs that meet the filing requirements listed above will be sent to the appropriate product development party. Development team members will be automatically notified via e-mail of any issues that they need to address. It is the responsibility of the bug’s owner to review the issue after they have been notified. Owners have the right to reclassify the bug provided they add a logical written justification for the change to the bug’s detailed description. Any disagreements that result from changes to a bug’s reclassification and all critical bug issues are to be addressed during weekly  project meetings. Disagreements are to be resolved by the project manager during those meetings.

Bugs are resolved when they are given a fixed status, a duplicate status, or a declined status. Bugs can additionally be given a later status if they have a low bug priority. Bugs with a later status and a low priority will not be fixed for the current release and will be reviewed by Development at a later date. Fixed bugs are reassigned to Quality so that they can be closed. Only the Quality department can close a bug. There are no exceptions to this rule. At the beginning of the testing cycle for the release with the reported fix, Quality will perform regression tests and verify the fix. After verification, Quality will close. A bug with a duplicate status means that there is another bug in the database which is identical to the reported bug. When the bug is discovered to be a duplicate of another bug that bug number must be added to the duplicate report. The bug with the later bug ID will always be the duplicate bug. A bug with a declined status means that the reported bug is not a true bug. A detailed description documenting the reason for the decline must be written in the detailed description field for all declined bugs. Declining cosmetic bugs or bugs there will not be time fix in the current release cycle are not an appropriate reasons for a decline.

### The Bug Tracking Tool

The MobilePoint bug tracking database will house all internal and external bug reports. This bug tracking tool will be accessible to all internal staff at MobilePoint. It is presumed that this database will be an out-of-box solution that will reside on the MobilePoint Server. The bug database will  be capable of linking to the Technical Services call tracking database. Through this link bugs reported from the field will be associated with the original call reports they arose from. In addition, the bug tracking database will also have a web reporting utility to allow authorized remote users to have access to the MobilePoint bug tracking database through the Internet. In the future, this Internet reporting feature could even be extended for customer reporting. The bug tracking database may also be integrated with the source code control application.

### Definition of Bug Severity, Prioritization and Status

Bug severity is a subjective method used by reporters to grade the severity level of each report. Bug severity does not necessarily indicate the priority that should be given to fixing a given problem. For example, a non-recoverable crash can occur that a user would rarely, if ever, affect the end user. This bug would therefore have a high severity level but a low prioritization level. That is, the bug prioritization level indicates the urgency for the fix within a given release cycle. Prioritization will generally conform to the ship criteria defined at the beginning of the project development cycle. A bugs status indicates if a bug has been addressed or not by its owner. Severity, prioritization, and status levels are initially assigned by the bug’s originator, but can also be reclassified by the owners of individual bugs as described previously. Disputes over bug severity or prioritization are settled during bug review meetings. These are the internal MobilePoint guidelines for bug severity, prioritization, and status:

- Severity 1 - Showstopper

Those that result in the loss of key functionality, usability, and lack of performance of a product in normal operation, and there is no work-around solution available. These bugs may also include content related bugs, such as an obviously embarrassing misspell, etc. Some general categories are:

- Unrecoverable Crash or freeze

- Data Loss or Corruption

- Loss of Designed Functionality

- Missing Key Features

- Severity 2 – High

These are serious bugs. They include key features that don’t function under certain conditions, a degradation of performance, or a needed feature. Some categories include:

- Needed Capability Missing

- Lack of program functionality with difficult, inconvenient, or awkward work around, having serious impact on product use.

- Incorrect or missing information in online documentation

- Severity 3 – Medium

These bugs represent minor inconveniences to the user, minor display and redraw problems, and minor design issues. Some categories include:

- Minor inconveniences or loss of efficiency

- Bugs with a clear workaround

- Cryptic or misleading feedback

- Confusing user interface issues

- Misleading information in online documentation

- Severity 4 – Low

These are cosmetic bugs or bugs where a permanent workaround is completely acceptable. Some categories include:

- Cosmetic errors: misspellings in messages, online documentation, and or inconsistent naming conventions

- Minor flaws in existing user interface

- Bugs with a permanent workaround

- Severity 5 – Enhancement

These are issues that are not necessarily listed in the defined specification. Some categories include:

- Functionality perceived to be required but not included in the specification.

- Suggestions for improvement of one or more functions for ease of use or to improve fit to the audience.

- Priority A

These bugs are required to be fixed before the next major release in the development cycle.

- Priority B

These bugs must be fixed before the product is released to the public.

- Priority C

It is not essential that these bugs are fixed before the product is released to the public, but it is desirable.

- Priority D

These bugs have no priority for the current release.

- Open Status

The bug is open and has not been fixed by its owner.

- Reopen Status

The bug was not fixed in the release indicated and is being sent back to its owner for a fix.

- Incomplete Status

The bug is still open. However, additional information is required before the bug can be fixed. The owner will supply a detailed explanation of  any additional information they require. The originator of the bug must supply this information before the bug can be fixed.

- Later Status

The bug is of a low enough priority that it will not be fixed for this release. The bug will be evaluated by development for a fix in a future release.

- Declined Status

The bug is a feature or there was a user error. This bug will not be fixed.

- Duplicate Status

This is a bug that has already been filed. The owner or Quality administrator will identify the number of the duplicated bug in the detailed description field. The bug with the lower numerical ID is always the original.

- Fixed Status

The bug has been fixed for the next release. Quality is to verify the fix in the next release.

- Closed Status

The bug was verified fixed. Only Quality has the authority to close a bug.

## Status Tracking & Reporting

Quality will submit a weekly status report to the product development team at the weekly project meeting. The report will be submitted in hard copy form at the actual meeting, and electronically on the MobilePoint corporate intranet after this meeting. This report will summarize the past week’s testing activities and events,  referencing those activities to individual elements of the test plan and other test case documentation. It will comment on the comprehensiveness of these testing activities and identify any features tested that were not completely covered. These results of these activities will then be summarized.  A count of bugs be severity and priority will be listed. Bugs will also be associated with the particular testing activities that uncovered them. Any bugs that were found outside of the scope of normal testing will also be included. Finally, the report will also summarize any additional issues Quality feels need to be addressed by the project team.

## Troubleshooting Documentation

During the qualification period, the Quality team will compile a troubleshooting list of typical problems a user may run across and resolutions to those problems. This troubleshooting list will be handed off to the Publications team during the Beta development period. Periodic updates will be sent to the Publications team until final troubleshooting documentation is compiled.

## Final Release Report

The Final Release Report will be submitted prior to the final release of  a project. This report is an assessment document that describes the scope of the testing project, testing completeness, test results focused primarily on the area of concern, and release recommendation. It will be released to the development team in hard copy format and to the entire corporation electronically on the MobilePoint corporate website.

# IV.	Quality and the Product Development Process

Quality works alongside other members of the Product Development Team to not only qualify, but to create the end product. To do this, the Quality group will be involved in nearly every part of the product life cycle. The following phases of the product development life cycle highlights what Quality expects to be responsible for and the hand-offs that the group expects to receive.

## Investigation

Currently, it is presumed all projects at MobilePoint will be adequately funded. During the Investigation phase Quality will expect the Product Development team to act as a unit to establish a product definition based on real user requirements. The completion of this definition shall make certain assumptions, require adequate resources, and will be completed within a specific time frame. During this Investigation phase the Quality department is responsible for identifying it’s resource needs, creating a preliminary Quality Plan based on available Engineering and Marketing specifications, create an initial Configuration Management document for source code control and builds, specify any project Out of Bounds Criteria, make a commitment to the targeted time frame for delivery, and perform tests with Engineering on any prototypes developed during this phase.

- The Quality Plan

The preliminary Quality Plan contains as much information as is available during investigation. At best, it is intended to provide an initial risk assessment, describe a high level test strategy, a list of features and functions to be tested, list any available test cases, define resource requirements, and any contingencies for milestone delivery. The Quality Lead will include:

- An identification of product features

- A testability study, including risks and needs

- A plan for any preliminary usability studies

- A schedule of milestones for Investigation and Pre-Alpha phases

- A staffing plan

- Resource requirements

- The Configuration Management Plan

A brief document provided by the Buildmeister that will outline any requirements they may have, provide a build strategy, any deliverables required from Engineering, and a reasonable time frame to perform these tasks in.

## Development

The development phase consists of three parts: Pre-Alpha, Alpha and Beta. Formal coding and defect removal occur during this phase.

### Pre-Alpha

After the product’s design and accompanying plan have been approved, development begins. During this phase, the product’s total specification is completed, test plans and tools are readied for product validation, and the final development schedule with ship date is approved. During this phase the Quality team is responsible for a final Quality Plan, a Test Plan, a review of any of it’s tools and completion of any scripts are tool building that may be necessary for testing, sets up any database required for reporting, and begins testing.

- The Test Plan

The test plan written by the Quality Lead describe the software criteria for meeting Alpha, Beta, Final, and GM. It identifies which pieces of software will be tested by whom. In addition, any tests or tools developed for initial build assessment tests will be described in this document. The product’s features, a test strategy, test suites, and a Beta release plan are identified in this document. This plan is approved by Engineering and may be updated at Alpha and Beta as the product’s definition is adjusted during development. This document is written using a Marketing Requirements Document, an Engineer Design Specification, and any prototypes as reference material.

### Alpha

Quality is responsible for the execution of their functional test suite and some of their stress (part of the system) test suite during this phase of development. The testing plan and suite will be adjusted along with product definition if that should occur. Quality requires that all Priority A and B bugs are fixed during the Alpha development cycle. During this phase Quality also prepares for the Beta release.

### Beta

Quality’s System and Configuration tests are executed during the Beta Cycle. Bug feedback from customers is verified by Quality and then incorporated into the final product. All Priority C bugs are fixed during this phase. Quality also tests any supporting documentation and packaging, as well as delivering its input for a troubleshooting guide.

## Final/GM

This phase is often very short. It’s purpose is to ensure that the product fully meets the requirements of the definition and is ready to be shipped. During this phase the Buildmeister delivers Final candidate builds to Quality. For each final candidate a full series of Acceptance tests and a Regression of all tests are performed on the build. Quality will declare a GM candidate and send it’s Final Release Report to Engineering and Integration. The final GM build is given another cursory round of tests and ultimately approved by the Product development team.

## Production

All relevant project development documentation is updated, bound, and stored for future tests. Quality conducts a Postmortem Review of its process.