- WORK AUTHORIZATION REQUEST FORM

| Date: | # Oct 2,1997 |
| --- | --- |
| Consultant’s Name: | Decisionworks |
| Additional Resources Required: |  |
| Rate: | As specified in consultant agreement. |
| Authorized hours for task: | 200hrs. |
| Schedule for completion: | Feb. 27, 1998 |

- Scope of Work:

Continue Perspective API work for programmatic access by MobileScript.

- Enhance import/export for enterprise database interface needs.

- Provide expanded Select/Query method for PIM button.

- Maintenance/Support issues resulting from PIM button development.

- Misc. Perspective U/I enhancements (Clay to provide list).

| Consultants Signature: |  |
| --- | --- |
| Who Is Requesting Work: |  |
| Authorized By: |  |
| Date: | # Oct. 2, 1997 |

∑	Please refer to this work authorization number on all related invoices.

- Please submit all invoices on a timely basis.

- Hours exceeding authorized  require further authorization.