Preliminary Report To

World Wide Clairol

Professional Products Division

Business Requirements and Architecture Recommendations

Draft

Table of Contents

Table of Contents

1.0 Executive Summary

1.1  Background

1.2  Objectives

1.2.1  Review of Business Objectives

1.2.2  Review of System Objectives

1.3  Architecture Overview

1.4  Implementation Strategy

1.4.1  Overview of Initiatives

Design and Implement Salon Database

Implement Telemarketing Package Application

Develop Strategic Salon System Data Distribution Infrastructure

Develop Decision Support Environment

1.4.2  Schedule and Cost Estimates

Schedule of Initiatives

Cost Estimate of Initiatives

2.0 Information Requirements Review

2.1  Business Requirements Review

2.2.1  Survey of Existing Business Environment

2.2.2   Business Workflow Vision

2.2  Strategic Salon System

2.2.1  Review of  System Boundaries

System Boundary Diagram

Definition of the Data Flows

Definition of the External Actors

2.2.2  Salon Conceptual Data Model Overview

Data Boundary Diagram

Review of Salon Data Subjects

Review of Salon System Control Subject

2.2.3  Strategic Salon System Conceptual Process Model Overview

2.3  Key Business Issues and Design Constraints

3.0 Solution Architecture

3.1  Conceptual Architecture Review

3.1.1  Architecture Principles

Database (Production and Test/Development)

LAN

Desktop

Laptop

MobilePoint Device (Pen Computer)

GUI Development Tools

Information Retrieval Tools

3.2  Key Technology Issues and Design Constraints

3.2.1  System Performance Criteria

Operational Performance

Technical Performance

3.2.2  Functional Standards

Screen Layout

Maintenance

Query

3.2.3  Data Storage Rules

Availability

Rollback/Commit

Generation of Identifiers

3.2.4  Processing Standards

Error and Exception Handling

Date Management

3.2.5  Control Standards

System Access

3.3  Technology Infrastructure

3.3.1  Technology Infrastructure Overview

3.3.2  Infrastructure Component Configuration

3.3.3  IM Strategy and Vision for Overall Architecture

3.3.4 Review IM Strategy and Vision for Overall Architecture

Appendix  A   Strategic Salon System  Implementation Strategy

A.1  Outline of Initiatives

A.1.1  Design and Implement Salon Database

A.1.2  Implement Telemarketing Package Application

A.1.3  Develop Strategic Salon System Data Distribution Infrastructure

A.1.4  Develop Decision Support Environment

A.2  Detailed Cost Estimates and Assumptions

A.2.1  Cost Estimate Assumptions

A.2.2  Staffing Requirements

A.2.3  Detailed Cost Estimates

Appendix  B   Salon Conceptual Data Model

B.1  Business Party Subject

B.1.1  Business Party Subject Diagram

B.1.2  Presentation of Business Party Subject Entity-Relationships

B.2  Geography Subject

B.2.1  Geography Subject Diagram

B.2.2  Presentation of Geography Subject Entity-Relationships

B.3  Call Subject

B.3.1  Call Subject Diagram

B.3.2  Presentation of Call Subject Entity-Relationships

B.4  Turnover Order Subject

B.4.1  Turnover Order Subject Diagram

B.4.2  Presentation of Turnover Order Subject Entity-Relationships

B.5  Campaign Subject

B.5.1  Campaign Subject Diagram

B.5.2  Presentation of Campaign Subject Entity-Relationships

B.6  Event Subject

B.6.1  Event Subject Diagram

B.6.2  Presentation of Event Subject Entity-Relationships

Appendix  C   Salon Conceptual Process Models

C.1  Manage Business Party Functions

C.1.1  Manage Business Party Data Flow Diagram

C.2.1  Manage Business Party Functional Decomposition Diagrams

C.1.3  Definition of the Manage Business Party Functions

Business Party Management

Individual Management

Geography Management

Key Market Management

Route Management

C.2  Manage Call Functions

C.2.1  Manage Call Data Flow Diagram

C.2.2  Manage Call Functional Decomposition Diagram

C.2.3  Definition of the Manage Call Functions

Call Management

Contact Management

Order Management

Order Line Management

C.3  Campaign Management Functions

C.3.1  Campaign Management Data Flow Diagram

C.3.2  Campaign Management Functional Decomposition Diagram

C.3.3  Definition of the Campaign Management Functions

Campaign Management

Issue Management

Probe Management

C.4  Event Management Functions

C.4.1  Event Management Data Flow Diagram

C.4.2  Event Management Functional Decomposition Diagram

C.4.3  Definition of the Event Management Functions

Event Management

Promotion Management

C.5  System Maintenance Functions

C.5.1  System Maintenance Data Flow Diagram

C.5.2  System Maintenance Functional Decomposition Diagram

C.5.3  Definition of the System Maintenance Functions

System Management

Device Management

1.0
Executive Summary

# 1.1  Background

The Field Sales organization has initiated a project to provide field consultants with pen-based tablet computers.  The computers will provide a sales force automation tool that will enhance their ability to service Professional Salons and allow the sharing of vital customer and product usage data with various sales administration and marketing headquarters functions.  The project most recently completed a prototype in the Western District where the customized application was developed by MoblePoint and tested by the District Manager and various consultants on staff.   The effort is currently at the stage of rolling out the pen-based computers and customized application  nationwide to all Field Sales Districts.

Spectrum Technology Group, Inc. has been engaged to gather business requirements for the usage of the data by headquarters functions, and to evaluate and recommend a computerized telemarketing package to support the Telemarketing group.  Requirements were gathered based on PPD business objectives, strategies, and plans pertaining to development or enhancement of indirect sales channels.  With this goal in mind, Spectrum initiated a two phased process.  The first phase—the results of which are documented in this report—analyzed the overall requirements for the use of salon data in order to propose the first iteration of a technology architecture.   This architecture provides a preliminary view of technology solutions that address Clairol PPD business requirements and is to be used for planning purposes.  The second phase will document the specific application requirements of the Telemarketing Group, and evaluate and recommend a commercial application package.  In addition,  the solution architecture will be updated to accurately reflect the inclusion of a specific Telemarketing vendor package.  The second phase will also address Marketing reporting requirements.

In order to establish a directive for the project, facilitated workshops were conducted with Clairol PPD Field and Headquarters Sales management to define business drivers and objectives in light of the mission, strategies, constraints and critical success factors of the PPD business as a whole.  As a result, a list of key business drivers (internal and external) were identified and prioritized as follows:

- Increasing market share

- Remain number 1 seller of hair color products

- need to understand effects of increase in sales personnel - if we double consulting personnel in territory, will we double business?

- Open-line channel is declining

- only 2 to 3 companies (including Clairol) are open-line - exclusive lines predominate

- customer position - we’ll buy whatever you can sell!

- Changing climate in salon level decisions

- new distribution channels - growth in booth rentals (class C salon) vs. commission market

- need to refocus on beauty schools - students trained on Clairol products likely to continue using in salons

- customer follow up - need to improve level of feedback

- Increased competition

- 15 years ago only 4 competitors, presently 20 and growing

- advancement in home care product technologies (hydrogen based)

- internal competition - consumer business growing double digit while salon sales predominately flat (last 3 to 4 years)

- Education at salon level

- better quality results obtainable through salon professional vs. home care (e.g., can more accurately formulate proper color)

- more convenient - no mess as compared to home care method

- need to create image of higher quality

- improvement of salon professional ability to instinctively select appropriate hair color

- Hair color fashion accessory

- Driven by Baby-Boomer workforce

- Profit maintenance

- profit position of salon owners and professionals - widen gap of product margin over competition

- Miss Clairol loss leader (only 10 point margin is drawing card for stores)

- growth of distributors (e.g., Sally’s 100 to 1500 stores in 15 years)

- need to ensure margin reward for loss leaders

- BMS mergers and international business issues

- coordination of BMS sales forces - product cannibalization issues

- difficulties in sharing information - differences in business practices, governmental regulations, etc.

# 1.2  Objectives

The overall goal of the Clairol Professional Products Division (PPD) Strategic Salon System is to provide a technology solution that ensures an efficient and comprehensive approach exists for conducting, managing, and tracking sales and marketing activities.  These activities must be accomplished in a manner that facilitates the achievement of business objectives as established by Clairol PPD management with the overall goal of achieving $200 million in revenues by year 2000.  The Strategic Salon System will achieve the system objectives necessary to support the business objectives and the activities  that ensure their success.    The diagram below provides an illustration that:

- categorizes Clairol PPD business objectives by organization

- correlates business objectives with appropriate system objectives of the Strategic Salon System

- maps system objectives with project initiatives and technologies to be acquired and/or developed through the initiatives presented in the implementation strategy

## 1.2.1  Review of Business Objectives

The description of business objectives that follow, are defined—as currently understood—for Sales Administration (Headquarters and Field), Telemarketing, and Marketing.

Sales Administration

- Increase Salon Sales 40% by end of 1997

- will need to increase market share with existing product lines

- will need to introduce new products

- enhance field consultant image - improve ability to penetrate class A salons

- provide easier distribution system by leveraging profile information - notify distributor of potential orders

- leverage distributor promotional information as sales vehicle - drive distributor sales to salons (pull vs. push)

- leverage telemarketing information

- Double Number of  Salons Accessed to 36,000 in 1997

- increase # of impressions to salons (600  visits/year/consultant target) , telemarketing calls/day, etc.

- Obtain Comprehensive Profile of Salon Product Usage

- obtain better understanding of BMS and competitor product use - enhance market presence

- Improve Ability to Manage Territories

- require better routing profiles - improve information available to strategically position geographic boundaries

- more accurate assessment of field consultant productivity

- improve salon coverage - ensure number of experiences are achieved

- provide ability to leverage distributor information

- ability to leverage market intelligence information (e.g., demographic data)

- Improve and Increase Salon Educational Experiences

- increase usage level of products - sell-in and repeat product usage

- provide up-to-date product specification information for consultants to teach salon professionals - enhancements to existing products or new product introductions (should be used as ‘tickler’)

- correct inaccurate assumptions about Clairol product usage (reaction to product issues)

- Improve Field Consultant Productivity

- increase available information to simplify consultant interaction with salon professionals - enhance consultant influence

- provide ability to get product feedback quickly

- cut down number of additional evening hours worked (currently 2 to 3hrs/day) through reduction in paperwork - improve quality of life for consultants

- educate consultants to visualize hand-held Personal Data Assistant (PDA) as productivity tool

Telemarketing

- Improve Field Sales Support

- effectively provide customer service to sales districts to ensure that their Field Consultants can realistically call on 600 salons

- Improve Follow-up Service on New Product Usage

- increase immediate new product usage by ensuring colorist satisfaction that will result in increased repeat sales

- Identify Product Technical and Distribution

- quickly identify and communicate product issues and distribution challenges

- Improve Clairol Image Through Additional Salon Contact

- improve image of Clairol professional products and the PPD organization by providing additional contact point with salons that will impart technical and educational information thereby enhancing customer service

Marketing

- Maximize Growth of Core Brands

- Successfully Expand Franchise Beyond Haircolor

- successfully launch Color ProTech line in 1997

- Focus Shade Specific Programs and Advertising

- Target Programs to Attract Competitive Users

- Grow Haircolor Share within African-American Market

- Implement Effective Consumer/Stylist Pull Promotions

- Establish New Sub-Categories in Open Line Channel

- successfully promote Colorgloss as new sub-category in 1997

- Maximize Awareness and Usage of Powdered Lighteners and Developers

- Evolve Show Strategy - Salon Conversion with Flexible Deals/Promotions

- Extend Reach of Marketing, Education, and Sales Efforts Through Relationship Marketing

- Build Clairol Brand Loyalty by Developing Comprehensive Haircoloring Curriculum

## 1.2.2  Review of System Objectives

The Strategic Salon System will provide a technology solution that facilitates the achievement of Clairol PPD business objectives by supporting a strategy based on a demand side value chain encompassing the Field Sales, Telemarketing, and home office Marketing and Sales Administration business units.  This strategy ensures that procedures and automated tools are in place to:

- Enable Field Consultants to call on 600 salons annually

- Provide Field Consultants with the capability to increase effectiveness of campaigns and promotions on closing sales orders

- Facilitate collection of vital competitive intelligence on competitor salon product usage and issues regarding use of Clairol products

- Streamline pull sales concept with enhanced distribution of turnover orders from Field Consultants and Telemarketing Administrators to distributors

- Enhance Clairol image with salons through improved customer service by more rapidly identifying, communicating and resolving product technical and educational issues, and distribution challenges

- Provide ability to analyze competitive intelligence information that improve the perspective on competitor and Clairol salon product use thereby facilitating deployment of more focused campaigns and promotions

- Streamline the process of deploying campaigns, promotions, and competitive intelligence gathering mechanisms to Field Consultants with minimal learning curve

The following diagram provides a high level depiction of the value chain to illustrate a perspective of the strategy supporting incremental improvement of market presence resulting in increased revenues.

The following list describes the objectives that establish a benchmark for successful deployment of  a  Strategic Salon System in alignment with PPD goals and objectives:

- Implement Advanced Sales Force Automation

- Implementing the use of advanced sales force automation (hand-held pen-based computer technology) tool to decrease paperwork thereby creating opportunity for field consultants to visit more salons and to collect more vital salon profile information

- Leverage Shared Information Source

- Leverage a shared information source to ensure the synergy between field consulting and telemarketing activities.

- Automate Use of Product Campaigns

- Implementing information technology to develop and distribute automated product campaign scripts to sales force automation tool thereby enhancing the field consultants ability to close sales

- Provide Sales Productivity Reporting

- Improving the ability to manage the sales process through information providing an enhanced perspective on sales activities that determine productivity

- Automate Order Fulfillment

- Implement a telemarketing system that will facilitate the collection and distribution of key information such as salon profiles, contact history, product campaigns, educational information, and cost analysis information

- Rapidly Detect/React to Product Issues

- Providing the means to more rapidly detect and react to product issues thereby improving Clairol product image

- Leverage Product Technical Information

- Provide a technical repository of up-to-date product specification and educational information to improve Telemarketing Administer ability to extend imparting of technical knowledge beyond Field Consultant

- Provide Educational Event Tracking

- Provide information analysis to track number and cost of shows by show category to track effectiveness of educational events

- Identify Interested Parties

- Provide information analysis to identify educational requirements and level of expertise salon professionals representing potential Clairol customers

- Analyze Competitive Product Usage

- Provide information analysis to improve perspective on competitive product usage (customer likes/issues with products) to facilitate deployment of more focused campaigns and promotions

- Analyze Clairol Product Usage

- Provide information analysis to improve perspective on Clairol product usage (customer likes/issues with products) to facilitate deployment of more focused campaigns and promotions

- Analyze Effectiveness of Campaigns

- Provide information analysis to track effectiveness of campaigns by product categories, salon demographics, and geographic regions

- Identify Trends on Product Issues

- Provide information analysis to more rapidly detect trends on issues involving the usage of Clairol products

- Track Effectiveness of Shows/Events

- Provide information analysis to track effectiveness of shows and other events to attract new Clairol customers, track productivity of Clairol personnel conducting event

- Ability to Target Brand Promotions

- Provide information analysis leveraging relationship marketing data such as coupon redemption information from Creative Connections and ethnic demographics from salon profiles to improve focus of brand promotions

# 1.3  Architecture Overview

Below is a conceptual diagram of the near and long term vision for the Strategic Salon System.  The current system (indicated by the green flow arrows) represents the technology components and business processes that are expected to be in place as of the April roll out of the MoblePoint hand-held computer.  The current system should effectively address near term objectives to improve the effectiveness of field sales force personnel in terms of increased salon visits and more knowledgeable product presentation.  However, several weaknesses exist in terms of building business after the initial sale.  The integration of telemarketing functions that will ensure that products are successfully used, is essential to the long term success of  increasing business with salons.  The current system has not addressed the information sharing requirements necessary to facilitate the coordination between telemarketing and field consultants to make this a reality.  Furthermore, telemarketing  requirements to facilitate the collection and distribution of key information have not been addressed.  An additional key weakness is the lack of an overall strategy and procedure for collecting and maintaining salon profile, order history and other market intelligence to be analyzed by Sales and Marketing in their efforts to provide Clairol PPD competitive advantage.  The present system includes temporary measures for field consultants to secure profile and order information by backing  up the data to removable flash disks.  However, no procedures have been developed which address the complexities of centralized collection, storage, and maintenance of this information.

By identifying the business objectives,  the project team gained the perspective necessary  to develop a  system scope supporting the long term vision.  That system scope was defined to allow for the maintenance and tracking of data about sales (turnover) orders and competitor product usage data from organizations and individuals conducting business with Clairol PPD such as salon owners, colorists, and distributors.  The system will facilitate the fulfillment of orders and the enhancement of customer service through automated order capture and use of an advanced telemarketing application.  Furthermore, the system will provide for the collection and distribution of data as strategic information through reports and queries.  This will facilitate Sales Administration and Marketing analysis efforts to track product and customer buying patterns.  In affect, the system will provide a central repository for Clairol PPD market intelligence information.  In addition, the system will provide for the distribution of sales tools (campaigns and promotions) to the field consultant sales force automation computers.

# 1.4  Implementation Strategy

## 1.4.1  Overview of Initiatives

The recommended Strategic Salon System implementation strategy includes four (4) separate but overlapping  initiatives.  This section includes an overview of the purpose and objectives of the initiatives.  A detailed representation delineating  the preliminary view of phases and associated activities can be found in Appendix A.

### Design and Implement Salon Database

The purpose of this initiative is two fold.  First, it provides for development of the Salon Logical Data Model (LDM).  Completion of the LDM is essential to determining gaps—if any—between Telemarketing business requirements and the functionality provided by the vendor supplied Telemarketing package in terms of data usage.  If gaps exist,  extensions to the Telemarketing package must be custom developed to meet business requirements.  The LDM provides the blueprint for developing those extensions.  Second,  this initiative provides for developing the  Salon database representing the foundation for initial and future Sales and Marketing reporting future.  The LDM also provides the blueprint for constructing the Salon database.  In addition, extraction and transformation procedures for propagating data from the Telemarketing operational system to the Salon database is accounted for.

### Implement Telemarketing Package Application

The purpose of this initiative is to implement a vendor supplied Telemarketing package and/or customized solution that meets the business objectives of  Telemarketing Administration.  The first objective is to conduct a proof-of-concept assessing the package to determine any gaps between business requirements and package functionality.  The second objective is to develop any customized adjunct to the package or business processes if required.  The final objective to prepare for and to implement the tailored Telemarketing solution in support of all Field Sales activities nationwide.  This includes any required training and system acceptance testing.

### Develop Strategic Salon System Data Distribution Infrastructure

The purpose of this initiative is to establish a data distribution scheme that provides the required data synchronization to achieve the PPD Sales and Marketing close loop strategy.  The primary objective is to develop a customized technology solution that automates the movement of data between the MobilePoint sales force automation device and the Telemarketing system.  A secondary objective includes the establishment of a centralized server backup service for securing  data maintained on all  MobilePoint devices.  In addition, this objective facilitates the distribution of data to the Salon database.

### Develop Decision Support Environment

The purpose of this initiative is to establish a decision support environment that provides the appropriate predefined calculations and roll-ups of business dimensions  (e.g., product brand, sales district, calendar month, etc.) required to achieve the initial Sales Administration reporting requirements.  Objectives of this initiative include the construction of a  database  environment and implementation of an OLAP (Online Analytical Processing) tool configured to produce the required reports.

## 1.4.2  Schedule and Cost Estimates

A preliminary schedule and cost estimate is provided representing a conservative approach based on the assumptions delineated in Appendix A.

### Schedule of Initiatives

The following schedule includes the recommended initiatives for estimating purposes only and is depicted at the phase and activity.  Resource requirements are delineated by resource classification within each activity with estimated effort specified in relative weeks.

### Cost Estimate of Initiatives

Based on resource requirements as outlined in the previous schedule,  the following cost estimates are summarized by initiative and labor role.  The estimates include infrastructure hardware, software, and communications costs required by all the initiatives as well as  committed MobilePoint costs.   Cost estimates have been formulated based on a detailed analysis of phases and activities as outlined in the implementation strategy overview provided in Appendix A.  In addition, a pure function point analysis based upon Spectrum baselines for similar project efforts was conducted to provide further validation for the estimates.  A detailed breakdown of costs by initiative, phase, activity, and labor role may also be found in Appendix A.

2.0
Information Requirements Review

# 2.1  Business Requirements Review

## 2.2.1  Survey of Existing Business Environment

The existing workflow for Field Consulting and Telemarketing Administration is illustrated in the diagram that follows.  The workflow assumes Field Consultants using  the MobilePoint sales force automation device as of the April 1997 roll-out.  In addition, it assumes support of direct order requests processed through Telemarketing Administration.

Daily workflow proceeds as follows:

- Orders that have been faxed the prior business night by Field Consultants are reviewed by Telemarketing Administration

- if sufficient information is not included, voice messages are sent by Telemarketing Administration to the appropriate Field Consultants

- Orders are processed by Telemarketing Administration:

- A disposition is entered to define type of order

- If the order is to be placed with a distributor,  a call is made to place the order, a notation is made that order has been placed

- a salon profile is entered or updated

- a distributor profile is entered or updated

- a recall is scheduled to the salon

- the order is filed according to date and consultant

- Telemar system is checked for recalls scheduled for that day

- each salon or distributor is called and the appropriate disposition is noted

- a recall is scheduled if necessary

- conduct recalls to follow up on samples dropped off by consultants, identify when the sample has been used

Periodic activity:

- Recaps are done for each consultant by Telemarketing Administration

- Order analysis is conducted monthly by Telemarketing Administration in preparation for management conference calls

- Call disposition analysis is conducted monthly by Telemarketing Administration in preparation for management conference calls

## 2.2.2   Business Workflow Vision

The workflow vision for Field Consulting and Telemarketing Administration is illustrated in the diagram that follows.  The workflow assumes Field Consultants and Telemarketing Administration improving synergy through advanced technology that will synchronize salon profiles, distributor profiles, orders, and product information between the two organizations.  Furthermore, it assumes the use of an advanced Telemarketing application to replace Telemar.  Finally, it assumes that historic information regarding salon profiles and orders taken over time, will be available through the Telemarketing application and/or a centralized salon intelligence decision support database through an advanced OLAP (Online Analytical Processing) tool to fulfill sales reporting requirements.

Vision for daily workflow and periodic activity:

- Field Consultants and Telemarketing Administration will know each time the other party has made contact with a salon, what transpired, and when/if the next recall is scheduled in an automated fashion

- Ability for Field Consultants and Telemarketing Administration to communicate special follow up needs to each other in an automated fashion

- Ability for Field Consultants to communicate  request for education and product literature in an automated fashion

- Ability for Telemarketing Administration to track promotional coupons or gifts sent or given to salons

- Ability for Telemarketing Administration to automate the communication of completed or broken order cycles with Field Consultants

- Ability to automate the synchronization of updates regarding contact or salon information regardless of originating party

- Ability for Telemarketing Administration to provide management reports on:

- product distribution problems within a specific geographic boundary

- technical usage or product performance issues reported

- distributor issues within a specific geographic boundary

- Ability for Telemarketing Administration to acquire promotional information to:

- offer a selection of coupons and/or gifts to salons when follow up is nearing conclusion or when salons are having problems with product usage

- need to have same distributor information as Field Consultants

- Provision for Telemarketing Administration to access reporting to capture administrator  productivity and various market information such as:

- ratio of order placed vs. picked up

- ratio of product usage among consultants/administrators who placed turnover orders

- rate of repeat purchases

- Provision for Sales Administration management reporting including:

- number of salon sold vs. salons called

- total new distribution dollars sold

- dollars sold by key brands including, Miss Clairol, Beautiful Collection, Radiance, Complements, Shaded, and Non Shaded SKU's

- number of  hours detailed (must be derived by examining calls of a certain type)

- number of appointment calls

- reorder dollars sold

- distributor detailing dollars sold

- education event reports including number of demos, classes, shows, and     consultant attendance

- number of Sales meetings

- number Salon Business events

- number of vacation and illness day

These numbers/metrics must summarized by consultant within district with national sales organization.  In addition, these numbers/metrics must be summarized monthly, quarterly, yearly including  current year-to-date and the prior two years of history.

# 2.2  Strategic Salon System

## 2.2.1  Review of  System Boundaries

The purpose of the System Boundary is to describe the process boundary of the Strategic Salon System. This deliverable will clearly define the boundary between the Strategic Salon System and its environment, including other systems or sources of data, and external actors to the Strategic Salon System.

### System Boundary Diagram

### Definition of the Data Flows

Advertising (Direct)

Information regarding the expenses involved with Direct Account Advertising are processed within the Direct Telemarketing group.  This data flow represents manually providing this information to the Promotion Management function for eventual financial processing.

Return Authorization (Direct)

Periodically a direct customer will request to return product.  This request generates a formal “Return Authorization”  (RA) with is created within Telemarketing.  Afterwards, the RA is manually forwarded to Order Management for processing.

Customer (Direct)

This data flow represents direct customer information which is passed to the Strategic Salon System from the Order Management department.

Sales Order (Direct)

As is the case with Advertising and RA(s), Direct Telemarketing will sometimes receive direct sales orders.  These direct sales orders are also manually forwarded to Order Management for processing.

Education Materials

Education Materials represent Clairol PPD product “how to” and “composition” related information.

Sales

The Sales data flow indicates sales information which is received from MGR.  This information contains competitor as well Clairol PPD product sales data.

Promotion Information

Promotion Information represents data on Direct Distributor promotional activities.  This information will in turn be provided to the Field Force in order to inform them of current promotions.  In turn, this information can be utilized by the Field Consultant during a Call.

Business Party, Geography, Call, Turnover Order, Campaign Information, Event

This data flow represents the major data subject areas which are processed by the Strategic Salon System.  This information must flow between the MobilePoint Device and the Salon Database.  Furthermore, Campaign Information represents the results of Campaigns which are established by Sales Administration and executed in the Field.

Business Party, Geography, Call, Turnover Order, Campaign, Event

This data flow represents the major data subject areas which are processed by the Strategic Salon System.  This information must flow between the MobilePoint Device and the Salon Database.

Salon Information

Salon Information represents the detail and summary data which is required to provide information reporting to Sales Administration and other Clairol PPD business units.

Incentive Points

This data flow represents “points” information which Field Consultants accumulate based upon Turnover Order Line sales.  These points are administered by Sales Administration and an outside vendor.

Individual

The Individual data flow represents all information regarding hair color professionals which contact Clairol PPD through one or more of the long-term sales strategies known as programs.   In addition, Individual also represents Employee information for Clairol PPD internal personnel identified to the system.

Business Party Information

Business Party Information is defined as the data which is contained with the Business Party subject area.  This data includes Business Party, Party Type, Party Category, Location, Individual, Role and more.

System Control

The System Control data flow represents the user, security and performance monitoring information required for the Strategic Salon System.

Sales Strategy (Campaign), Promotion

The Sales Strategy data flow represents the marketing strategies devised within the Marketing Department.  These strategies are input to Sales Administration in creation of the Campaigns utilized by the Field Force.

Promotion is the information provided by Marketing in order to increase market awareness and sales of Clairol PPD products.

### Definition of the External Actors

Promotion Management

Promotional Management maintains and tracks advertising related expenditures which are related to major accounts promoting Clairol PPD product.

Order Management

Order Management defines the business area responsible for Clairol PPD order fulfillment.   Order Management will provide Direct Customers for use within the Strategic Salon System.

Education

Clairol PPD Education is a separate repository which contains, and manages, product usage and formulation data.  This information will be necessary to address potential product related issues which may arise in the marketplace.

Market Growth Resources (MGR)

Market Growth Resources is an outside organization which manages Promotional Funding for Clairol PPD Marketing.  MGR manages the menu-based approach for configuring/establishing promotions for Clairol PPD’s top 250 accounts.  In addition, industry sales data and feedback on Clairol specific Promotions is provided to Clairol PPD Marketing.

Mobile Point

The Mobile Point Day Planner Database will be the central repository for all Salon related information collected by Clairol PPD Field Consultants.  The collection device utilized by the Field Force will be Mobile Point hand-held tablet.

Sales Administration

Sales Administration is the business unit responsible for maintaining, and increasing Clairol PPD presence in the marketplace.  In addition, Sales Administration formulates and distributes Campaign(s) to the field force.

Program

A program is a long-term sales strategy developed by Clairol PPD Marketing to increase marketplace awareness.  Creative Connection is an example of such a program.  Creative Connections achieves is mission utilizing direct mailings to/from Salon decision makers.  	 Direct mailings may include promotional items such as coupons, literature, etc.

Customer

A Customer is defined as any source which provides the Strategic Salon System with potential Business Party information, other than Direct Customers which are supplied by Order Management.

System Management

System Management refers to the business unit with responsibility for the day-to-day operation of the Strategic Salon System application.  System Management will manage security issues and monitor system performance.   In addition, the user role of System Manger will exist in order to provide System Management functionality and responsibility.

Marketing

The business unit within Clairol PPD with responsibility for long-term strategic advertising and selling policies.  These policies include product pricing, contracts and deals, and product promotion.

Employee

The source of internal Clairol PPD personnel information which will be utilized within the Strategic Salon System.

## 2.2.2  Salon Conceptual Data Model Overview

The purpose of the Data Boundary is to describe the scope of the Strategic Salon System in terms of data.  It will clearly define the boundary between the Strategic Salon Data Subjects and other broad data subjects pertinent to Clairol PPD.

### Data Boundary Diagram

### Review of Salon Data Subjects

#### Business Party

The Business Party subject area will contain information on all organizations and individuals with which Clairol PPD currently, or has an expectation to, conduct business operations.   Specific entities within this subject are:

- Business Party (e.g., Sally’s, etc.)

- Party Category (e.g., Distributor, Salon, School, etc.)

- Party Type (e.g., Direct, Indirect, Prospect, etc.)

- Business Party Sales Orders

- Business Party Location(s)

- Market Segment

- Individual

- Role

#### Geography

The Geography subject will contain data describing Clairol PPD physical territory related information.   This information will consist of Geography composition, boundaries, and individual coverage data.  Specific data entities will include:

- Geography

- Geography Type

- Alignment Type (e.g., zip-code, zip-plus, etc.)

- Route

- Key Market

#### Call

This subject area will contain all pertinent information discussed when a Clairol PPD Field Consultant details product, including personal data collected during  the detailing process.  Specific entities within the Call subject will include:

- Call

- Contact

- Action (e.g., mailing, cold call, etc.)

- Action Type (e.g., planned, follow-up, etc.)

#### Turnover Order

This subject area will serve as the repository for all Turnover Order information.  Specific entities within this subject include:

- Turnover Order

- Turnover Order Line

- Line Type (e.g., new distribution, new distribution re-order, re-order, etc.)

- Status (e.g., pick-up, deliver, complete, etc.)

#### Campaign

The Campaign subject will document scripted probe/response scenarios developed to address specific marketplace issues relating to Clairol PPD product.  Specific data entities will include:

- Campaign

- Issue

- Issue Category (e.g., order, product, etc.)

- Solution (i.e., Issue resolution which may or may not include product)

- Probe

- Response

- Response Set

#### Event

The Event data subject will be the repository for all Marketing functions which are primarily conducted to advance promotional and educational activities.  Data entities within this subject will include:

- Event

- Event Type (e.g., class, demonstration, trade show, etc.)

- Promotion

- Promotion Type

- Brand Category (e.g., Miss Clairol, Gray Busters, etc.)

### Review of Salon System Control Subject

#### User Profile

This subject will include data on individuals authorized to utilize this new application.  Additional information will be collected to monitor system performance.  Specific data entities will include:

- User

- Profile

- Unit Process

Reference Appendix B for a detailed description of the Strategic Salon System Conceptual Data Model (CDM) entities and relationships within each data subject.

## 2.2.3  Strategic Salon System Conceptual Process Model Overview

The Conceptual Process Model provide a definition of the processing functionality of the Strategic Salon System and it’s associated system boundaries.  The model presents a conceptual view of the flow of data (by subjects) into and out of the system.  This model—in conjunction with the models presented in Appendix C—establish the baseline for development of the Implementation Strategy and present the partitioning of functions into automated and non-automated Unit Processes.

Unit Process definitions may also be referenced in Appendix C and are defined with a short description, high-level summary processing requirements, E-R reference to the specific Data Subject, and a preliminary indication of complexity.

# 2.3  Key Business Issues and Design Constraints

- Undertake a data quality assessment  initiative to identify corrective actions required for business processes and the MobilePoint application necessary to achieve decision support objectives.

3.0
Solution Architecture

# 3.1  Conceptual Architecture Review

## 3.1.1  Architecture Principles

### Database (Production and Test/Development)

HP Unix

Oracle 7.x

### LAN

Ethernet

Netware 4.1

### Desktop

Windows 3.11

Windows NT (stated direction)

AST

Pentium

### Laptop

Windows 95

AST

Pentium

### MobilePoint Device (Pen Computer)

Fujitsu Stylistic 1000

486/66

### GUI Development Tools

PowerBuilder

Lotus Notes

### Information Retrieval Tools

Impromptu

PowerPlay

# 3.2  Key Technology Issues and Design Constraints

## 3.2.1  System Performance Criteria

### Operational Performance

The system should allow for up to 20 con-current users, without any significant degradation in responsiveness.

The system is required to be available 24 hours/day, with the exception of downtime for backup.  The backup timetable is to be determined.

Synchronization of headquarters and Field data should occur at minimum daily.

### Technical Performance

Response times for transaction/retrievel processes should be 2-3 seconds maximum.

Response times for simple/medium online queries should be approximately 30 seconds.

Stored Procedure/Batch processes are to run overnight.  Since there are only a few of these processes defined, we expect the processing time-frame to be relatively short.

## 3.2.2  Functional Standards

### Screen Layout

All screens within the Strategic Salon System will adhere to the User Interface (UI) implemented by Windows 95 and/or Windows NT 4.0.

### Maintenance

All of the Strategic Salon System maintenance-related processes should default to “add” functionality.  In order to select a particular record for maintenance, a standard “open/selection” window will be displayed prompting the user for selection criteria to retrieve the specific row, or a list of qualifying rows.    For example, Maintain Business Party should have an “open/selection” window that includes the following criteria:

- ID

- Name

- City

- State

An ID entry would retrieve the specific Business Party record.  An entry in Name, City or State would return a list of rows that meet the selection criteria.

### Query

All of the Strategic Salon System query processes will default to a standard “open/selection” window prompting the user for selection criteria to retrieve a specific row, or a list of qualifying rows.    For example, Business Party Query should have an “open/selection” window that includes the following criteria:

- ID

- Name

- City

- State

An ID entry would retrieve the specific Business Party record.  An entry in Name, City or State would return a list of rows that meet the selection criteria.

## 3.2.3  Data Storage Rules

### Availability

Three years of information is required to be maintained on-line.  Information older than 3 years will be archived off of the system.  These archives should be maintained off-line and be readily restored when necessary.

### Rollback/Commit

All transactions to the database are to be performed as a unit of work.  After performing all appropriate individual transactions, the entire business unit of work should be committed to the database.  Any interruptions during the update process should result in a rollback of the business unit of work.

### Generation of Identifiers

All transaction to the database should include a system/database generated unique key identifier.

## 3.2.4  Processing Standards

### Error and Exception Handling

All error handling is to be performed utilizing a standard window dialogue.  Error messages are to include “user-friendly text” and not simply database error messages and/or codes.  Error handling is to be performed for the following situations:

- Non-fatal Error

- Fatal Error

- Informational Message

- System Failure

These situations should result in a smooth stoppage to user operations, with appropriate diagnostic and follow-up details.

### Date Management

All dates within the Strategic Salon System are to adhere to a YYYY/MM/DD, or similar year 2000 compliant date format.

## 3.2.5  Control Standards

### System Access

Appropriate security features are required in order to assign/limit functionality at the user level.  Menu options, including any related drop-down menu options, should be based upon individual user authority and rights granted by the System Manager.

Access to the database should be controlled at the object level.

# 3.3  Technology Infrastructure

## 3.3.1  Technology Infrastructure Overview

## 3.3.2  Infrastructure Component Configuration

### Item #: 1

Item Type:			Laptop Computer

Quantity:			5

Description:		AST

Hardware Configuration:	Pentium 166 Mhz, 32Mb RAM, 2.0G DASD

Software Configuration:	Windows 95

### Item #: 2

Item Type:			Pen Computer

Quantity:			66

Description:		Fujitsu Stylistic 1000

Hardware Configuration:	486/DX4 100Mhz, 8Mb RAM, 20Mb Flashcard

Software Configuration:	Windows 95 with Pen Services 2.0

### Item #: 3

Item Type:			Desktop PC

Quantity:

Description:		AST

Hardware Configuration:	Pentium 200Mhz, 32Mb RAM, 2.0Gb DASD

Software Configuration:	Windows NT

### Item #: 4

Item Type:			Communications Server

Quantity:			1

Description:		HP 9000

Hardware Configuration:

Software Configuration:	UNIX OS

### Item #: 5

Item Type:			Database Server

Quantity:			1

Description:		HP 9000

Hardware Configuration:

Software Configuration:	UNIX OS

### Item #: 6

Item Type:			MobilePoint Communications Server

(Store/Coordinate/Forward)

Quantity:			1

Description:

Hardware Configuration:

Software Configuration:	Microsoft NT

### Item #: 7

Item Type:			Mail Server

Quantity:			1

Description:

Hardware Configuration:

Software Configuration:

### Item #: 8

Item Type:			Desktop PC

Quantity:

Description:		AST

Hardware Configuration:	Pentium 166, 32Mb RAM, 2.0Gb DASD

Software Configuration:	Windows NT

### Item #: 9

Item Type:			Desktop PC

Quantity:

Description:		AST

Hardware Configuration:	Pentium 166, 32Mb RAM, 2.0Gb DASD

Software Configuration:	Windows NT

### Item #: 10

Item Type:			Desktop PC

Quantity:

Description:		AST

Hardware Configuration:	Pentium 166, 32Mb RAM, 2.0Gb DASD

Software Configuration:	Windows NT

## 3.3.3  IM Strategy and Vision for Overall Architecture

## 3.3.4 Review IM Strategy and Vision for Overall Architecture

### Step #1

Title:			Transport

Quantity:			1

Description:	This is a generic and flexible process to transport the 24 Perspective DB Categories asynchronously.

Complexity:	High

Estimate:

### Step #2

Title:			Import/Transformation

Quantity:			1

Description:	This process will import/transform any of the 24 Perspective Categories and assign/translate them into the appropriate Salon DA definitions.

Complexity:	High

Estimate:

### Step #3

Title:			Load Telemarketing Package Environment

Quantity:			1

Description:	This process will load the Telemarketing Package Environment utilizing the output from step #2.

Complexity:		Simple

Estimate:

### Step #4

Title:			Load Salon Database

Quantity:			1

Description:	This process will load the Salon Database utilizing data from the base Telemarketing Package, and any required Telemarketing extension repository.

Complexity:		Medium

Estimate:

### Step #5

Title:			Load Salon Decision Support Environment

Quantity:			1

Description:	This process will load the Decision Support Environment utilizing the temporal Salon Database.

Complexity:		Simple

Estimate:

### Step #6

Title:			Export/Transformation

Quantity:			1

Description:	This process will import/transform the Salon DA data into the appropriate 24 Perspective Categories.

Complexity:		High

Estimate:

Appendix  A  
Strategic Salon System
 Implementation Strategy

# A.1  Outline of Initiatives

## A.1.1  Design and Implement Salon Database

#### Phase 0  Initiation

- Project Planning / Initiation

- develop detailed project plan

- review plan, acquire approval to proceed

- Project Management (all phases within this initiative)

- meetings, issue management, tracking, status reporting

#### Phase 1  Develop Test Salon Database Environment

- Detail Salon LDM (Logical Data Model)

- conduct detailed design sessions (Telemarketing and Sales Administration)

- identify detailed business rules

- review and approve/correct detailed design

- Establish Test Oracle DBMS (Database Management System) Server Environment

- confirm test Oracle DBMS environment

- install/configure Oracle DBMS and utilities

- establish test backup/recovery procedures

- Develop Test Salon Physical Database Design

- design periodic (historical retention) data support approach

- test volumetric and data access requirements

- construct and implement test Oracle database

- Develop Preliminary Database Load Procedures

- design preliminary Telemarketing extraction specifications

- design preliminary Telemarketing transformation specifications

- develop preliminary extraction and transformation programs/procedures

- Conduct Test Database Load

- define data quality test procedures

- perform initial load

- review and approve/correct load procedures

#### Phase 2  Develop Production  Salon Database Environment

- Establish Production Oracle DBMS Server Environment

- confirm production Oracle DBMS environment

- install/configure Oracle DBMS and utilities

- establish production backup/recovery and security procedures

- Develop Salon Physical Database Design

- test volumetric and data access requirements

- construct and implement system integration test Oracle database

- Develop Initial Production Database Load Procedures

- refine Telemarketing database extraction specifications

- refine preliminary Telemarketing database transformation specifications

- refine preliminary extraction and transformation programs/procedures

- Conduct System Integration Test Database Load

- refine data quality test procedures

- perform initial load

- review and approve/correct production load procedures

- Promote Database to Production

- implement production database

- perform acceptance test

- review and approve acceptance test

## A.1.2  Implement Telemarketing Package Application

#### Phase 0  Initiation

- Project Planning / Initiation

- develop detailed project plan

- review plan, acquire approval to proceed

- Project Management (all phases within this initiative)

- meetings, issue management, tracking, status reporting

#### Phase 1  Telemarketing Package Proof-of-Concept

- Appropriate Capital Request

- conduct cost/benefit analysis

- submit Capital Request for approval

- Pilot Package Functionality

- install package in test environment

- train Telemarketing test team

- test package "as is" (develop thorough understanding of  functionality)

- compare package functionality to business requirements

- perform gap analysis

- Define Package/Business Re-engineering Strategy

- determine extent of potential package system modifications

- determine business process re-engineering opportunities

- facilitate management decision on package modifications and/or business re-engineering direction

- determine scope of Phase 2

#### Phase 2  Develop Telemarketing Prototype

- Design and Construct Package Modifications

- design and construct database modifications

- design and construct new system functions

- Develop/Modify Business Processes

- define new processes and/or changes in existing processes

- assess training requirements

- Conduct Prototype Test

- create unit and system integration test plans for package modifications

- create test plans for new business processes

- test package modifications and/or new business processes

- review test results, approve/correct functions and/or business processes

- Develop Implementation Plan

- address PPD organizational impact (i.e., impacts on  business units in terms of supporting close loop process )

- assess geographical considerations/issues (e.g., Field Sales Force distribution requirements)

- determine dependencies (i.e., per business unit, per package module) for modified prototype system integration test

- establish functional requirements and success criteria for integration test

- coordinate roll-out schedule with all Field Sales districts

- develop training plan

- develop/acquire training materials (manuals, video, CBT, etc.)

#### Phase 3  Telemarketing Package National Launch

- Conduct  Training

- train Telemarketing Administration personnel

- train Field Sales personnel

- Conduct System Integration Test

- conduct tests based on business unit and system functional dependencies

- review test results, approve/correct functions and/or business processes

- update training material (if necessary)

- Promote Production Package and/or Business Processes

- distribute updated training material (if necessary)

- process initial load of production package database

- perform system acceptance test

- review/approve system acceptance test

## A.1.3  Develop Strategic Salon System Data Distribution Infrastructure

#### Phase 0  Initiation

- Project Planning / Initiation

- develop detailed project plan

- review plan, acquire approval to proceed

- Project Management (all phases within this initiative)

- meetings, issue management, tracking, status reporting

#### Phase 1  Develop MobilePoint Remote Data Backup (HQ Server Inbound)

- Establish Test MobilePoint MobileGram Server Environment

- prepare test NT server hardware/software environment

- install/configure MobileGram software and associated utilities

- prepare MobileGram server network (Gmodem) environment

- Design and Construct MobilePoint Device to HQ Server Backup Functions

- design, code, and unit test MobilePoint device database unload MobileGrams and MobileScripts

- design, code, and unit test MobilePoint device backup application function

- Conduct Prototype Test

- create system integration test plans Field Sales district test team

- conduct training for test team

- conduct system integration test with district test team

- review test results, approve/correct backup functions

#### Phase 2  Develop MobilePoint Remote Data Synchronization (HQ Server Outbound)

- Design and Construct HQ Server to MobilePoint Device Synchronization Functions

- design, code, and unit test MobilePoint device database insert/update/delete MobileGrams and MobileScripts

- design, code, and unit test MobilePoint Synchronization application function

#### Phase 3  Develop Telemarketing Data Synchronization

- Develop Telemarketing Inbound Load Procedures

- design preliminary MobilePoint backup extraction specifications

- design preliminary MobilePoint backup transformation specifications

- develop preliminary extraction and transformation programs/procedures

- define data quality test procedures

- conduct test Telemarketing database load

- review and approve/correct load procedures

- Develop Preliminary Telemarketing Outbound Procedures

- design preliminary Telemarketing data distribution specifications

- design preliminary MobilePoint HQ Server data transformation specifications

- develop preliminary Telemarketing outbound programs/procedures

- define data quality test procedures

- conduct Telemarketing data distribution test

- review and approve/correct data distribution programs/procedures

#### Phase 4  Conduct Data Synchronization Test

- Create System Integration Test Plan for Field Sales District Test Team

- MobilePoint device update and backup processes

- Telemarketing load processes

- Telemarketing inbound/outbound processes

- Conduct Training for Field Sale District Test Team

- MobilePoint application backup and synchronization function training

- Conduct System Integration Prototype Test

- conduct system integration test with district test team

- review test results, approve/correct backup functions

## A.1.4  Develop Decision Support Environment

#### Phase 0  Initiation

- Project Planning / Initiation

- develop detailed project plan

- review plan, acquire approval to proceed

- Project Management (all phases within this initiative)

- meetings, issue management, tracking, status reporting

#### Phase 1  Conduct Data Quality Assessment

- Assess Data Quality/Availability

- comparison of available data quality to reporting requirements

- determine data not available to fulfill reporting requirements

- define candidate business process and/or MobilePoint application enhancements

- facilitate management decision on business process and/or MobilePoint application enhancements

- Develop/Modify Business Processes

- define new processes and/or changes in existing processes (Sales and Marketing Close Loop)

- assess training requirements

- Design and Construct MobilePoint Application Modifications

- design and construct database modifications

- design and construct new system functions

- Conduct Prototype Test

- create unit and system integration test plans for MobilePoint modifications

- create test plans for new business processes

- test MobilePoint modifications and/or new business processes

- review test results, approve/correct functions and/or business processes

- Develop Implementation Plan

- address PPD organizational impact (i.e., impacts on  business units in terms of supporting close loop process )

- assess geographical considerations/issues (e.g., Field Sales Force distribution requirements)

- determine scope of Phase 2

#### Phase 2  Develop Test Sales Reporting Environment

- Conduct Design Facilitated Workshop

- define detailed reporting requirements

- develop preliminary star schema designs

- Select BMS OLAP (On-line Analytical Processing) Tool

- define OLAP requirements (match against existing and future reporting)

- review candidate BMS OLAP tools with business team

- facilitate decision on BMS OLAP tool

- Develop  Test Reporting Database

- design, construct, and implement preliminary dimension and fact tables

- Develop Test Reporting Database Load Procedures

- design preliminary Telemarketing database extraction specifications

- design preliminary Telemarketing database transformation specifications

- develop preliminary extraction and transformation programs/procedures

- define data quality test procedures

- conduct test database load

- review and approve/correct database load procedures

- Develop OLAP Test Environment

- install OLAP tool on test workstations

- conduct OLAP tool training session

- Design OLAP Desktop and Reports Proof-of-Concept

- define dimensional hierarchies, fact definitions and associated calculations

- define canned reports and formats - EIS (Executive Information System) environment

- define dynamic worksheet/report formats - decision support environment

- Conduct Proof-of-Concept

- test and validate canned reports and dynamic worksheets/reports

- review and approve/correct load procedures

#### Phase 3  Develop Production Sales Reporting Environment

- Develop  Production Reporting Database

- test volumetric and access requirements

- design, construct, and implement production dimension and fact tables

- Develop Production Reporting Database Load Procedures

- migrate/update preliminary Telemarketing extraction specifications

- migrate/update preliminary Telemarketing transformation specifications

- migrate/update preliminary extraction and transformation programs/procedures

- define data quality system integration test procedures

- review and approve/correct production load procedures

- Promote Production Reporting Environment

- promote production load procedures

- configure client workstations to production environment

- conduct system acceptance test

- review and approve/correct OLAP reporting environment

#### Phase   Develop Test Marketing Reporting Environment

- TBD - will be presented in final report

# A.2  Detailed Cost Estimates and Assumptions

## A.2.1  Cost Estimate Assumptions

- Telemarketing package vendors will provide at most 70% of required functionality

- Event Management requirements are unique to Clairol PPD (20% of  functionality)

- overall requirements in terms of indirect sales support (10% of functionality)

- assume no requirements to develop and/or modify business processes to adjust to package functionality

- Server hardware/software must be acquired for development and production environments

- each server environment consists of an HP 9000 running the Oracle DBMS and will contain Telemarketing package, Salon and associated reporting databases, and data distribution infrastructure components

- Oracle cost assumes $3,000 per user seat with 8 users ( 3 Telemarketing Admin. and  5 Sales Admin.) on the development server and 28 users (18 Telemarketing, 11 Sales Admin., 5 Marketing) on the production server

- E-mail server hardware/software within existing BMS IM infrastructure will be leveraged for development and production environments

- MobilePoint HQ hardware/software costs include one server for development and production environments

- MobilePoint software development to be conducted at MobilePoint development lab in El Segundo, CA.

- Telemarketing package network and server operating environment to be established by BMS IM

- client workstation and server database environment to be established by consulting and  vendor resources

- There is a single (1) location for all Project, Business and Installation activities relating to the Telemarketing Package Implementation

- The data modeling and associated physical database design scope assumes 90 +/- 10 logical entities

- Development effort for customized functions required to backup data from the MoblePoint device to the MoblePoint HQ Server are estimated as follows:

- 4 Perspective Database Category Classes * 10 Days Per MobileScript   = 40 days

- MobleScript development assumes complex design, coding, and unit testing

- development of all MobleScripts assume use of common compression routine

- assume data to be deleted by MobilePoint application will be “logically deleted” with physical deletion to be carried out by backup functions once data is secured

- assume exported data will be CSV (comma seperated value) formatted with each record including time and date of creation/update/deletion with published formats in file header

- Development effort for customized interface/synchronization functions required to communicate from the MoblePoint HQ Server to the MobilePoint device are estimated as follows:

- 4 Perspective Database Category Classes * 10 Days Per MobileScript   = 40 days

- MobleScript development assumes complex design, coding, and unit testing

- Development effort for customized extraction/transformation functions required to synchronize data between the MoblePoint HQ Server and Telemarketing package are estimated as follows:

- Telemarketing Package Load Þ  6 Salon Data Subjects * 10 Days  = 60 Development  Days

- Telemarketing Package Distribution Þ  6 Salon Data Subjects * 5 Days  = 30 Development Days

- analysis assumes complex transformation rule requirements for each data subject

- development assumes complex design required to define transformation rules, coding, and unit testing

- development includes Oracle database load procedures

- Development effort for extraction/transformation functions required to propagate  data from the Telemarketing package to the Salon database are estimated as follows:

- 6 Salon Data Subjects * 4 Days  =  24 Development Days

- analysis assumes simple transformation rule requirements for each data subject

- development assumes simple to medium design required to define transformation rules, coding, and unit testing

- development includes Oracle database load procedures

- Telemarketing package training sessions will be limited to 10 individuals, with a total of 6 sessions:

- (2) ½ day

- (2) 1-2 days

- (2) 3-5 days

- There will be a total of 12 FTE (Full Time Equivalent) administrators utilizing the Telemarketing package

- The phone system Hardware/Software cost was provided by Clairol PPD.  This quote assumes a typical phone system, and does not include sophisticated options similar to:

- Direct In Dial (DID)

- Music on Hold

- FAX on Demand

- Purchase and installation of the Telemarketing package represents a broad average based on the vendor packages under consideration and does not include any costs for custom development by the vendor.

- Telemarketing maintenance fee costs have not been included for the following:

- Phone System on-going maintenance fee

- Server and Client on-going maintenance fee

- The data quality assessment phase--within the decision support initiative--does not include estimates to develop and/or modify business processes or the MobilePoint application to support reporting requirements.

- The selection of an OLAP (Online Analytical Processing) tool is estimated as a one time labor cost for development of the decision support environment.

- The selection of an OLAP tool assumes licenses available through BMS IM

- available tools include Business Objects (Business Objects, Inc.) and PowerPlay (Cognos Corporation)

The preceding assumptions will be validated or corrected where necessary to provide a more detailed schedule and cost estimate in the final report.

## A.2.2  Staffing Requirements

In light of the lack of availability of BMS IM personnel, it is recommended that the initiatives and associated phases be staffed by a mix of consulting resources led by a Clairol PPD Executive Sponsor and  BMS Project Management liaison with each initiative to be managed by a consulting resource.  The following list represents the resources necessary to complete the initiatives required to implement the Strategic Salon System.

#### Project Manager

Has responsibility for conducting the initiative on a day-to-day basis, serving as client liaison, assuring the methodology used on the project is sound, and coordinating the allocation of resources.  This person also has administrative responsibility for any project planning or tracking documents or tools needed to manage the initiative.  This includes an issues log, status reporting, and the gathering of project metrics.  This person will report to the BMS Project Management liaison.

#### Business/Data Analyst

Involved with gathering of detailed business requirements and development of associated data models and decision support star schemata.  In addition, this person has responsibility for developing decision support guidelines,  addressing data quality (meta data/repository management) issues, data security, and decision support system maintenance procedures.

#### System/Technical Architect

Focuses on the design and implementation of  technology components within the Strategic Salon System architecture including connectivity of software tool components, the client/server system platforms, and network.  This technical specialist will provide support to the installation, configuration, and testing of customized or vendor software including correction of configuration errors or specialized software debugging support required during testing.

#### Oracle DBA (Database Administrator)

Responsible for development and/or implementation of physical databases within the Oracle DBMS environment.  In addition, this person has responsibility for administration of Oracle databases including backup, recovery, monitoring, performance tuning, indexing and physical partitioning.

#### Programmer/Analyst

Responsible for developing, amending, and testing source code for any programming requirements to include vendor package customization, data extraction and transformation procedures, and the creation reports within the decision support environment.

The following table identifies the resource classifications and associated daily rates:

| Resource Level | Daily Rate |
| --- | --- |
| Project Manager | $1000 |
| Business/Data Analyst | $800 |
| System/Technical Architect | $800 |
| Oracle DBA | $700 |
| Programmer Analyst | $600 |
| System/Technical Architect (MobilePoint) | $1200 |
| Programmer Analyst (MobilePoint) | $1200 |

## A.2.3  Detailed Cost Estimates

Appendix  B  
Salon Conceptual Data Model

# B.1  Business Party Subject

## B.1.1  Business Party Subject Diagram

## B.1.2  Presentation of Business Party Subject Entity-Relationships

### Business Party (E1005)

#### Definition

A Business Party is defined as an organizational entity with which Clairol PPD wishes to conduct/maintain business activities. These business activities are not limited to existing sales, but can include anticipated and/or prospect clientele.

#### Attributes

ID *

Name

SIC

Tax ID

#### Dimensions

36,000 expected occurrences

30% anticipated growth/year

### Business Party Category (E1015)

#### Definition

Business Party Category defines how a Business Party is structured and/or classified.  Examples can include “distributor”, “salon”, “school”, “employee”, etc.

#### Attributes

Code *

Description

### Business Party Type (E1020)

#### Definition

The Business Party Type defines the various methods in which Clairol PPD conducts sales and/or business activities.  Examples include “direct”, “indirect”, “prospect”, etc.

#### Attributes

Code *

Description

### Location (E1025)

#### Definition

Location is defined as the single repository for all U.S. mailing addresses.

#### Attributes

Code *

Mailing Address

#### Dimensions

36,000 expected occurrences

30% anticipated growth/year

### Location Type (E1030)

#### Definition

Location Type is defined as a further categorization of a Business Party Location.  Examples of Location Type are “ship-to”, “bill-to”, etc.

#### Attributes

Code *

Description

### Market Segment (E1040)

#### Definition

Market Segment defines a categorization of population or product information to expand market share.  Examples of Market Segment include “African-American”, “blonds”, etc.

#### Attributes

Code *

Description

### Role (E1045)

#### Definition

Role is defined as a type of position and/or function which defines scope of responsibility.  Examples of Role are “manager”,  “division of”, etc.

#### Attributes

Code *

Description

### Individual (E1050)

#### Definition

A person affiliated with Clairol PPD in some business manner and/or activity.  Individuals may be internal and/or external to Clairol PPD.

#### Attributes

ID *

Name

#### Dimensions

108,000 expected occurrences

30% anticipated growth/year

### Business Party / is affiliated / Business Party / Role (R1010)

#### Definition

Specifically defines the relationship between two or more Business Parties in the context of a Role.

#### Attributes

Business Party ID *

Business Party ID (Related) *

Role Code *

From Date

To Date

#### Dimensions

36,000 expected occurrences

30% anticipated growth/year

### Business Party / is of / Business Party Category (R1015)

#### Definition

This relationship defines the organizational structure of a specific Business Party.

#### Attributes

Business Party ID *

Business Party Category *

As of Date *

#### Dimensions

36,000 expected occurrences

30% anticipated growth/year

### Business Party / is of / Business Party Type (R1020)

#### Definition

This relationship defines how Clairol PPD conducts business with a specific Business Party.

#### Attributes

Business Party ID *

Business Party Type *

As of Date *

#### Dimensions

36,000 expected occurrences

30% anticipated growth/year

### Business Party / has a / Location (R1025)

#### Definition

This relationship defines the Location for a specific Business Party.

#### Attributes

Business Party ID *

Location Code *

As of Date *

#### Dimensions

36,000 expected occurrences

30% anticipated growth/year

### Location / is of / Location Type (R1030)

#### Definition

This relationship defines the category of a specific Location.  Examples would be this is a “ship-to” or “bill-to” Location.

#### Attributes

Location ID *

Location Type *

As of Date *

#### Dimensions

36,000 expected occurrences

30% anticipated growth/year

### Business Party / Location / is affiliated / Market Segment (R1040)

#### Definition

This relationship indicates which Market Segments are associated with a Business Party Location.

#### Attributes

Business Party ID *

Location ID *

Market Segment Code *

As of Date *

#### Dimensions

36,000 expected occurrences

30% anticipated growth/year

### Business Party / is related to / Individual / Role (R1045)

#### Definition

Specifically defines the relationship between a Business Party and an Individual in the context of a Role.

#### Attributes

Business Party ID *

Individual ID *

Role Code *

From Date *

To Date *

#### Dimensions

36,000 expected occurrences

30% anticipated growth/year

### Individual / is affiliated / Individual / Role (R1050)

#### Definition

Specifically defines the relationship between two or more Individuals in the context of a Role.

#### Attributes

Individual ID *

Individual ID (Related) *

Role Code *

From Date *

To Date *

### Individual / is related to / Employee Subject (R1055)

#### Definition

Specifically defines Individuals which are employees of Clairol PPD.

#### Attributes

Individual ID *

Employee ID *

#### Dimensions

95 expected occurrences

### Individual / is of / Business Party Category (R1060)

#### Definition

This relationship defines an Individual position within an organizational structure,  i.e., “employee” .

#### Attributes

Individual ID *

Business Party Category *

As of Date *

#### Dimensions

108,000 expected occurrences

30% anticipated growth/year

# B.2  Geography Subject

## B.2.1  Geography Subject Diagram

## B.2.2  Presentation of Geography Subject Entity-Relationships

### Geography (E2005)

#### Definition

A specific land area designated by Clairol PPD as a locale to concentrate business activities.

#### Attributes

ID *

Description

### Route (E2020)

#### Definition

The manner in which a Field Consultant traverses or conducts business during his day-to-day operations.  A Route could also be considered the daily itinerary for a Field Consultant.

#### Attributes

ID *

Description

#### Dimensions

76,000 expected occurrences

### Key Market (E2030)

#### Definition

A further breakdown of Geography which places heightened concern on especially important areas for business opportunity.

#### Attributes

ID *

Description

### Geography Type (E2045)

#### Definition

The business classification or subset of Geography.  Examples of Geography Type are “state”, “district”, etc.

#### Attributes

Code *

Description

### Alignment Type (E2050)

#### Definition

The Alignment Type defines methods for relating Geographies.  Examples of Alignment Type are “zip-code”, “zip-plus”, etc.

#### Attributes

ID *

Description

### Geography / is related to / Geography / Alignment Type (R2005)

#### Definition

This relationship defines how two or more Geographies are related.

#### Attributes

Geography ID *

Geography ID (Related) *

Alignment Type Code *

From Date *

To Date *

### Geography / is affiliated / Individual (R2010)

#### Definition

Defines the association of Geography with an Individual.

#### Attributes

Geography ID *

Individual ID *

From Date *

To Date *

### Route / is related to / Individual (R2015)

#### Definition

Indicates the association between a Route and the Individual assigned to, or responsible for the Route.

#### Attributes

Route ID *

Individual ID *

As of Date *

#### Dimensions

108,000 expected occurrences

30% anticipated growth/year

### Key Market / is related to / Route (R2020)

#### Definition

Defines the Routes associated with a given Key Market.

#### Attributes

Key Market ID *

Route ID *

As of Date *

### Route / includes / Location (R2025)

#### Definition

Identifies the physical Locations within a Route.

#### Attributes

Route ID *

Location Code *

As of Date *

### Key Market / is related to / Location (R2030)

#### Definition

Identifies the physical Locations within a Key Market.

#### Attributes

Key Market ID *

Location Code *

As of Date *

### Geography / contains / Key Market (R2035)

#### Definition

Identifies all the Key Markets within in a single Geography.

#### Attributes

Geography ID *

Key Market ID *

As of Date *

### Geography / is comprised of / Location (R2040)

#### Definition

Identifies all physical Locations within a Geography.  This relationship will provide useful for implementing Geography re-alignment.

#### Attributes

Geography ID *

Location Code *

From Date *

To Date *

### Geography / is of / Geography Type (R2045)

#### Definition

Indicates the specific variety of Geography.

#### Attributes

Geography ID *

Geography Type Code *

#### Dimensions

76 expected occurrences

# B.3  Call Subject

## B.3.1  Call Subject Diagram

## B.3.2  Presentation of Call Subject Entity-Relationships

### Call (E3005)

#### Definition

A Call is defined as an appointment and/or visitation designed to promote Clairol PPD products in the marketplace.

#### Attributes

ID *

Date *

Time *

#### Dimensions

108,000 expected occurrences

30% anticipated growth/year

### Contact (E3045)

#### Definition

Contact is defined as the point of interaction and/or conversation which takes place among two or more persons.

#### Attributes

ID *

#### Dimensions

108,000 expected occurrences

30% anticipated growth/year

### Action (E3055)

#### Definition

A specific step and/or procedure taken in support of the sales function and/or customer service.   Action can be perceived as an entry on a To Do List.

#### Attributes

ID *

### Action Type (E3060)

#### Definition

Action Type defines how Actions are categorized.  Examples of Action Type are “initial”, “follow-up”, etc.

#### Attributes

Type *

Description

### Contact / is related to / Issue (R3005)

#### Definition

Indicates the Issue, if any, that was discussed with a specific Contact.

#### Attributes

Contact ID *

Issue ID *

### Contact / is related to / Campaign (R3010)

#### Definition

Indicates the Campaign, if any, which was discussed with a specific Contact.

#### Attributes

Contact ID *

Campaign ID *

#### Dimensions

108,000 expected occurrences

30% anticipated growth/year

### Contact / is related to / Promotion (R3015)

#### Definition

Indicates the Promotion, if any, which was discussed with a specific Contact.

#### Attributes

Contact ID *

Promotion ID *

### Call / is related to / Route (R3020)

#### Definition

Indicates the Route associated with a specific Call.

#### Attributes

Call ID *

Route ID *

#### Dimensions

108,000 expected occurrences

30% anticipated growth/year

### Call / is related to / Event (R3025)

#### Definition

Indicates the Event, if any, which was discussed during a specific Call.

#### Attributes

Call ID *

Event ID *

### Call / is associated / Business Party (R3030)

#### Definition

This relationship defines the Business Party at which the Call actually occurred.

#### Attributes

Call ID *

Business Party ID *

Location Code *

#### Dimensions

108,000 expected occurrences

30% anticipated growth/year

### Call / is related to / Call (R3035)

#### Definition

Indicates a relationship between two or more Calls.  This data is particularly important to indicate which Call is a “follow-up” to a previous Call.

#### Attributes

Call ID *

Call ID (Related) *

### Call / involves / Contact (R3040)

#### Definition

Indicates which Contact(s) were established during a specific Call.

#### Attributes

Call ID *

Contact ID *

Date *

Time *

#### Dimensions

108,000 expected occurrences

30% anticipated growth/year

### Contact / is associated / Brand Category (R3045)

#### Definition

Indicates the Brand Category, if any, which were discussed with a specific Contact.

#### Attributes

Contact ID *

Brand Category Code *

### Contact / is associated with / Individual (R3050)

#### Definition

Indicates the specific Individual contacted, or spoken with, during the Contact.

#### Attributes

Contact ID *

Individual ID *

#### Dimensions

108,000 expected occurrences

30% anticipated growth/year

### Contact / includes / Action (R3055)

#### Definition

Indicates which Action(s), if any, are related to a specific Contact.

#### Attributes

Contact ID *

Action ID *

#### Dimensions

108,000 expected occurrences

30% anticipated growth/year

### Action / is of an / Action Type (R3060)

#### Definition

This relationship defines the specific categorization of an Action.

#### Attributes

Action ID *

Action Type *

### Contact / is related to / Education Subject (R3065)

#### Definition

Indicates which Education Materials, if any, were discussed or dispensed, during a Contact.

#### Attributes

Contact ID *

Education Material

Date *

Time *

# B.4  Turnover Order Subject

## B.4.1  Turnover Order Subject Diagram

## B.4.2  Presentation of Turnover Order Subject Entity-Relationships

### Turnover Order (E4005)

#### Definition

A Turnover Order is defined as the document which “pulls” product through the distribution channels to Locations for client application.

#### Attributes

Order Number *

Date *

#### Dimensions

108,000 expected occurrences

30% anticipated growth/year

### Status (E4030)

#### Definition

Status is defines a specific condition and/or state.  Examples of Status are “pick-up”, “deliver”, “spot delivery “, etc.

#### Attributes

Code *

Description

### Line (E4035)

#### Definition

A Line is defined as product level Order information.  This information can include product description, quantity, price, etc.

#### Attributes

Line Number *

#### Dimensions

540,000 expected occurrences

30% anticipated growth/year

### Line Type (E4040)

#### Definition

Indicates a further characterization of Line.

#### Attributes

Code *

Description

### Turnover Order / has / Business Party (E4005)

#### Definition

Associates a Turnover Order with the Business party responsible for the entire order.

#### Attributes

Turnover Order Number *

Business Party ID *

#### Dimensions

108,000 expected occurrences

30% anticipated growth/year

### Turnover Order / can have / Issue (R4010)

#### Definition

Indicates an Issue which is associated with a specific Turnover Order.

#### Attributes

Turnover Order Number *

Issue ID *

### Line / is related to / Product Subject (R4015)

#### Definition

Indicates Product information which is associated with a specific Turnover Order Line.

#### Attributes

Turnover Order Number *

Line Number *

Product

#### Dimensions

540,000 expected occurrences

30% anticipated growth/year

### Turnover Order / has / Status (R4020)

#### Definition

Indicates the condition of a specific Turnover Order.  In other words, an Order can be “picked-up” by a Business Party, or the Order can be “delivered” by a Field Consultant.

#### Attributes

Turnover Order Number *

Status Code *

As of Date *

#### Dimensions

108,000 expected occurrences

30% anticipated growth/year

### Turnover Order / consists of / Line (R4025)

#### Definition

Indicates all the Lines which make up a Turnover Order.

#### Attributes

Turnover Order Number *

Line Number *

Date *

#### Dimensions

540,000 expected occurrences

30% anticipated growth/year

### Line / has / Status (R4030)

#### Definition

Indicates the condition or disposition of a specific Turnover Order Line.

#### Attributes

Line Number *

Status Code *

As of Date *

#### Dimensions

540,000 expected occurrences

30% anticipated growth/year

### Line / is of / Line Type (R4035)

#### Definition

Defines the specific type of Turnover Order Line.  For example, a Line can be “New Distribution”.

#### Attributes

Line Number *

Type Code *

#### Dimensions

540,000 expected occurrences

30% anticipated growth/year

### Line Type / is related to / Action Type (R4040)

#### Definition

Indicates the association between the type of Line and a specific Action Type.  An example of this relationship is that a product “sample” drop-off requires a “follow-up” within a certain time frame.

#### Attributes

Line Type Code *

Action Type Code *

### Status / is related to / Action Type (R4045)

#### Definition

Defines the relationship between Status and Action Type.  For example, an “incomplete” order and/or line may require “distributor follow-up” in order to determine product inventory.

#### Attributes

Status Code *

Action Type Code *

### Line / is related to / Business Party (R4050)

#### Definition

Associates a Turnover Order Line with a specific Business party.

#### Attributes

Line Number *

Business Party ID *

As of Date *

### Turnover Order / is associated / Individual (R4055)

#### Definition

Associates a Turnover Order Line with the specific Individual placing the order.

#### Attributes

Turnover Order Number *

Individual ID *

#### Dimensions

108,000 expected occurrences

30% anticipated growth/year

# B.5  Campaign Subject

## B.5.1  Campaign Subject Diagram

## B.5.2  Presentation of Campaign Subject Entity-Relationships

### Campaign (E5005)

#### Definition

A short-term sales strategy with the objective to address marketplace issues, and to increase sales of Clairol PPD product.

#### Attributes

ID *

From Date *

To Date *

#### Dimensions

60 expected occurrences

### Issue (E5015)

#### Definition

A problem and/or concern regarding Clairol PPD products within the marketplace.

#### Attributes

ID *

As of Date *

### Issue Category (E5020)

#### Definition

A further categorization of a marketplace Issue.  Examples include “product related”, “order”, etc.

#### Attributes

Code *

Description

### Solution (E5025)

#### Definition

A solution is defined as the recommended manner in which to address a marketplace Issue.

#### Attributes

ID *

### Probe (E5040)

#### Definition

A Probe is defined as a question and/or inquiry designed to solicit information for the purpose of addressing concerns or increasing sales.

#### Attributes

ID *

### Response Set (E5045)

#### Definition

A Response Set is identified as the collection/range of valid values for any given Probe.

#### Attributes

ID *

#### Dimensions

60 expected occurrences

### Response (E5050)

#### Definition

A response is generally defined as an answer which is solicited during a campaign.

#### Attributes

ID *

As of Date *

### Campaign / is associated / Promotion (R5005)

#### Definition

This relationship defines which Promotion, if any, is associated with a Campaign.

#### Attributes

Campaign ID *

Promotion ID *

As of Date *

### Campaign / is related to / Issue (R5010)

#### Definition

Defines the Issue which a Campaign attempts to address.

#### Attributes

Campaign ID *

Issue ID *

As of Date *

### Issue / is related to / Brand Category (R5015)

#### Definition

Defines the Brand Category, if any, that is associated with an Issue.

#### Attributes

Issue ID *

Brand Category *

As of Date *

### Response / is related to / Issue (R5017)

#### Definition

This relationship associates Probe Responses to Issues.

#### Attributes

Response ID *

Issue ID *

As of Date *

### Issue / is of / Issue Category (R5020)

#### Definition

This relationship further categorizes a specific Issue.  For example, is this a “product” or “customer service” Issue.

#### Attributes

Issue ID*

Issue Category Code *

### Issue / is related to / Product Subject (R5022)

#### Definition

Defines the Product information, if any, that is associated with an Issue.

#### Attributes

Issue ID *

Product

As of Date *

### Issue / is associated with / Solution (R5025)

#### Definition

Defines the specific Solution for a given Issue.

#### Attributes

Issue ID*

Solution ID *

As of Date *

### Solution / can include / Product Subject (R5030)

#### Definition

Indicates the specific Product, if any, which constitutes a Solution.

#### Attributes

Solution ID *

Product Subject

### Campaign / is associated / Product Subject (R5035)

#### Definition

Indicates the specific Product for which a Campaign is  targeted.

#### Attributes

Issue ID*

Solution ID *

### Campaign / includes / Probe (R5040)

#### Definition

Indicates the Probes associated with a specific Campaign.

#### Attributes

Campaign ID*

Probe ID *

#### Dimensions

60 expected occurrences

### Probe / is associated / Response Set (R5045)

#### Definition

Indicates the possible range of valid responses for a given Probe.

#### Attributes

Probe ID *

Response Set ID *

As of Date *

#### Dimensions

60 expected occurrences

### Probe / is affiliated / Probe / Response (R5050)

#### Definition

Indicates the “decision tree” relationship between two or more Probes, and the Response.

#### Attributes

Probe ID *

Probe ID (Related) *

As of Date *

### Probe / is affiliated / Response (R5055)

#### Definition

Associates a Probe with its Response.

#### Attributes

Probe ID *

Response ID *

#### Dimensions

60 expected occurrences

### Response Set / is associated / Response (R5065)

#### Definition

Indicates the specific Response provided from the valid range of available Responses.   For example, if the Response Set was “Y” or “N”, this relationship would indicate an answer of “Y” or “N”.

#### Attributes

Response Set ID*

Response ID *

### Response / is related to / Brand Category (R5060)

#### Definition

Indicates the association between a Response and a product Brand Category.

#### Attributes

Response ID *

Brand Category *

# B.6  Event Subject

## B.6.1  Event Subject Diagram

## B.6.2  Presentation of Event Subject Entity-Relationships

### Event (E6005)

#### Definition

An Event is a pre-planned gathering intended to increase market awareness and sales volume of Clairol PPD products.

#### Attributes

ID *

From Date *

To Date *

#### Dimensions

19,000 expected occurrences

### Event Type (E6010)

#### Definition

Event Type is defined as a further categorization of Event. Examples of Event Type are “trade-show”, “class”, etc.

#### Attributes

Code *

Description

### Promotion (E6020)

#### Definition

A concentrated sales method designed to increase market awareness and sales of Clairol PPD products.

#### Attributes

ID *

From Date *

To Date *

### Brand Category (E6025)

#### Definition

Brand Category is defined as a sales-related grouping of product line.  Examples include “Compliments”, “Gray-Busters”, “competitor”, etc.

#### Attributes

Code *

Description

### Promotion Type (E6035)

#### Definition

Promotion Type is defined as a further categorization of Promotion.  This categorization is used to group Promotions into “internal”, “distributor”, “deal sheet”, etc.

#### Attributes

Code *

Description

### Event / is of / Event Type (R6010)

#### Definition

This relationship further defines a specific Event as a “trade-show”, “class”, etc.

#### Attributes

Event ID *

Event Type Code *

#### Dimensions

60 expected occurrences

### Event / is related / Promotion (R6015)

#### Definition

Indicates that a Promotion was involved/utilized at a specific Event.

#### Attributes

Event ID *

Promotion ID *

### Promotion / is related / Market Segment (R6020)

#### Definition

Indicates the specific Market Segment at which a Promotion was directed.

Attributes

#### Promotion ID *

Market Segment Code *

### Promotion / is related / Brand Category (R6025)

#### Definition

Defines which Brand Category, if any, is associated with a Promotion.

#### Attributes

Promotion ID *

Brand Category Code *

### Brand Category / is related / Brand Category (R6030)

#### Definition

Defines the relationship between two or more Brand Categories.

#### Attributes

Brand Category Code *

Brand Category Code (Related) *

### Promotion / is of / Promotion Type (R6035)

#### Definition

This relationship further defines the specifics of a Promotion.   An example of this relationship would be to indicate if a Promotion was a “distributor Promotion”,  “Clairol PPD Promotion”, or a “distributor deal sheet”.

#### Attributes

Promotion ID *

Promotion Type Code *

### Promotion / is related / Product Subject (R6040)

#### Definition

Indicates the relationship between a specific Promotion and any associated Product.

#### Attributes

Promotion ID *

Product *

### Event / is associated / Product Subject (R6045)

#### Definition

Indicates the relationship between a specific Event and any associated Product.

#### Attributes

Event ID *

Product *

### Event / is related to / Event (R6050)

#### Definition

Indicates the relationship between two or more Events.  For example, there may be multiple “sessions” spanning an entire day, or days, at a “trade-show”.

#### Attributes

Event ID *

Event ID (Related) *

### Contact / can attend / Event (R6055)

#### Definition

Indicates the Contacts which were present at a specific Event.

#### Attributes

Event ID *

Contact ID *

#### Dimensions

108,000 expected occurrences

### Event / is associated / Campaign (R6060)

#### Definition

Indicates that a Campaign was associated with a specific Event.

#### Attributes

Event ID *

Campaign ID *

### Brand Category / is related / Product Subject (R6065)

#### Definition

Defines the relationship between a Brand Category and specific Product SKU(s).  An example would be the association of the “Compliments Permanent” brand with the “Compliments Permanent 8N” SKU.

#### Attributes

Brand Category Code *

Product

### Brand Category / is related / Education Subject (R6070)

#### Definition

Indicates the “how to” and “composition” information associated with Brand Category.

#### Attributes

Brand Category Code *

Education Material

Appendix  C  
Salon Conceptual Process Models

# C.1  Manage Business Party Functions

## C.1.1  Manage Business Party Data Flow Diagram

## C.2.1  Manage Business Party Functional Decomposition Diagrams

## C.1.3  Definition of the Manage Business Party Functions

### Business Party Management

The purpose of Business Party Management is to track and maintain information specific to Business Party, and Business Party related information.   This related information will include Location, Party Type, Party Category and Market Segment.  It will maintain Business Party Relationship(s), and integrate with the Call Management and Promotion Management functions.

#### Unit Processe

Manage Business Party

Maintain Business Party

Maintain Business Party Type

Maintain Business Party Affiliation

Maintain Business Party Market Segment

Business Party Query

Manage Business Party - Manual

#### Description

This Unit Process defines a role which is responsible for liaison duties with Business Party(s) for Clairol PPD.

#### Summary Processing

- Manage relationships with Business Party

- Process initial contacts and follow-up activities when necessary

#### E-R Reference

N/A

#### Complexity

N/A

Maintain Business Party - OnLine

#### Description

The purpose of this Unit Process is to maintain Business Party information.

#### Summary Processing

- Allow user to add a new Business Party, which requires a unique Business Party ID

- Allow user to change/delete existing Business Party utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

- A Business Party Location is required

- A Location Type is required for each Location

- Business Party Location is only accessible/maintained by this Unit Process

- A Business Party Category is required

#### E-R Reference

Business Party 	(E1005)

Location 	(E1025)

Business Party / has / Location	(R1025)

Business Party / is of / Party Category	(R1015)

Location / is of / Location Type	(R1030)

#### Complexity

Medium

Maintain Business Party Type - OnLine

#### Description

The purpose of this Unit Process is to maintain Business Party Type information.

#### Summary Processing

- Allow user to add a new Business Party Type, which requires a unique Business Party ID and Party Type Code

- Allow user to change/delete existing Business Party Type utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

- At minimum one Business Party Type is required

#### E-R Reference

Business Party / is of / Party Type 	(R1020)

#### Complexity

Simple

Maintain Business Party Affiliation - OnLine

#### Description

The purpose of this Unit Process is to maintain Business Party Affiliation information.

#### Summary Processing

- Allow user to add a new Business Party Affiliation, which requires a unique Business Party ID(s) and Role

- Allow user to change/delete existing Business Party Affiliation utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

- A Business Party Affiliation is optional

#### E-R Reference

Business Party / is affiliated / Business Party / Role	(R1010)

#### Complexity

Simple

Maintain Business Party Market Segment - OnLine

#### Description

The purpose of this Unit Process is to maintain Business Party Market Segment information.

#### Summary Processing

- Allow user to add a new Business Party Market Segment, which requires a unique Business Party ID

- Allow user to change/delete existing Business Party Market Segment utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

- A Business Party Market Segment is optional

#### E-R Reference

Business Party / is affiliated / Market Segment / Location	(R1040)

#### Complexity

Simple

Business Party Query - OnLine

#### Description

The purpose of this Unit Process is to display/print all applicable Business Party information.

#### Summary Processing

- Allow user to select existing Business Party utilizing search criteria prompt/list

- Display all Business Party information

- Print is optional

#### E-R Reference

Business Party 	(E1005)

Location 	(E1025)

Business Party / is of / Party Category	(R1015)

Business Party / has / Location	(R1025)

Location / is of / Location Type	(R1030)

Business Party / is of / Party Type 	(R1020)

Business Party / is affiliated / Business Party / Role	(R1010)

Business Party / is affiliated / Market Segment / Location	(R1040)

#### Complexity

High

### Individual Management

The purpose of Individual Management is to manage all Individual related information within the Strategic Salon System.  Individual information is defined as both internal Clairol PPD personnel as well as external hair color professionals, and will include Business Party Affiliation information.  Individual Management will integrate with Contact Management.

#### Unit Processes

Manage Individual

Maintain Individual

Maintain Individual Business Party

Maintain Individual Affiliation

Import Employees

Individual Query

Manage Individual - Manual

#### Description

This Unit Process defines a role which is responsible for managing information on Individuals in the Hair Color industry, and within Clairol PPD.

#### Summary Processing

- Manage relationships with Individual

- Process initial contacts and follow-up activities when necessary

#### E-R Reference

N/A

#### Complexity

N/A

Maintain Individual - OnLine

#### Description

The purpose of this Unit Process is to maintain Individual information.

#### Summary Processing

- Allow user to add a new Individual, which requires a unique Individual ID

- Allow user to change/delete existing Individual utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

- An Individual Party Category is required

#### E-R Reference

Individual	(E1050)

Individual / is of / Party Category	(R1060)

Individual / is related to / Employee Subject	(R1055)

#### Complexity

Medium

Maintain Individual Business Party - OnLine

#### Description

The purpose of this Unit Process is to maintain Individual information at a particular Business Party.  This Unit Process will provide the ability to track a particularly influential Individual who moves from Business Party to Business Party.

#### Summary Processing

- Allow user to add a new Individual Business Party, which requires a unique Individual ID, a unique Business Party ID, and Role

- Allow user to change/delete existing Individual Business Party utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

#### E-R Reference

Business Party / is related / Individual / Role	(R1045)

#### Complexity

Simple

Maintain Individual Affiliation - OnLine

#### Description

The purpose of this Unit Process is to maintain Individual Affiliation information.

#### Summary Processing

- Allow user to add a new Individual Affiliation, which requires a unique Individual ID and Role

- Allow user to change/delete existing Individual Affiliation utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

- An Individual Affiliation is optional

#### E-R Reference

Individual / is affiliated / Role	(R1050)

#### Complexity

Simple

Import Employees - Stored Procedure/Batch

#### Description

This Unit Process supports the updating of the Strategic Salon DB with up-todate Employee, i.e., Individual information.

#### Summary Processing

- Add all provided Employee(s) which do not exist within the Salon Database as Individual information

- Change Individual information to match Employee information provided

- Delete (logically) Individual information to match terminated Employee information provided

- A separate table will exist to indicate Individuals who are Clairol PPD Employees

- Provide audit/control reporting of all Database transactions

- Must support commit/rollback

#### E-R Reference

Individual	(E1050)

Individual / is of / Party Category	(R1060)

Business Party / is related / Individual / Role	(R1045)

Individual / is affiliated / Role	(R1050)

Individual / is related to / Employee Subject	(R1055)

#### Complexity

Medium

Individual Query - OnLine

#### Description

The purpose of this Unit Process is to display/print all applicable Individual information.

#### Summary Processing

- Allow user to select existing Individual utilizing search criteria prompt/list

- Display all Individual information

- Print is optional

#### E-R Reference

Individual	(E1050)

Individual / is of / Party Category	(R1060)

Business Party / is related / Individual / Role	(R1045)

Individual / is affiliated / Role	(R1050)

#### Complexity

Medium

### Geography Management

The purpose of Geography Management is to manage all Geography specific information within the Strategic Salon System.   Geography information represents a flexible structure which can support current/future types of Geography.  In addition, this process will maintain information on Individuals affiliated with Geography(s).  Geography Management will integrate with Call Management.

#### Unit Processes

Manage Geography

Maintain Geography

Maintain Geography Relationship

Maintain Geography Individual

Maintain Geography Location

Re-Align Geography

Geography Query

Manage Geography – Manual

#### Description

The purpose of this Unit Process is to define a role which is responsible for managing Geography information with the Field Force.

#### Summary Processing

- Manage Geography information with Field Consultant

- Liaison with Sales Administration for Geography alignment/re-alignment information

#### E-R Reference

N/A

#### Complexity

N/A

Maintain Geography - OnLine

#### Description

This Unit Process supports the ability to and add/change/delete of Geography information.

#### Summary Processing

- Allow user to add a new Geography, which requires a unique Geography ID

- Allow user to change/delete existing Geography utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

- A Geography Type is required

#### E-R Reference

Geography	(E2005)

Geography / is of / Geography Type	(R2045)

#### Complexity

Simple

Maintain Geography Relationship - OnLine

#### Description

The purpose of this Unit Process is to maintain Geography Relationship information.  This relationship information indicates how two or more Geographies are related.

#### Summary Processing

- Allow user to add a new Geography Relationship, which requires a unique Geography ID and Alignment Type

- Allow user to change/delete existing Geography Relationship utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

- A Geography Relationship is optional

#### E-R Reference

Geography / is related to / Geography / Alignment Type	(R2005)

#### Complexity

Simple

Maintain Geography Individual - OnLine

#### Description

The purpose of this Unit Process is to maintain Geography Individual information.  This information indicates the people who are responsible for covering a certain Geography, and for what time-frame.

#### Summary Processing

- Allow user to add a new Geography Individual, which requires a unique Geography ID and Individual

- Allow user to change/delete existing Geography Individual utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

- A Geography Individual is optional

#### E-R Reference

Geography / is affiliated / Individual	(R2010)

#### Complexity

Simple

Maintain Geography Location – Stored Procedure/Batch

#### Description

The purpose of this Unit Process is to maintain Geography Location information.  This information indicates which Location(s) make up a Geography.

#### Summary Processing

- Allow user to add a new Geography Location, which requires a unique Geography ID and Location

- Allow user to change/delete existing Geography Location utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

- A Geography Location is required

#### E-R Reference

Geography / is comprised / Location	(R2040)

#### Complexity

Simple

Re-Align Geography - Stored Procedure/Batch

#### Description

The purpose of this Unit Process is to support Clairol PPD geographic alignments and re-alignments.  Periodic changes in physical territory boundaries and/or Field Consultant assignments require a flexible, temporal-based process to properly track and record alignment history.

#### Summary Processing

- Supports the creation of new a Geography, following processing requirements of  Unit Process Maintain Geography

- Maintains an accurate history of  boundary/Field Consultant changes/deletions by “expiring” a Geography

- This process will support unique From/To date ranges for Geography information

#### E-R Reference

Geography	(E2005)

Geography / is of / Geography Type	(R2045)

Geography / is related to / Geography / Alignment Type	(R2005)

Geography / is affiliated / Individual	(R2010)

Geography / is comprised / Location	(R2040)

#### Complexity

Medium

Geography Query - OnLine

#### Description

The purpose of this Unit Process is to display/print all applicable Geography information.

#### Summary Processing

- Allow user to select existing Geography utilizing search criteria prompt/list

- Display all Geography information

- Print is optional

#### E-R Reference

Geography	(E2005)

Geography / is of / Geography Type	(R2045)

Geography / is related to / Geography / Alignment Type	(R2005)

Geography / is affiliated / Individual	(R2010)

Geography / is comprised / Location	(R2040)

#### Complexity

Medium

### Key Market Management

The purpose of the Key Market Management process is to maintain Key Market, which is closely related to overall Geography information.

#### Unit Processes

Manage Key Market

Maintain Key Market

Maintain Key Market Geography

Maintain Key Market Location

Key Market Query

Manage Key Market - Manual

#### Description

The purpose of this Unit Process is to define a role which is responsible for managing Key Market information with the Field Force.

#### Summary Processing

- Manage Key Market information

- Manage Geography information with Field Consultant

#### E-R Reference

N/A

#### Complexity

N/A

Maintain Key Market - OnLine

#### Description

The purpose of this Unit Process is to maintain Key Market information.

#### Summary Processing

- Allow user to add a new Key Market, which requires a unique Key Market ID

- Allow user to change/delete existing Key Market utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

#### E-R Reference

Key Market	(E2030)

#### Complexity

Simple

Maintain Key Market Geography - OnLine

#### Description

The purpose of this Unit Process is to maintain Key Market Geography information.

#### Summary Processing

- Allow user to add a new Key Market Geography, which requires a unique Key Market ID and Geography ID

- Allow user to change/delete existing Key Market Geography utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

- At minimum one Key Market Geography is required

#### E-R Reference

Geography / contains / Key Market	(R2035)

#### Complexity

Simple

Maintain Key Market Location - Stored Procedure/Batch

#### Description

The purpose of this Unit Process is to accurately reflect all Locations which are defined to a Key Market.

#### Summary Processing

#### E-R Reference

Key Market / is related to / Location	(R2030)

#### Complexity

Simple

Key Market Query - OnLine

#### Description

The purpose of this Unit Process is to display/print all applicable Key Market information.

#### Summary Processing

- Allow user to select existing Key Market utilizing search criteria prompt/list

- Display all Key Market information

- Print is optional

#### E-R Reference

Key Market	(E2030)

Geography / contains / Key Market	(R2035)

Key Market / is related to / Location	(R2030)

#### Complexity

Medium

### Route Management

The purpose of the Route Management process is to maintain Route information, which is closely related to overall Geography  and Individual information.  Route Management will integrate with the Call Management process.

#### Unit Processes

Manage Route

Maintain Route

Maintain Route Location

Maintain Individual Route

Maintain Key Market Route

Route Query

Manage Route - Manual

#### Description

The purpose of this Unit Process is to define a role which is responsible for managing Route information with the Field Force.

#### Summary Processing

- Manage Route information

- Manage Geography information with Field Consultant

#### E-R Reference

N/A

#### Complexity

N/A

Maintain Route - OnLine

#### Description

The purpose of this Unit Process is to maintain Route information.

#### Summary Processing

- Allow user to add a new Route, which requires a unique Route ID

- Allow user to change/delete existing Route utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

#### E-R Reference

Route	(E2020)

#### Complexity

Simple

Maintain Route Location - Stored Procedure/Batch

#### Description

The purpose of this Unit Process is to accurately reflect all Locations defined to a Route.

#### Summary Processing

#### E-R Reference

Route / includes / Location	(R2025)

#### Complexity

Simple

Maintain Individual Route - OnLine

#### Description

The purpose of this Unit Process is to maintain Individual Route information.

#### Summary Processing

- Allow user to add a new Individual Route, which requires a unique Route ID and Individual ID

- Allow user to change/delete existing Individual Route utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

- A unique Individual ID is required

- A unique Route ID is required

#### E-R Reference

Route / is related to / Individual	(R2015)

#### Complexity

Simple

Maintain Key Market Route - OnLine

#### Description

The purpose of this Unit Process is to maintain Key Market Route information.

#### Summary Processing

- Allow user to add a new Key Market Route, which requires a unique Key Market ID and Route ID

- Allow user to change/delete existing Key Market Route utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

- A Key Market Route is optional

#### E-R Reference

Key Market / is related to / Route	(R2020)

#### Complexity

Simple

Route Query - OnLine

#### Description

The purpose of this Unit Process is to display/print all applicable Route information.

#### Summary Processing

- Allow user to select existing Route utilizing search criteria prompt/list

- Display all Route information

- Print is optional

#### E-R Reference

Route	(E2020)

Route / includes / Location	(R2025)

Route / is related to / Individual	(R2015)

Key Market / is related to / Route	(R2020)

#### Complexity

Medium

# C.2  Manage Call Functions

## C.2.1  Manage Call Data Flow Diagram

## C.2.2  Manage Call Functional Decomposition Diagram

## C.2.3  Definition of the Manage Call Functions

### Call Management

The purpose of Call Management is to track and maintain all Call related information.   This related information will include Call data such as Event, Route and associated Business Party.  Call Management will integrate with the Business Party Management, Route Management, Campaign Management and Event Management functions.

#### Unit Processes

Manage Call

Maintain Call

Maintain Call Relationship

Maintain Action

Call Query

Manage Call - Manual

#### Description

This Unit Process defines a role which is responsible for initiating /supporting Clairol PPD Calls.

#### Summary Processing

- Manage Call information

- Process initial contacts and follow-up activities when necessary

- Provide Management reporting

#### E-R Reference

N/A

#### Complexity

N/A

Maintain Call - OnLine

#### Description

The purpose of this Unit Process is to maintain Call information.

#### Summary Processing

- Allow user to add a new Call, which requires a unique Call ID

- Allow user to change/delete existing Call utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

- A Business Party is required

- A Route is optional

- Indicated an Event with a Call is optional

#### E-R Reference

Call	(E3005)

Call / is associated / Business Party 	(R3030)

Call / is related to / Event	(R3025)

Call / is related to / Route	(R3020)

#### Complexity

Medium

Maintain Call Relationship - OnLine

#### Description

The purpose of this Unit Process is to maintain Call Relationship information.  This information is required in order to associated two or more Calls back to an originating Call.

#### Summary Processing

- Allow user to add a new Call Relationship, which requires a unique Call ID

- Allow user to change/delete existing Call Relationship utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

- A Call Relationship is optional

#### E-R Reference

Call / is related to / Call	(R3035)

#### Complexity

Simple

Maintain Action - OnLine

#### Description

The purpose of this Unit Process is to maintain Action information.

#### Summary Processing

- Allow user to add a new Action, which requires a unique Action ID

- Allow user to change/delete existing Action utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

- Action Type is required

#### E-R Reference

Action	(E3055)

Action / is of / Action Type	(R3060)

#### Complexity

Simple

Call Query - OnLine

#### Description

The purpose of this Unit Process is to display/print all applicable Call information.  This process is to perform general Call analysis reporting similar to:

- # of calls

- outbound activity

- inbound activity

#### Summary Processing

- Allow user to select existing Call information utilizing search criteria prompt/list

- Display all Call information

- Print is optional

#### E-R Reference

Call	(E3005)

Call / is associated / Business Party 	(R3030)

Call / is related to / Event	(R3025)

Call / is related to / Route	(R3020)

Call / is related to / Call	(R3035)

Action	(E3055)

Action / is of / Action Type	(R3060)

#### Complexity

High

### Contact Management

The purpose of Contact Management is to maintain all Contact information within the Strategic Salon System.  This process will integrate with Individual Management, Campaign Management, Issue Management, Event Management and Promotion Management.

#### Unit Processes

Maintain Contact

Maintain Contact Brand Category

Maintain Contact Action

Maintain Contact Issue

Maintain Contact Campaign

Maintain Contact Promotion

Contact Query

Maintain Contact - OnLine

#### Description

The purpose of this Unit Process is to maintain Contact information.

#### Summary Processing

- Allow user to add a new Contact, which requires a unique Contact ID

- Allow user to change/delete existing Contact utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

- A Contact must be associated with a Call

- Individual information is required

#### E-R Reference

Contact	(E3045)

Call / involves / Contact	(R3040)

Contact / is associated / Individual	(R3050)

#### Complexity

Medium

Maintain Contact Brand Category - OnLine

#### Description

The purpose of this Unit Process is to maintain Contact Brand Category information. Brand Category is a flexible structure which can contact product and competitor information.

#### Summary Processing

- Allow user to add a new Contact Brand Category, which requires a unique Contact ID and Brand Category

- Allow user to change/delete existing Contact Brand Category information utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

- A Contact Brand Category is optional

#### E-R Reference

Contact / is associated / Brand Category	(R3045)

#### Complexity

Simple

Maintain Contact Action - OnLine

#### Description

The purpose of this Unit Process is to maintain Contact Action information.

#### Summary Processing

- Allow user to add a new Contact Action, which requires a unique Contact ID and an Action

- Allow user to change/delete existing Contact Action utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

- At minimum one Contact Action is required

#### E-R Reference

Contact / includes / Action	(R3055)

#### Complexity

Simple

Maintain Contact Issue - OnLine

#### Description

The purpose of this Unit Process is to maintain Contact Issue information.

#### Summary Processing

- Allow user to add a new Contact Issue, which requires a unique Contact ID and an Issue

- Allow user to change/delete existing Contact Issue utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

- A Contact Issue is optional

#### E-R Reference

Contact / is related to / Issue	(R3005)

#### Complexity

Simple

Maintain Contact Campaign - OnLine

#### Description

The purpose of this Unit Process is to maintain Contact Campaign information.

#### Summary Processing

- Allow user to add a new Contact Campaign, which requires a unique Contact ID and a Campaign ID

- Allow user to change/delete existing Contact Campaign utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

- A Contact Campaign is optional

#### E-R Reference

Contact / is related to / Campaign	(R3010)

#### Complexity

Simple

Maintain Contact Promotion - OnLine

#### Description

The purpose of this Unit Process is to maintain Contact Promotion information.  In addition, any Contact requests for Educational Materials will be recorded utilizing this process.

#### Summary Processing

- Allow user to add a new Contact Promotion, which requires a unique Contact ID and Promotion ID

- Allow user to add a new Contact Education Material

- Allow user to change/delete existing Contact Promotion utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

- Promotion and Educational Materials are optional

#### E-R Reference

Contact / is related to / Promotion	(R3015)

Contact / is associated / Educational Material	(R3065)

#### Complexity

Simple

Contact Query - OnLine

#### Description

The purpose of this Unit Process is to display/print all applicable Contact information.

#### Summary Processing

- Allow user to select existing Contact utilizing search criteria prompt/list

- Display all Contact information

- Print is optional

#### E-R Reference

Contact	(E3045)

Call / involves / Contact	(R3040)

Contact / is associated / Individual	(R3050)

Contact / is associated / Brand Category	(R3045)

Contact / includes / Action	(R3055)

Contact / is related to / Issue	(R3005)

Contact / is related to / Campaign	(R3010)

Contact / is related to / Promotion	(R3015)

Contact / is associated / Educational Material	(R3065)

#### Complexity

High

### Order Management

The purpose of Order Management is to track and maintain all Turnover Order information.  This process will integrate with Business Party Management Issue Management.

#### Unit Processes

Manage Order

Maintain Order

Maintain Order Issue

Maintain Order Status

Order Query

Manage Order - Manual

#### Description

This Unit Process defines a role which is responsible for managing Turnover Order service with Business Parties, Contacts, etc.

#### Summary Processing

- Manage Order information

- Process initial contacts and follow-up activities when necessary

- Provide Management reporting

#### E-R Reference

N/A

#### Complexity

N/A

Maintain Order - OnLine

#### Description

The purpose of this Unit Process is to maintain Turnover Order information.

#### Summary Processing

- Allow user to add a new Turnover Order, which requires a unique Turnover Order Number

- Allow user to change/delete existing Turnover Order utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

- A Turnover Order must be associated with an Individual

- A Business Party is required

#### E-R Reference

Turnover Order	(E4005)

Turnover Order / is associated / Individual	(R4050)

Turnover Order / has / Business Party	(R4005)

#### Complexity

Medium

Maintain Order Issue - OnLine

#### Description

The purpose of this Unit Process is to maintain Order Issue information.

#### Summary Processing

- Allow user to add a new Order Issue, which requires a unique Order Number and an Issue

- Allow user to change/delete existing Order Issue utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

- A Turnover Order Issue is optional

#### E-R Reference

Turnover Order / can have / Issue	(R4010)

#### Complexity

Simple

Maintain Order Status - OnLine

#### Description

The purpose of this Unit Process is to maintain Turnover Order Status information.

#### Summary Processing

- Allow user to add a new Order Status, which requires a unique Order Number and a Status Code

- Allow user to change/delete existing Order Status utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

- At minimum one Turnover Order Status is required

- A Turnover Order Status must have accompanying Reason and Date

#### E-R Reference

Turnover Order / has / Status	(R4020)

#### Complexity

Simple

Order Query - OnLine

#### Description

The purpose of this Unit Process is to display/print all applicable Turnover Order information ONLY.  This process is to perform general Order analysis reporting similar to:

- # of orders received to date

- # of orders placed by TeleMarketer

- # of order by status

#### Summary Processing

- Allow user to select existing Turnover Order utilizing search criteria prompt/list

- Display all Order information

- Print is optional

#### E-R Reference

Turnover Order	(E4005)

Turnover Order / is associated / Individual	(R4050)

Turnover Order / has / Business Party	(R4005)

Turnover Order / can have / Issue	(R4010)

Turnover Order / has / Status	(R4020)

#### Complexity

Medium

### Order Line Management

The purpose of Order Line Management is to track and maintain all Turnover Order Line information.  This process is responsible for accumulating/processing the Order Line related “points” for the Field Force incentive program Bank on Clairol.

#### Unit Processes

Maintain Order Line

Maintain Line Type

Maintain Order Line Status

Order Line Query

Accumulate Points

Export Points

Maintain Order Line - OnLine

#### Description

The purpose of this Unit Process is to maintain Turnover Order Line information.

#### Summary Processing

- Allow user to add a new Turnover Order Line, which requires a unique Turnover Order Line Number

- Allow user to change/delete existing Turnover Order Line utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

- A Turnover Order Line must be associated with an existing Order

- A Business Party is required

- A Line Status is required

- A Line Type is required

- A Line must support varied Product information (Brand, SKU, etc.)

#### E-R Reference

Line	(E4035)

Turnover Order / consists of / Line	(R4025)

Line / has / Status	(R4030)

Line / is of / Line Type	(R4035)

Line / is related to / Product Subject	(R4015)

Line / is related to / Business Party	(R4050)

#### Complexity

High

Maintain Line Type - OnLine

#### Description

The purpose of this Unit Process is to maintain Line Type information.  Line Type information can be associated with recommended Action Types.

#### Summary Processing

- Allow user to add a new Line Type, which requires a unique Line Type Code

- Allow user to change/delete existing Line Type utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

- An Action Type is optional

#### E-R Reference

Line Type	(E4040)

Line Type / is related to / Action Type	(R4040)

#### Complexity

Simple

Maintain Status - OnLine

#### Description

The purpose of this Unit Process is to maintain Status information.   Status information can be associated with recommended Action Types.

#### Summary Processing

- Allow user to add a new Status, which requires a unique Status Code

- Allow user to change/delete existing Status utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

- An Action Type is optional

#### E-R Reference

Status	(E4030)

Status / is related to / Action Type	(R4045)

#### Complexity

Simple

Order Line Query - OnLine

#### Description

The purpose of this Unit Process is to display/print all applicable Turnover Order information.

#### Summary Processing

- Allow user to select existing Turnover Order utilizing search criteria prompt/list

- Display all Order information

- Print is optional

#### E-R Reference

Turnover Order	(E4005)

Turnover Order / is associated / Individual	(R4050)

Turnover Order / has / Business Party	(R4005)

Turnover Order / can have / Issue	(R4010)

Turnover Order / has / Status	(R4020)

Line	(E4035)

Turnover Order / consists of / Line	(R4025)

Line / has / Status	(R4030)

Line / is of / Line Type	(R4035)

Line / is related to / Product Subject	(R4015)

Line / is related to / Business Party	(R4050)

#### Complexity

High

Accumulate Points – Stored Procedure/Batch

#### Description

The purpose of this Unit Process is to sum up applicable Order Lines in order to accumulate “incentive points” for the Field Force.

#### Summary Processing

- Allow user to select existing Turnover Order Date range for processing

- Print summary control reports

#### E-R Reference

Turnover Order	(E4005)

Turnover Order / is associated / Individual	(R4050)

Turnover Order / has / Business Party	(R4005)

Turnover Order / can have / Issue	(R4010)

Turnover Order / has / Status	(R4020)

Line	(E4035)

Turnover Order / consists of / Line	(R4025)

Line / has / Status	(R4030)

Line / is of / Line Type	(R4035)

Line / is related to / Product Subject	(R4015)

Line / is related to / Business Party	(R4050)

#### Complexity

High

Export Points – Stored Procedure/Batch

#### Description

The purpose of this Unit Process is to product “incentive points” output to be reviewed by Sales Administration, and forwarded to Lewis and Associates for administration.

#### Summary Processing

#### E-R Reference

N/A

#### Complexity

Medium

# C.3  Campaign Management Functions

## C.3.1  Campaign Management Data Flow Diagram

## C.3.2  Campaign Management Functional Decomposition Diagram

## C.3.3  Definition of the Campaign Management Functions

### Campaign Management

The purpose of Campaign Management is to track and maintain all Campaign information.  This process will also contain the main interface/repository for Education Materials utilized by this system.  Campaign Management will integrate with Call Management, Contact Management, Event Management and Promotion Management.

#### Unit Processes

Manage Campaign

Maintain Campaign

Maintain Campaign Product

Maintain Campaign Issue

Campaign Query

Import Educational Materials

Manage Campaign - Manual

#### Description

This Unit Process defines a role which is responsible for managing Campaign related activities.   Specifically, this role would be involved in creating a new Campaign for use on the MobilePoint Device.

#### Summary Processing

- Manage Campaign information

- Manage on-going interaction with MobilePoint regarding Campaign information

- Provide Management reporting

#### E-R Reference

N/A

#### Complexity

N/A

Maintain Campaign - OnLine

#### Description

The purpose of this Unit Process is to maintain Campaign information.

#### Summary Processing

- Allow user to add a new Campaign, which requires a unique Campaign ID

- Allow user to change/delete existing Campaign utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

#### E-R Reference

Campaign	(E3005)

#### Complexity

Simple

Maintain Campaign Product - OnLine

#### Description

The purpose of this Unit Process is to maintain Campaign Product, Promotion and Education Material related  information.

#### Summary Processing

- Allow user to add a new Campaign Product, which requires a unique Campaign ID and Product

- Allow user to change/delete existing Campaign Product utilizing search criteria prompt/list

- A Campaign Product is optional

- Allow user to add a new Campaign Promotion, which requires a unique Campaign ID and Promotion

- Allow user to change/delete existing Campaign Promotion utilizing search criteria prompt/list

- A Campaign Promotion is optional

- Allow user to add a new Campaign Educational Material, which requires a unique Campaign ID and Education Material

- Allow a user to change/delete existing Campaign Education Material utilizing search criteria prompt/list

- At minimum one Campaign Education Material is required

- Proper authorization is required to perform change/delete

#### E-R Reference

Campaign / is associated / Product	(R5035)

Campaign / is associated / Promotion	(R5005)

Campaign / can include / Education Material	(R5070)

#### Complexity

Medium

Maintain Campaign Issue - OnLine

#### Description

The purpose of this Unit Process is to maintain Campaign Issue information.

#### Summary Processing

- Allow user to add a new Campaign Issue, which requires a unique Campaign ID and Issue ID

- Allow user to change/delete existing Campaign Issue utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

#### E-R Reference

Campaign / is related to / Issue	(R5010)

#### Complexity

Simple

Campaign Query - OnLine

#### Description

The purpose of this Unit Process is to display/print all applicable Campaign information, including Probe and Response data.

#### Summary Processing

- Allow user to select existing Campaign utilizing search criteria prompt/list

- Display all Campaign information

- Print is optional

#### E-R Reference

Campaign	(E3005)

Campaign / is associated / Product	(R5035)

Campaign / is associated / Promotion	(R5005)

Campaign / can include / Education Material	(R5070)

Probe	(E5040)

Campaign / includes / Probe	(R5040)

Probe / is affiliated / Probe / Response	(R5050)

Response	(E5050)

Probe / has / Response	(R5055)

Response / is associated / Response Set	(R5065)

Response / is related to / Brand Category	(R5060)

Response / is related to / Issue	(R5017)

Probe / is associated / Response Set	(R5045)

Campaign / is related to / Issue	(R5010)

#### Complexity

High

Import Educational Materials – Stored Procedure/Batch

#### Description

The purpose of this Unit Process is to import applicable Education data into the Strategic Salon System.

#### Summary Processing

#### E-R Reference

Campaign / can include / Education Material	(R5070)

#### Complexity

High

### Issue Management

The purpose of Issue Management is to track and maintain all Issue information.  This process will integrate with Call Management.

#### Unit Processes

Manage Issue

Maintain Issue

Maintain Issue Brand Category

Maintain Response Issue

Maintain Issue Solution

Maintain Solution

Maintain Solution Product

Maintain Issue Product

Issue Query

Manage Issue - Manual

#### Description

This Unit Process defines a role which is responsible for managing Issue related activities.

#### Summary Processing

- Manage Issue information

- Provide Management reporting

#### E-R Reference

N/A

#### Complexity

N/A

Maintain Issue - OnLine

#### Description

The purpose of this Unit Process is to maintain Issue information.

#### Summary Processing

- Allow user to add a new Issue, which requires a unique Issue ID

- Allow user to change/delete existing Issue utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

- An Issue Category is required

#### E-R Reference

Issue	(E5015)

Issue / is of / Issue Category	(R5020)

#### Complexity

Simple

Maintain Issue Brand Category - OnLine

#### Description

The purpose of this Unit Process is to maintain Issue Brand Category information.

#### Summary Processing

- Allow user to add a new Issue Brand Category, which requires a unique Issue ID and Brand Category

- Allow user to change/delete existing Issue Brand Category utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

#### E-R Reference

Issue / is related to / Brand Category	(R5015)

#### Complexity

Simple

Maintain Issue Solution - OnLine

#### Description

The purpose of this Unit Process is to maintain Issue Solution information.

#### Summary Processing

- Allow user to add a new Issue Solution, which requires a unique Issue ID

- Allow user to change/delete existing Issue Solution utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

#### E-R Reference

Issue / is associated / Solution	(R5025)

#### Complexity

Simple

Maintain Solution - OnLine

#### Description

The purpose of this Unit Process is to maintain Solution information.

#### Summary Processing

- Allow user to add a new Solution, which requires a unique Solution ID

- Allow user to change/delete existing Solution utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

#### E-R Reference

Solution	(E5025)

#### Complexity

Simple

Maintain Solution Product - OnLine

#### Description

The purpose of this Unit Process is to maintain Solution Product information.

#### Summary Processing

- Allow user to add a new Solution Product, which requires a unique Solution ID and Product

- Allow user to change/delete existing Solution Product utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

#### E-R Reference

Solution / can include / Product	(R5030)

#### Complexity

Simple

Maintain Issue Product - OnLine

#### Description

The purpose of this Unit Process is to maintain Issue Product information.

#### Summary Processing

- Allow user to add a new Issue Product, which requires a unique Issue ID and Product

- Allow user to change/delete existing Issue Product utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

#### E-R Reference

Issue / is related / Product	(R5022)

#### Complexity

Simple

Issue Query - OnLine

#### Description

The purpose of this Unit Process is to display/print all applicable Issue information.

#### Summary Processing

- Allow user to select existing Issue utilizing search criteria prompt/list

- Display all Issue information

- Print is optional

#### E-R Reference

Issue	(E5015)

Issue / is of / Issue Category	(R5020)

Issue / is related to / Brand Category	(R5015)

Issue / is associated / Solution	(R5025)

Solution / can include / Product	(R5030)

Issue / is related / Product	(R5022)

#### Complexity

High

### Probe Management

The purpose of Probe Management is to maintain all Probe and Response information.  This information is required in order to support the Campaign Management process.

#### Unit Processes

Maintain Probe

Maintain Campaign Probe

Maintain Probe Affiliation

Maintain Response

Maintain Response Set

Maintain Probe - OnLine

#### Description

The purpose of this Unit Process is to maintain Probe information.

#### Summary Processing

- Allow user to add a new Probe, which requires a unique Probe ID

- Allow user to change/delete existing Probe utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

#### E-R Reference

Probe	(E5040)

#### Complexity

Simple

Maintain Campaign Probe - OnLine

#### Description

The purpose of this Unit Process is to maintain Campaign Probe information.

#### Summary Processing

- Allow user to add a new Campaign Probe, which requires a unique Campaign ID and Probe ID

- Allow user to change/delete existing Campaign Probe utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

- A Campaign must have a minimum one Probe

#### E-R Reference

Campaign / includes / Probe	(R5040)

#### Complexity

Simple

Maintain Probe Affiliation - OnLine

#### Description

The purpose of this Unit Process is to maintain Probe Affiliation information.  This information forms the basis for the “decision-tree” like navigation used during a Campaign.

#### Summary Processing

- Allow user to add a new Probe Affiliation, which requires a unique Probe ID and Response ID

- Allow user to change/delete existing Probe Affiliation utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

- A Probe must be created w/i  Maintain Probe prior to being processed by this Unit Process

#### E-R Reference

Probe / is affiliated / Probe / Response	(R5050)

#### Complexity

Simple

Maintain Probe Response - OnLine

#### Description

The purpose of this Unit Process is to maintain Probe Response information.   Probe Response information includes Response Set, Brand Category and Issue related data.

#### Summary Processing

- Allow user to add a new Probe Response, which requires a unique Response ID and Probe ID

- Allow user to change/delete existing Probe Response utilizing search criteria prompt/list

- Allow user to add a new Response Brand Category, which requires a unique Response ID

- Allow use to change/delete existing Response Brand Category utilizing search criteria prompt/list

- Allow user to add a new Response Issue, which requires a unique Response ID

- Allow use to change/delete existing Response Issue utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

- A Probe ID is required

- A Response Set is optional

#### E-R Reference

Response	(E5050)

Probe / has / Response	(R5055)

Response / is associated / Response Set	(R5065)

Response / is related to / Brand Category	(R5060)

Response / is related to / Issue	(R5017)

#### Complexity

Medium

Maintain Probe Response Set - OnLine

#### Description

The purpose of this Unit Process is to maintain Probe Response Set information.

#### Summary Processing

- Allow user to add a new Probe Response Set, which requires a unique Probe ID and Response Set

- Allow user to change/delete existing Probe Response Set utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

#### E-R Reference

Probe / is associated / Response Set	(R5045)

#### Complexity

Simple

# C.4  Event Management Functions

## C.4.1  Event Management Data Flow Diagram

## C.4.2  Event Management Functional Decomposition Diagram

## C.4.3  Definition of the Event Management Functions

### Event Management

The purpose of Event Management is to track and maintain all Event related information, including Event Type and Contact attendance data.  Event Management will integrate with Call Management, Contact Management and Campaign Management.

#### Unit Processes

Manage Event

Maintain Event

Maintain Event Promotion

Maintain Event Product

Maintain Event Relationship

Maintain Event Attendance

Maintain Brand Category

Event Query

Manage Event - Manual

#### Description

This Unit Process defines a role which is responsible for managing all Event related activities.

#### Summary Processing

- Manage Event information

- Provide Management reporting

#### E-R Reference

N/A

#### Complexity

N/A

Maintain Event - OnLine

#### Description

The purpose of this Unit Process is to maintain Event information.

#### Summary Processing

- Allow user to add a new Event, which requires a unique Event ID

- Allow user to change/delete existing Event utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

- An Event Type is required

#### E-R Reference

Event	(E6005)

Event / is of / Event Type	(R6010)

#### Complexity

Simple

Maintain Event Promotion - OnLine

#### Description

The purpose of this Unit Process is to maintain Event Promotion information.

#### Summary Processing

- Allow user to add a new Event Promotion, which requires a unique Event ID and Promotion

- Allow user to change/delete existing Event Promotion utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

#### E-R Reference

Event / is related / Promotion	(R6015)

#### Complexity

Simple

Maintain Event Product - OnLine

#### Description

The purpose of this Unit Process is to maintain Event Product information.

#### Summary Processing

- Allow user to add a new Event Product, which requires a unique Event ID

- Allow user to change/delete existing Event Product utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

#### E-R Reference

Event / is associated / Product	(R6045)

#### Complexity

Simple

Maintain Event Relationship - OnLine

#### Description

The purpose of this Unit Process is to maintain Event Relationship information. An Event Relationship is defined as two or more Events related by a common purpose.  For example, a morning and afternoon session at a trade-show.

#### Summary Processing

- Allow user to add a new Event Relationship, which requires a unique Event ID(s)

- Allow user to change/delete existing Event Relationship utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

#### E-R Reference

Event / is related to / Event	(R6050)

#### Complexity

Simple

Maintain Event Attendance - OnLine

#### Description

The purpose of this Unit Process is to maintain Event Attendance information.

#### Summary Processing

- Allow user to add new Event Attendance, which requires a unique Event ID, and Contact or Individual

- Allow user to change/delete existing Event Attendance utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

#### E-R Reference

Contact / can attend / Event	(R6055)

#### Complexity

Simple

Maintain Brand Category - OnLine

#### Description

The purpose of this Unit Process is to maintain Brand Category information.

#### Summary Processing

- Allow user to add a new Brand Category, which requires a unique Brand Category Code

- Allow user to change/delete existing Brand Category utilizing search criteria prompt/list

- Allow user to add a new Brand Category Relationship, which requires a unique Brand Category Code

- Allow user to change/delete existing Brand Category Relationship utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

- A Brand Category Relationship is optional

#### E-R Reference

Brand Category	(E6025)

Brand Category / is related / Brand Category	(R6030)

#### Complexity

Simple

Event Query - OnLine

#### Description

The purpose of this Unit Process is to display/print all applicable Event information.

#### Summary Processing

- Allow user to select existing Event utilizing search criteria prompt/list

- Display all Event information

- Print is optional

#### E-R Reference

Event	(E6005)

Event / is of / Event Type	(R6010)

Event / is related / Promotion	(R6015)

Event / is associated / Product	(R6045)

Event / is related to / Event	(R6050)

Contact / can attend / Event	(R6055)

#### Complexity

High

### Promotion Management

The purpose of Promotion Management is to track and maintain all Promotion related information.  This process will serve as the interface for Product data from Order Management, and Promotion/Sales data from Market Growth Resources.  In addition, Promotion Management will integrate with Business Party Management.

#### Unit Processes

Manage Promotion

Maintain Promotion

Maintain Promotion Market Segment

Maintain Promotion Business Party

Maintain Promotion Type

Maintain Promotion Product

Maintain Promotion Relationship

Promotion Query

Manage Event - Manual

#### Description

This Unit Process defines a role which is responsible for managing all Promotion related activities.  This role will be the primary liaison with Market Growth Resources (MGR) and with Clairol PPD Marketing.

#### Summary Processing

- Manage Promotion information

- Manage MGR activities

- Provide Management reporting

#### E-R Reference

N/A

#### Complexity

Simple

Maintain Promotion - OnLine

#### Description

The purpose of this Unit Process is to maintain Promotion information.

#### Summary Processing

- Allow user to add a new Promotion, which requires a unique Promotion ID

- Allow user to change/delete existing Promotion utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

- Product information is required

#### E-R Reference

Promotion	(E6020)

Promotion / is related / Product	(R6040)

#### Complexity

Simple

Maintain Promotion Market Segment - OnLine

#### Description

The purpose of this Unit Process is to maintain Promotion Market Segment information.

#### Summary Processing

- Allow user to add a new Promotion Market Segment, which requires a unique Promotion ID and Market Segment

- Allow user to change/delete existing Promotion Market Segment utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

#### E-R Reference

Promotion / is related / Market Segment	(R6020)

#### Complexity

Simple

Maintain Promotion Business Party - OnLine

#### Description

The purpose of this Unit Process is to maintain Promotion Business Party information.

#### Summary Processing

- Allow user to add a new Promotion Business Party, which requires a unique Promotion ID and Business Party

- Allow user to change/delete existing Promotion Business Party utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

#### E-R Reference

Promotion / is associated / Business Party	(R6075)

#### Complexity

Simple

Maintain Promotion Brand Category - OnLine

#### Description

The purpose of this Unit Process is to maintain Promotion Brand Category information.

#### Summary Processing

- Allow user to add a new Promotion Brand Category, which requires a unique Promotion ID and Brand Category

- Allow user to change/delete existing Promotion Brand Category utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

#### E-R Reference

Promotion / is related / Brand Category	(R6025)

#### Complexity

Simple

Maintain Promotion Type - OnLine

#### Description

The purpose of this Unit Process is to maintain Promotion Type information.

#### Summary Processing

- Allow user to add a new Promotion Type, which requires a unique Promotion ID and Promotion Type

- Allow user to change/delete existing Promotion Type utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

- At minimum one Promotion Type is required

#### E-R Reference

Promotion / is of / Promotion Type	(R6035)

#### Complexity

Simple

Maintain Brand Category Product - OnLine

#### Description

The purpose of this Unit Process is to maintain Brand Category information.  This information will include Product and Education Material data.

#### Summary Processing

- Allow user to add a new Brand Category, which requires a unique Brand Category Code

- Allow user to change/delete existing Brand Category utilizing search criteria prompt/list

- Allow user to add a new Brand Category Product, which requires a unique Brand Category Code and Product

- Allow user to change/delete existing Brand Category Product utilizing search criteria prompt/list

- Allow user to add a new Brand Category Education Material, which requires a unique Brand Category Code and Education Material

- Allow user to change/delete existing Brand Category Education Material utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

- Product information is required

#### E-R Reference

Brand Category	(E6025)

Brand Category / is related / Education Material	(R6070)

Brand Category / is related / Product	(R6065)

#### Complexity

Medium

Maintain Brand Category Relationship - OnLine

#### Description

The purpose of this Unit Process is to maintain Brand Category Relationship information.

#### Summary Processing

- Allow user to add a new Brand Category Relationship, which requires a unique Brand Category Code

- Allow user to change/delete existing Brand Category Relationship utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

#### E-R Reference

Brand Category / is related / Brand Category	(R6030)

#### Complexity

Simple

Promotion Query - OnLine

#### Description

The purpose of this Unit Process is to display/print all applicable Promotion information.

#### Summary Processing

- Allow user to select existing Promotion utilizing search criteria prompt/list

- Display all Promotion information

- Print is optional

#### E-R Reference

Promotion	(E6020)

Promotion / is related / Product	(R6040)

Promotion / is related / Market Segment	(R6020)

Promotion / is associated / Business Party	(R6075)

Promotion / is related / Brand Category	(R6025)

Promotion / is of / Promotion Type	(R6035)

Brand Category	(E6025)

Brand Category / is related / Education Material	(R6070)

Brand Category / is related / Product	(R6065)

Brand Category / is related / Brand Category	(R6030)

#### Complexity

High

# C.5  System Maintenance Functions

## C.5.1  System Maintenance Data Flow Diagram

## C.5.2  System Maintenance Functional Decomposition Diagram

## C.5.3  Definition of the System Maintenance Functions

### System Management

The purpose of the System Management process is to manage all system related activities, i.e., user setup, security and access rights, and to monitor system performance as measured against the system objectives.  In addition to user control functionality, System Management will maintain all required system tables for use within all other functional processes of the Strategic Salon System.

#### Unit Processes

Manage System

Maintain User

Maintain User Profile

Maintain Unit Process

Maintain System Tables

User Query

Manage System - Manual

#### Description

This Unit Process defines a role which is responsible for managing all User information, including security and access rights data.  This role will be the primary liaison with BMS IM.

#### Summary Processing

- Manage User information

- Manage IM related activities

#### E-R Reference

N/A

#### Complexity

N/A

- Maintain User - OnLine

#### Description

The purpose of this Unit Process is to maintain User information.

#### Summary Processing

- Allow user to add a new User, which requires a unique User ID

- Allow user to change/delete existing User utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

#### E-R Reference

N/A

#### Complexity

Simple

Maintain User Profile - OnLine

#### Description

The purpose of this Unit Process is to maintain User Profile information.   User Profile is defined as a logical grouping of Users who are authorized to perform the same group of system functions.

#### Summary Processing

- Allow user to add a new User Profile, which requires a unique User Profile Code

- Allow user to change/delete existing User Profile utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

#### E-R Reference

N/A

#### Complexity

Simple

Maintain Unit Process - OnLine

#### Description

The purpose of this Unit Process is to maintain Unit Process information.  Unit Process information will be “meta data” type information defined to the system concerning all available system processes.

#### Summary Processing

- Allow user to add a new Unit Process, which requires a unique Unit Process ID

- Allow user to change/delete existing Unit Process utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

#### E-R Reference

N/A

#### Complexity

Simple

Maintain System Tables - OnLine

#### Description

The purpose of this Unit Process is to maintain all system tables within the Strategic Salon System.   System Table maintenance will include new tables (if applicable) and new table entries.

#### Summary Processing

- Allow user to add a new System Table, which requires a unique System Table Code

- Allow user to change/delete existing System Table utilizing search criteria prompt/list

- Allow user to add a new System Table entry, which requires a unique System Table Code and unique Table entry

- Allow user to change/delete existing System Table entry utilizing search criteria prompt/list

- Proper authorization is required to perform change/delete

#### E-R Reference

Party Category	(E1015)

Party Type	(E1020)

Location Type	(E1030)

Market Segment	(E1040)

Role	(E1045)

Geography Type	(E2045)

Alignment Type	(E2050)

Action Type	(E3060)

Issue Category	(E5020)

Event Type	(E6010)

#### Complexity

High

User Query - OnLine

#### Description

The purpose of this Unit Process is to display/print all applicable User information.

#### Summary Processing

- Allow user to select existing User utilizing search criteria prompt/list

- Display all User information

- Print is optional

#### E-R Reference

N/A

#### Complexity

High

### Device Management

Device Management will manage the interface with the MobilePoint DB Server and Field Devices, and interact with an appropriate LAN Mail Server for E-mail communications with the Field Force.  In addition, this function will monitor synchronization/replication between the MobilePoint Day Planner Database and the Strategic Salon Database.

#### Unit Processes

Manage Field Device

Manage Field E-mail

Maintain MobilePoint Interface

Rebuild MobilePoint Device

Monitor Synchronization/Replication

Manage Field Device - Manual

#### Description

This Unit Process indicates a new user role responsible for supporting all aspects of the MobilePoint Device on-going synchronization/communications management.

#### Summary Processing

- Administrator for communication/interaction between the Strategic Salon DB and Field Force MobilePoint Device

- Monitor status of Strategic Salon DB and Mobile Point DB (Day Planner) synchronization/replication

- Liaison for MobilePoint Device communications/trouble-shooting

- Liaison for BMS IM

#### E-R Reference

N/A

#### Complexity

N/A

Manage Field E-mail - OnLine

#### Description

This Unit Process creates/formats E-mail for the Field Force.  These E-mail messages will be stored/forwarded to a Mail Server which is dedicated to communicating with the Field Force.

#### Summary Processing

- Create E-mail messages for Field Force utilizing BMS standard E-mail product(s)

- Allow for the attachment of file(s) into the E-mail message

- Process acknowledgment/confirmation from Mail Server

#### E-R Reference

N/A

#### Complexity

Simple

Maintain MobilePoint Interface - Stored Procedure/Batch

#### Description

The purpose of this Unit Process is to ensure synchronization between the Strategic Salon DB and the MobilePoint Devices in the Field.  All add/change/delete  (deltas) operations of Business Party, Geography, Call, Turnover Order, Campaign and Event data is to be reflected on both databases in order to ensure Clairol PPD business transaction-level integrity. This Unit Process should provide for commitment/rollback functionality during the processing of the above database transactions.

#### Summary Processing

- Database add/change/delete transactions included in this Unit Process should include:

- Business Party, Business Party Affiliation(s), Business Party Category, Party Type, Location, Location Type, Market Segment

- Individual, Individual Category, Individual Affiliation(s), Individual Business Party Relationship

- Geography, Geography Type, Geography Alignment, Geography Individual(s)

- Key Market, Key Market Geography(s), Key Market Location(s), Key Market Route(s), Route, Route Individual(s)

- Call, Contact, Contact Brand Category(s), Contact Issue(s), Contact Campaign(s), Contact Promotion(s), Action, Action Type

- Turnover Order, Turnover Order Issue(s), Status. Line, Line Type, Line Type Action(s)

- Issue, Issue Brand Category(s), Issue Category, Issue Solution(s)

- Campaign, Campaign Promotion(s), Campaign Educational Materials, Campaign Product, Campaign Probe(s)

- Probe, Probe Affiliation(s), Response, Response Set

- Brand Category, Brand Category Relationship, Brand Category Educational Materials, Brand Category Product, Product, Promotion, Promotion Type, Promotion Market Segment

- Event, Event Promotion(s), Event Product(s), Event Relationship(s), Event Type, Event Campaign(s), Event Attendees

#### E-R Reference

N/A

#### Complexity

High

Rebuild MobilePoint Device - Stored Procedure/Batch

#### Description

This Unit Process is responsible for the restoration/update of a MobilePoint Device.  This functionality is required in the event of a loss, periodic update of MobilePoint application software, theft, etc.  In order to accomplish this task, a backup image of each MobilePoint Device will be maintained on the MobilePoint HQ Server.

#### Summary Processing

- Allow for the rebuild of MobilePoint Device by sending a backup image via the MobilePoint HQ Server communication capabilities

- Responsible for control reporting of any/all MobilePoint Device rebuild(s)

#### E-R Reference

N/A

#### Complexity

Medium

Monitor Synchronization/Replication - OnLine

#### Description

This Unit Process track and report all acknowledgment/confirmation data regarding the continual synchronization between the MobilePoint HQ Server and the Strategic Salon DB.

#### Summary Processing

- Responsible for control reporting of any/all synchronization database transactions

- Provide synchronization/replication status

#### E-R Reference

N/A

#### Complexity

High