-----Original Message-----

From:	Fredbrad [SMTP:Fredbrad@aol.com]

Sent:	Wednesday, April 01, 1998 10:14 AM

To:	cew@mobilepoint.com

Subject:	Schedules

Here's some questions on the schedules:

Line 3: 510 MIL (demo)  -- Mahboob  -- marked as complete.  But it isn't is

it?

[Clay Weimer]  His piece is, I don't expect any more work for him here except maybe consulting to Craig.  There was a lot of work prior to the digitizer and video.  He modified the file system to support FAT32 and did the initial digitizer code.  So I broke up the task into two, where Craig is to finish.

Line 10: Functional Spec/Arch (Clay)  -- any way we can start this earlier?

It is key to making sure that others do their work properly.

[Clay Weimer]  Yes, this needs to be earlier, done earlier, I'll fix the plan tommorrow.

Line 18: PIM Button (Initial) -- This should be almost done -- is it?

[Clay Weimer]

Line 21: Perspective U/I (delete) -- scheduled for completion in early March.

But it is not marked as complete.  Where are we on this?

Line 26: Kernel/FS Integrate (McAlpine)  -- what's the status on this?

Line 27: Snapshot btn.?links (Clay)  Is this under way?

Line 37: EA Mods (Request)  (Roger)  -- What's the staus on this.  Do we have

a good handle on Roger's ability to deliver to schedule?  Does he know what he

is doing and is he signed up to the schedule?

Has McAlpine started snapshot?

--- Fred