# Clairol 1.1 Synopsis

Purpose: Minor enhancement release of the Clairol ISA.  This release will meet the following customer requirements:

- Document and support transfer of HQ Server to BMS system management.

- Support “Interim reporting” on enterprise side: Design & develop enhanced HQ Update feature to include  “DCR” data along with Campaign intelligence data periodically sent to HQ Server.

- Support remote backup of user’s data: design & develop Remote Archive feature that compresses current Notebook data and remotely sends to HQ Server.

- Provide for simplified setup and support procedures for  Desktop application add-ons on tablet disks (<250MB).

- Provide color support to Campaigns and Product intelligence.

H/W & S/W Dependencies:

- Electronic briefcase 2.3

- Fujitsu 1000

Constraints:

- Cost cap(?)

- Final release date must occur by end of Q1’98(?)

Assumptions:

- Clairol/BMS management provides Pilot and Production facilities for HQ Server transfer.

- Clairol/BMS provides development resources to design/implement Interim Reporting functions required by Clairol Marketing/Mgt.

Open Issues:

- CCB meetings need to take place with customer to determine final SCR list (enhancements & corrective fixes).

Project Team:

| Development Mgt. | Clay |
| --- | --- |
| Maestro | Don |
| Q/A | Laynee |
| Tech. Support | Laynee |
| Documentation | Alta |
| Account Mgt. | Gerry/Nancy |