Tanya Candia

From:	Fredbrad [Fredbrad@aol.com]

Sent:	Thursday, February 26, 1998 6:58 PM

To:	alta@mobilepoint.com; cew@mobilepoint.com; ttitus@mobilepoint.com; candia@mobilepoint.com; durben@mobilepoint.com; newnes@mobilepoint.com; njs@mobilepoint.com

Cc:	wild@mobilepoint.com; AndrusL@aol.com

Subject:	Minutes and Action Items

The following came out of Thursday’s meeting;

1) The API and customization are two separate and distinct activities.

2) The API is totally under the control of MobilePoint.  While input and feedback from Clairol is welcomed, there is no obligation to change the API.  Any such considerations are revenue issues and a question for Sales and Marketing.  The API is designed as a general purpose facility for all MobilePoint customers.

3) Any revenue paid by Clairol for the API is construed as a consideration for accelerating API development over other MobilePoint developments.  All questions and issues concerning revenues should be referred to Sales and Marketing. Specifically, engineering should not answer any questions on this matter.

4) ACTION: Engineering, under the direction of Clay, will produce a brief document identifying the requirements for the API.  These are MobilePoint’s requirements and not those of Clairol.  This document should be brief.  It should be published by Friday 2/27 a.m.

5)ACTION: Engineering will generate the first draft of the API spec. by 5:30 p.m. on Friday 2/27.  This is a document that, when approved, will be sent to the customer.  Comments and technical feedback should be sent to Clay (style and format should be sent to Alta).  The objective is to have the final document sent to Clairol on 3:00 p.m. Monday 3/2.

6)	The approved API spec is the spec to which Engineering will develop—no more and no less.  Clay and Laynee will provide Engineering estimates for completion of the API by Tuesday 3/3 (this not discussed at the meeting— added by Braddock)

7)	Any subsequent changes to the API will warrant changes to schedules.

8)	ACTION: Nancy and Don will establish the requirements for the customization activity.  A first draft of the requirements will be published by end of business on 3/2.  This document to be reviewed.

9)	ACTION: Nancy will contact Clairol and request that Clairol send a copy of the schema and LDV (anything else?)  ASAP.  Estimates for customization will not be provided until the requirements document is approved (endorsed by Clairol) and all material has been received by Clairol.

10)	Everyone will have fun.

---- Fred