e-case 2.3 SCRs

11/26/97

Summary sorted by severity:

# Id	Title						Owner	Severity	Target

283	Embedded Documents				CEW	High		2.3

298	Fujitsu 510 Demo Capability			CEW	Enhance-High	2.3

299	MobileGram Send Capability for Demo		CEW	Enhance-High	2.3

301	Export Button to Allow Cell References		CEW	Enhance-High	2.3

300	NotePaper for Demo				CEW	Enhance-High	2.3

12	Full Color Support				CEW	Enhance-High	2.3

297	Add Color to Graphs				CEW	Enhance-High	2.3

123	Downloading & Page Numbering		CEW	Medium		2.3

235	HQ MI Hang Up					CEW	Medium		2.3

60	Digitizer Off in Landscape Mode			CEW	Medium		2.3

286	HQ "Export M.I." to Send All Gqueue		CEW	Enhance-Med	2.3

69	Add "Run" Button to Launch Win/DOS		CEW	Enhance-Med	2.3

268	MobileScripts To Not Run in OX			CEW	Enhance-Med	2.3

285	MS Backup Restore Button			CEW	Enhance-Med	2.3

97	Close All Gesture Frame-Wide			CEW	Low		2.3

105	Settings: PenPoint to e-case & add trademarks	CEW	Low		2.3

134	N, M Letters Delete				CEW	Low		2.3

200	Outbox Window Too Small			CEW	Low		2.3

201	Menu Bar in OX & IX				CEW	Low		2.3

119	Delete Fax Capable				CEW	Low		2.3

128	Upload Error Handling				CEW	Low		2.3

196	No Change to Download Time			CEW	Low		2.3

272	Allow/Disallow Floating				CEW	Enhance-Low	2.3

Details sorted by ID:

# 12

Status: Open           Full Color Support

Submitter:             Tim Titus                 Submit Date:              7/19/96 11:17:09 AM

Owner:                 Clay Weimer               Close Date:               <<Unassigned>>

CSR ID:                                          Category:                 Framework Enhancements/Fixes

Component:             Win & Graphics            Current State:

Rationale:                                       Resolution:               <<None>>

Severity:              Enhance-High              Target:                   2.3

Version:

Description:           256 color support for e-catalog bitmaps.

8/27/96 meeting:  Target changed to 2.x; assigned to Fred.

12/17/96 MRD mtg:  target changed.

10/7/97:  Target changed to 2.3

# 60

Status: Open           Digitizer Off in Landscape Mode

Submitter:             Clay Weimer               Submit Date:              7/19/96 7:49:23 PM

Owner:                 Clay Weimer               Close Date:               <<Unassigned>>

CSR ID:                                          Category:                 Framework Enhancements/Fixes

Component:             MIL                       Current State:

Rationale:                                       Resolution:               <<None>>

Severity:              Medium                    Target:                   2.3

Version:

Description:           Digitizer is off in landscape mode.

12/17/96 MRD mtg:  target changed.

5/20/97:  Target changed to 2.2.1

5/23/97: target changed to 3.0

10/7/97:  Target changed to 2.3

# 69

Status: Open           Add "Run" Button to Launch Win/DOS

Submitter:             Clay Weimer               Submit Date:              7/19/96 8:33:34 PM

Owner:                 Clay Weimer               Close Date:               <<Unassigned>>

CSR ID:                                          Category:                 <<None>>

Component:             MobileScript              Current State:

Rationale:                                       Resolution:               <<None>>

Severity:              Enhance-Med               Target:                   2.3

Version:

Description:           Add MobileScript "Open Foreign" button which will require a dos or windows a command line.  Will exit e-case then run it, then go back to e-case.  This will be extremly useful now, for special buttons like "Run Scandisk", or "Run Defrag", or "DeskTop E-Mail".

5/20/97:  Target changed to tbd

10/7/97:  Target changed to 2.3

10/15/97:  Modification to title and description:  Ability to launch win or DOS from e-case.

# 97

Status: Open           Close All Gesture Frame-Wide

Submitter:             Clay Weimer               Submit Date:              8/21/96 3:59:40 PM

Owner:                 Clay Weimer               Close Date:               <<Unassigned>>

CSR ID:                                          Category:                 Framework Enhancements/Fixes

Component:             App Framework             Current State:

Rationale:                                       Resolution:               <<None>>

Severity:              Low                       Target:                   2.3

Version:               2.1

Description:           Implement document-wide gesture to close all documents and floating pages.

9/24/96: status = fixed; owner = Laynee.

12/11/96:  Needs to be implemented in Settings: Contents page.

3/6/97:  CCB mtg: target changed to 3.0

5/8/97:  Implemented in 2.2.0.7, changes still needed:

1)  When implemented on Address List or Day Planner page, gesture is interpreted as a letter and is translated into text.

2)  When implemented on FinancePaper document, gesture is interpreted as ink.

3)  When implemented on Publication document, gesture causes page to re-display.

10/7/97:  Target changed to 2.3

# 105

Status: Open           Settings: PenPoint to e-case & add trademarks

Submitter:             Laynee Wild               Submit Date:              9/10/96 10:45:33 AM

Owner:                 Clay Weimer               Close Date:               <<Unassigned>>

CSR ID:                                          Category:                 Framework Enhancements/Fixes

Component:             App Framework             Current State:

Rationale:                                       Resolution:               <<None>>

Severity:              Low                       Target:                   2.3

Version:               2.1

Description:           Tap Settings then Status: e-case.  This page needs to be cleaned up:

-- Change "PenPoint" to "e-case".

FIXED-- Typo in last line: Copyright symbol embedded in "Research"; should be after the word "Catalog".

FIXED-- "e-case" should be added to list of MobilePoint trademarks.

FIXED-- Delete "Killer Call" from list of trademarks.

FIXED-- "Campaign" is listed as a MobilePoint trademark on the GM page.  Should it be included here?  <NO>

9/24/96: status = fixed; owner = Laynee.

10/8/96:  Still need to change PenPoint to e-case; owner = Clay.

11/7/96:  Target changed to 2.2.

11/18/96 Tim:  Should show MP logo.  Copyright information should include the following:

c 1996, 1997 MobilePoint Corporation

Trademarks should include:  MobilePoint logo, MobileScript, MobileGram, HQ Library, Executive Assistant, e-case, Face-to-Face

3/6/97:  CCB mtg: target changed to 2.3

5/20/97:  Target changed to 2.2.1

5/23/97:  target changed to 3.0

10/7/97:  Target changed to 2.3

# 119

Status: Open           Delete Fax Capable

Submitter:             Laynee Wild               Submit Date:              10/1/96 2:27:15 PM

Owner:                 Clay Weimer               Close Date:               <<Unassigned>>

CSR ID:                                          Category:                 Framework Enhancements/Fixes

Component:             HQ Link                   Current State:

Rationale:                                       Resolution:               <<None>>

Severity:              Low                       Target:                   2.3

Version:               2.1

Description:           In Comm Configuration screen, Fax Capable is initially greyed out.  Once an upload or download has been performed, the Fax Capable becomes active.  Since there is no fax capability, this needs to remain greyed out.

12/11/96 CCB mtg:  Target changed to tbd.

12/17/96 MRD mtg:  target changed.

10/7/97:  Target changed to 2.3

# 123

Status: Fixed          Downloading & Page Numbering

Submitter:             Laynee Wild               Submit Date:              10/2/96 4:33:31 PM

Owner:                 Clay Weimer               Close Date:               <<Unassigned>>

CSR ID:                                          Category:                 <<None>>

Component:             HQ Link                   Current State:

Rationale:                                       Resolution:               <<None>>

Severity:              Medium                    Target:                   2.3

Version:               2.1

Description:           Page numbers are off following downloads, e.g., skip from pg. 28 to 112; from pg. 38 to 44; etc.  Clay: Problem is with msgAppMgrRenumber; assign to Dean.

3/6/97:  CCB mtg: target changed to 2.2

5/23/97: Per CCB, target changed to 3.0

10/7/97:  Target changed to 2.3

# 128

Status: Open           Upload Error Handling

Submitter:             Laynee Wild               Submit Date:              10/4/96 11:45:36 AM

Owner:                 Clay Weimer               Close Date:               <<Unassigned>>

CSR ID:                                          Category:                 Framework Enhancements/Fixes

Component:             HQ Link                   Current State:

Rationale:                                       Resolution:               <<None>>

Severity:              Low                       Target:                   2.3

Version:               2.1

Description:           During an upload, disconnect the phone line from the modem.  A ref. 1-12 error correctly displays.  Reconnect the phone line and retry; unable to redial.  Error 1-2 displays, then in comm config error 4879-38.

11/18/96:  True with downloading as well.  Also, if no modem, 64-1 error.  Requires deinstall/reinstall datalink.

12/6/96:  Fixed (2.1.6) so no longer requires deinstall/reinstall.  However, HQ Link notebook now closes with a 13-16 error message.  Downgrade severity to Medium.

3/6/97:  CCB mtg: target changed to 2.2

5/22/97:  Partially fixed in 2.2.0.7; now, status displays "Upload Failed" but progress bar and "overwriting xxx" message box remain on screen until screen is tapped.

5/23/97: target changed to 3.0

10/7/97:  Target changed to 2.3

# 134

Status: Open           N, M Letters Delete

Submitter:             Laynee Wild               Submit Date:              10/7/96 11:27:16 AM

Owner:                 Clay Weimer               Close Date:               <<Unassigned>>

CSR ID:                                          Category:                 Framework Enhancements/Fixes

Component:             App Framework             Current State:

Rationale:                                       Resolution:               <<None>>

Severity:              Low                       Target:                   2.3

Version:               2.1.1

Description:           Drawing the letters M, N, U and Z on the page body brings up the Delete confirmation message.  Drawing N and Z on the title bar also brings up the Delete confirmation message. (dup of GM SCR #53)

11/7/96:  Target changed to 2.2.

3/6/97:  CCB mtg: target changed to 3.0

5/20/97:  Target changed to 2.2.1

5/23/97:  target changed to 3.0

10/7/97:  Target changed to 2.3

# 196

Status: Open           No Change to Download Time

Submitter:             Laynee Wild               Submit Date:              1/6/97 11:30:25 AM

Owner:                 Clay Weimer               Close Date:               <<Unassigned>>

CSR ID:                                          Category:                 Framework Enhancements/Fixes

Component:             HQ Link                   Current State:

Rationale:                                       Resolution:               <<None>>

Severity:              Low                       Target:                   2.3

Version:               2.1.6

Description:           Upload a section (called TEST) with a very small document inside, then in a separate HQ Link notebook Update Section.  Note the download time.  Place a new, large document in the TEST section in the HQ Link Upload notebook and upload it.  Back to the other HQ Link notebook, Update Section again.  The Download Time for "TEST" remains the same as it was, despite the old document having been overwritten by the new one.

10/7/97:  Target changed to 2.3

# 200

Status: Open           Outbox Window Too Small

Submitter:             Laynee Wild               Submit Date:              2/16/97 12:34:52 PM

Owner:                 Clay Weimer               Close Date:               <<Unassigned>>

CSR ID:                                          Category:                 Framework Enhancements/Fixes

Component:             App Framework             Current State:

Rationale:                                       Resolution:               <<None>>

Severity:              Low                       Target:                   2.3

Version:               2.1.77

Description:           Outbox is configured too small; when orders are in there, can't see Enabled check box.  Currently enlarging it as part of software checkout.

10/7/97:  Target changed to 2.3

# 201

Status: Open           Menu Bar in OX & IX

Submitter:             Laynee Wild               Submit Date:              2/16/97 12:35:39 PM

Owner:                 Clay Weimer               Close Date:               <<Unassigned>>

CSR ID:                                          Category:                 Framework Enhancements/Fixes

Component:             App Framework             Current State:

Rationale:                                       Resolution:               <<None>>

Severity:              Low                       Target:                   2.3

Version:               2.1.77

Description:           Menu bar displays in Outbox and Inbox

10/7/97:  Target changed to 2.3

# 235

Status: Fixed          HQ MI Hang Up

Submitter:             Laynee Wild               Submit Date:              5/7/97 10:01:10 AM

Owner:                 Clay Weimer               Close Date:               <<Unassigned>>

CSR ID:                                          Category:                 <<None>>

Component:             HQ Link                   Current State:

Rationale:                                       Resolution:               <<None>>

Severity:              Medium                    Target:                   2.3

Version:               2.2.0.7

Description:           After transmitting market intelligence, there's no message signalling the transfer has completed, and the modem doesn't hang up until after the user turns away from the HQ Library notebook.

5/23/97:  Fixed 2.2.0.7; needs to be retested

10/7/97:  Target changed to 2.3

# 268

Status: Open           MobileScripts To Not Run in OX

Submitter:             Don Durben                Submit Date:              7/10/97 12:20:57 PM

Owner:                 Clay Weimer               Close Date:               <<Unassigned>>

CSR ID:                                          Category:                 <<None>>

Component:             MobileScript              Current State:

Rationale:                                       Resolution:               <<None>>

Severity:              Enhance-Med               Target:                   2.3

Version:

Description:           Have MobileScripts not run when in the outbox. (properties option)

10/7/97:  Target changed to 2.3

# 272

Status: Open           Allow/Disallow Floating

Submitter:             Don Durben                Submit Date:              7/28/97 3:23:18 PM

Owner:                 Clay Weimer               Close Date:               <<Unassigned>>

CSR ID:                                          Category:                 <<None>>

Component:             MobileScript              Current State:

Rationale:                                       Resolution:               <<None>>

Severity:              Enhance-Low               Target:                   2.3

Version:

Description:           Add the option to the document properties under "Access" to allow or to

disallow floating.

10/7/97:  Target changed to 2.3

# 283

Status: Open           Embedded Documents

Submitter:             Don Durben                Submit Date:              10/7/97 11:11:43 AM

Owner:                 Clay Weimer               Close Date:               <<Unassigned>>

CSR ID:                                          Category:                 <<None>>

Component:             MobileScript              Current State:

Rationale:                                       Resolution:               <<None>>

Severity:              High                      Target:                   2.3

Version:

Description:           Embedded documents should be opened when that parent document is opened.

Explanation: On page129 of the book "The Power of PenPoint" Robert Carr states that "The concept of embeddable applications is one of PenPoint's points most important and useful distinguishing characteristics".  On page 140 it states "clsApp handles the startup and shutdown of processes for embedded applications.  Its default behavior is to run all embedded applications whenever the embedder is running.  That is when the user turns to the page, not only is the document on that page run ( opened), but corresponding processes for all embedded documents within it are also opened".

In order to use this feature to develop customer solutions we need to restore this default behavior.  In the Clairol application the signature pad is an embedded document. Currently it is necessary to run a script to force the signature pad to open.  According to the default behavior this window should open automatically when the document his turned to.  One of the open SCR's results directly from this feature being disabled.

10/15/97:  Target changed to 2.3

# 285

Status: Open           MS Backup Restore Button

Submitter:             Clay Weimer               Submit Date:              10/7/97 11:14:13 AM

Owner:                 Clay Weimer               Close Date:               <<Unassigned>>

CSR ID:                                          Category:                 <<None>>

Component:             MobileScript              Current State:

Rationale:                                       Resolution:               <<None>>

Severity:              Enhance-Med               Target:                   2.3

Version:

Description:           MS Backup Restore Button:  Enhance to support archiving via compression.

# 286

Status: Open           HQ "Export M.I." to Send All Gqueue

Submitter:             Clay Weimer               Submit Date:              10/7/97 11:59:47 AM

Owner:                 Clay Weimer               Close Date:               <<Unassigned>>

CSR ID:                                          Category:                 <<None>>

Component:             HQ                        Current State:

Rationale:                                       Resolution:               <<None>>

Severity:              Enhance-Med               Target:                   2.3

Version:

Description:           HQ Link "Export Market Intelligence" function enhanced to send all contents of gqueue.

# 297

Status: Open           Add Color to Graphs

Submitter:             Roger Smith               Submit Date:              10/28/97 1:16:28 PM

Owner:                 Clay Weimer               Close Date:               <<Unassigned>>

CSR ID:                                          Category:                 <<None>>

Component:             Win & Graphics            Current State:

Rationale:                                       Resolution:               <<None>>

Severity:              Enhance-High              Target:                   2.3

Version:

Description:           Graphs very definitely need color -

. palette

. axis labels

. titles (both main and secondary titles - text and background)

. headings

. lines or symbols on graph (actually comes from palette)

# 298

Status: Open           Fujitsu 510 Demo Capability

Submitter:             Clay Weimer               Submit Date:              11/5/97 1:17:29 PM

Owner:                 Clay Weimer               Close Date:               <<Unassigned>>

CSR ID:                                          Category:                 <<None>>

Component:             MIL                       Current State:

Rationale:                                       Resolution:               <<None>>

Severity:              Enhance-High              Target:                   2.3

Version:

Description:           Fujitsu 510 demo capability

# 299

Status: Open           MobileGram Send Capability for Demo

Submitter:             Clay Weimer               Submit Date:              11/5/97 1:18:19 PM

Owner:                 Clay Weimer               Close Date:               <<Unassigned>>

CSR ID:                                          Category:                 <<None>>

Component:             MobileGram                Current State:

Rationale:                                       Resolution:               <<None>>

Severity:              Enhance-High              Target:                   2.3

Version:

Description:           MobileGram send capability for demo purposes only.

# 300

Status: Open           NotePaper for Demo

Submitter:             Clay Weimer               Submit Date:              11/5/97 1:18:51 PM

Owner:                 Clay Weimer               Close Date:               <<Unassigned>>

CSR ID:                                          Category:                 <<None>>

Component:             NotePaper                 Current State:

Rationale:                                       Resolution:               <<None>>

Severity:              Enhance-High              Target:                   2.3

Version:

Description:           NotePaper for demo purposes

# 301

Status: Open           Export Button to Allow Cell References

Submitter:             Clay Weimer               Submit Date:              11/5/97 1:19:30 PM

Owner:                 Clay Weimer               Close Date:               <<Unassigned>>

CSR ID:                                          Category:                 <<None>>

Component:             MobileScript              Current State:

Rationale:                                       Resolution:               <<None>>

Severity:              Enhance-High              Target:                   2.3

Version:

Description:           Modify export button to allow cell references in addition to taking a string.