# Mothra Synopsis

## Laynee Wild

4/2/98

Revision 2

Reviewed By:

Engineering:	Clay Weimer

Sales/Marketing:	Gerry Newnes / Tanya Candia

Professional Services:	Nancy Smith

Technical Services:	Laynee Wild

Approved By:	Tanya Candia

Date:	April 6, 1998

File: SynopsRev2.doc

## Summary of Revisions

Revision 0	First edition.

Revision 1	Converted to formal documentation format.  Removed “Documentation Requirements”.

Revision 2	Changes made were agreed upon at 3/31 project meeting.  They include:

- Gold Demo 1.1 has been renamed Demo X.

- Parenthetical statements were added to Purpose to better define the project concept.

- Hardware and Software Requirements were redefined as Dependencies.

- Removed first two bullets under Assumptions.

### Project Definition:

Mothra encompasses the development and integration of e-case 2.3.2 and Demo X.

### Purpose:

To port e-case to the Fujitsu 510 for demo capability only (proof of concept showing 510 viability) and to make Snapshot available for internal documentation purposes.  This is an internal release (for MobilePoint employees only) and will meet the following requirements:

- A demo will be developed (an adjunct to the Gold Demo).

- The demo will run on the Fujitsu 510.

- Snapshot capability will be adequate for internal documentation needs.

### H/W Dependencies:

- Fujitsu 510

- Fujitsu 1000

- PCMCIA 340MB hard disk drive

### S/W Dependencies:

- e-case 2.3.2

- Demo X

### Constraints:

- Limited number of 510s to test and develop with.

- e-case 2.3.2 will need to run on both the 510 and the 1000.

- e-case 2.3.2 will need to support both Gold Demo 1.0 and Demo X (but Demo X will run only on the 510).  Therefore, there will need to be an install option for Order Guide and NotePaper.

### Assumptions:

- An adequate supply of Fujitsu 510s will be available for development and QA purposes.

- Calluna 520 hard drives will not be a requirement.

### Open Issues:

- There are currently a limited number of 510s available for testing and Demo X development purposes.

- Fujitsu 510 has a built-in hard drive, and it’s not clear yet how diskgens will be performed.

### Team:

| Program Manager | Laynee |
| --- | --- |
| Project Plan | Laynee |
| Research/Feasibility | Clay |
| Requirements/e-case | Fred |
| Requirements/Demo | Tanya |
| Functional Spec/e-case | Fred |
| Functional Spec/Demo | Nancy |
| Engineering/e-case | Clay |
| Engineering/Demo | Nancy |
| QA | Laynee |
| Documentation | Laynee |
| Alpha Test | Laynee |
| Beta Test | Laynee |
| Release | Laynee |