September 16, 1997 Staff Meeting:

## Notes

|  | # TASK | # RESPONSIBILITY |
| --- | --- | --- |
|  | Make sure e-mail is up and running on all tablets | Clay |
|  | Meet with Elaine to finalize details this week | Tim, Nancy, Clay, Jeff |
|  | Meet with Clairol 7:30 AM Wednesday | Tim, Nancy, Gerry |
|  | Meet with Clairol 8:00 AM Wednesday | Tim |
|  | Stablilize Application | Clay |
|  | Define Processes | Tim, Jeff, Elaine |
|  | Meet with Clairol 5:00 PM Tuesday | Nancy, Gerry |
|  | Go to Richmond in October | Jeff |
|  | Create Database for License Revenue | Jeff, Patty |
|  | 25 Units dropped by October 31, 1997 |  |
|  | Conference call with Chad Omear – Project Leader, Coach Sales Process Evaluation day | Tim, Jeff |
|  | Meet with Lori ____________ Wednesday PM | Tim, Jeff |
|  | Sign-off on collateral from the ad agency | Tim |
|  | Maestro Meeting this week | Don, Roger, Nancy, Clay |
|  | Clairol to sign-off on this release by October 31, 1997 | Nancy, Gerry, Don |

## Action Items

|  | # Description | # Owner | # Due By | # Completed By |
| --- | --- | --- | --- | --- |
|  | Make sure e-mail is up and running on all tablets | Clay | October 15 |  |
|  | Go to Richmond in October | Jeff |  |  |
|  | Create Database for License Revenue | Jeff, Patty | November 15 |  |
|  | 25 Units dropped by October 31, 1997 |  | October 31 |  |
|  | Conference call with Chad Omear – Project Leader, Coach Sales Process Evaluation day | Jeff, Tim |  |  |
|  | Clairol to sign-off on this release by October 31, 1997 | Nancy, Gerry, Don | October 31 |  |

## Next Staff Meeting:  October 29, 1997, El Segundo, 1:30 P.M.