WORK AUTHORIZATION REQUEST FORM

| Date: | Apr. 15 1997 |
| --- | --- |
| Consultant’s Name: | Landon Cox |
| Rate: | $75/hr. |
| Estimated hours to completion: | 300 |
| Schedule for completion: | ? |

#1) Modify MobileGram Parser to handle new script syntax changes

a.) add agent info

b.) add pop3 info

c.) add get/send distinction

d.) fix URL cracker for multiple servers

#2) Add code to handle dropping results into agent inbox directories. Access to NT user profiles for home directories and error handling.

#3) Add pop3 protocol to receive mail and ftp to receive files.

#4) Change main MG processing class to handle new pop3 and agent inbox code ntegration.

#5) Fill out perfmon stats - from Phase I and fill in new stats from Phase II

#6) Add NT event logging code for new functionality

#7) Test

- Build a Windows-based test harness with better capability than the

Phase I console-based MobileGram tester.  This will allow better validation

of results including the ability to monitor perfmon results as well

as validate error conditions occurred when expected (were detected).

b) Complete functionality testing (once through)

c) Longevity testing - kicking off overnight tests and periodic monitoring

#8) HTTP - MKS Web command integration including dropping results into Agent's inbox.

#9) Modify InstallShield installation to include any new requirements or configuration such as agent inbox naming scheme, etc.

#10) We have an Uninstall bug where uninstalling the MobileGram Server doesn't eliminate objects from Perfmon list - when NT Perfmon loads, it errors on MobileGram server objects but will continue on.

#11) Documentation

Total estimate:

With Windows Test Harness & Full HTTP embedded object support: 250 to 290

Equipment to be supplied:

?

| Consultants Signature: |  |
| --- | --- |
| Who Is Requesting Work: | Clay Weimer |
| Authorized By: | Tim Titus |
| Date: |  |

- Please refer to this work authorization number on all related invoices,

- Please submit all invoices on a timely basis.