- Clairol PPD API Linkage Requirements & Design Session

- January 20 - 23, 1998

## Overview

The purpose of the session was to review the Clairol PPD (Professional Products Division) business objectives, identify the PPD business requirements, and provide enough consensus and understanding between Clairol/BMS and MobilePoint development teams to complete the system requirements specification of the Clairol 2000 salon database integration project.

The integration project will link Clairol Professional field consultants with a newly organized marketing group known as PPD’s Colorist Satisfaction Department (CSD). The technology to link is MobilePoint’s e-case environment customized for Clairol (known as Clairol 2000) and a customization of Vantive/Oracle (known as the Salon Database), which will be managed by CSD.

Clairol PPD initiated the field application last year and now has directed Clairol corporate resources to manage the project.  The Project team, supervised by Joe Marconi, consists of Bristol-Meyer Squibb personnel including those who implemented Clairol’s CSO (Consumer Services Organization) field sales application, which was deployed to over 400 sales representatives.

The goals and objectives of the meetings were largely met.  Both development teams obtained enough understanding of the business requirements to identify system requirements and begin the design phase.

## MobilePoint’s Objectives:

The primary objective for MobilePoint is to deploy an enterprise integration implementation that can be reused in the future.  The results of this project will be the completion of the e-case 3.0 enterprise integration requirements.  The 3.0 requirements as defined were results of the McKesson/GM project (which as a whole is not a general solution) and the preliminary requirements discussions with Clairol/BMS in the past.  This meeting was to provide further refinement of the integration requirements.  These goals were largely met.

### Main Attendees

MobilePoint Development Team:

Clayton Weimer

Don Durben

BMS/Clairol Development Team:

Joe Marconi (Program Manager)

Sylvestre Primavera (Project Manager)

Tom Holn (Interfaces)

Sheila Tortorici (Database Programming/Tools)

Bud Conlin (Desktop Applications)

Joe Distafano (Network Administration)

Kevin Shea (Data Analyst),

Plus many other various CSO (Consumer Services Organization) technical people who performed various advisory roles.

Clairol PPD/CSD Management:

Emily Gaudio (PPD/CSD)

Alan Sentementes (PPD)

Paul Holder (PPD)

## Tuesday January 20th - PPD Business Considerations

### High level requirements

An overview of the business objectives and project definition was discussed.  High-level business requirements were identified:

##### Make More Calls

PPD/CSD Management explained the business strategy and how it will change the field consultant’s tasks and duties.  They explained the primary objective is to get the field to make more calls -- not to sell more products, but to make more contacts and more introductions to Clairol products that a customer has not previously purchased.

Currently, the implementation of this strategy is at a very early stage.  Sales consultants visit salons within a defined territory.  They will often take orders and then submit the orders to the customer’s chosen distributor.  In theory, these orders are just intentions to buy, and the customers themselves would order the products from their distributor. However this is often not the case and consultants take on a more intimate role with their customers as order takers, and some have been known to actually deliver the products back from the distributor.

##### Contact Workflow

PPD management wants the consultants to spend all their time pushing new products on old customers, and making new customer contacts. All the busy work of submitting orders to distributors will be performed by CSD.  This way CSD can analyze the orders as marketing data, know which products are being successfully introduced, and follow up for product feedback after the product has been delivered.  CSD will often modify the orders by contacting the customer directly before the order is placed, and CSD will own the status of the order, knowing when the order can be closed by contacting the customer during their follow-up process (contacting the distributor and the customer).  The field and CSD will have contact and order history for the customer, and thus be able to access the same information and status of the customers and their orders.

Again, the focus for CSD and the field is to focus on new products and new customers.  The idea is to get the customer to order directly from distributors from then on. There will be incentives to encourage consultants to make more calls and introduce new products. Can CSD and consultants take on orders that have been previously introduced and purchased by a customer?  Yes, but the incentives to do so will not be there.

##### Business Party and Business Individual

A key rule that Paul stated was that the call was not considered a true call unless it was with those that have the authority to buy (known as “Business Individuals”).  Thus, contacts with stylists that simply work at the salon are outside this realm.  A Business Individual is a stylist with authority to buy, the owner of a salon, or a booth renter that buys on their own. A Business Party is a business such as a salon, a booth rental within a salon, a distributor, and so on.

##### Collect New Customer Information

Another stated goal is to collect new and updated business party and individual information, such as kind of salon (e.g. African-American).  Campaigns, product issues and survey information will be pushed at a basic level by CSD telemarketing and the field, and to a greater depth through e-case Campaigns that provide VOC (voice of the customer data).  Subsequent analysis of this data is highly desired.  What preliminary reports and analysis tools this project must initially provide have yet to be defined.

##### Team Workflow

PPD management wants to improve communication between management and the field and to relieve the paperwork of basic administrative duties the field must handle (e.g. expense reports).  The corporation has standardized on CC:Mail and needs the field consultants to have access to this within their desktop environment (using Remote CC:Mail).  Other desktop applications are desired to help consultants with their day to day duties.  Alan & Paul mentioned T&E (which is an add-on to CC:Mail for expense reporting), and MS Word.  They also wanted Fax capability which probably would be provided by using MS Fax already installed on the system.

This is the one area I believe MobilePoint can provide a great value that has yet to be explored.  Clairol/BMS will be standardizing on internet messaging next year with Netscape Communicator and this will provide a great deal of automated capabilities through MobileGram messaging within the electronic briefcase.

### Logical Data Model

The major business entities and their attributes, as well as other minor business entities will be thoroughly documented in the Clairol 2000 Linkage Specification which the core team (Don, Clay, Tom and Sylvestre) will have a first version 2/2/98.

The main business entities, their relations and attributes were identified:

Business Party (e.g. Salon or Distributor, may be booth renter)

Business Individual (e.g. individual who does the buying)

Call/Contact - data collected during call with business individuals. Calls have several attributes/actions (objects) resulting from them (i.e. product issues,  education material, promotional events, campaigns and turnover orders).

Products (skews) – the product lines available for promotion and sale.

##### Business Rules and Transactions

A field consultant’s territory is divided by zip code. A zip code will not be assigned to more than one consultant.  Thus, territory is defined by a group of zip codes. Only business parties and individuals within the consultant’s defined territory will be updated from the salon database.

Paul asked that the address field have more automated help when filling, and complained handwriting recognition was poor enough to justify this.  Only zip codes in the sales consultant territory would show up on a pop up list.  If city and state are filled, that limits the possible zips as well.  If the zip is filled, the city and state can be automatically determined.

All field consultants will have the same product lines which are owned (cannot be modified) by CSD.

Business Party and Business Individual are created by CSD and the field.  Certain attributes such as address and phone are owned by CSD for modification.  Therefore, if modifications come in from the field they may or may not be rejected. This gets into the area of ownership that must be specified in the Linkage Specification document.

## Wednesday January 21st - Tablet Application Considerations

### Business Transactions

This day centered on determining and finalizing the business transactions, the field/CSD interactions and coordination. We explored “how” the business transactions will map between the Vantive salon database and the Clairol 2000 field implementation.

The current pilot application of the Vantive system was demonstrated.  The pilot field consultants (two I think) simply gather data in the field via laptop. The pilot was successful in that its purpose was to test the CSD business scenario using telemarketing people that would create and modify customer information, create and modify turnover orders, and test the logical data model.

We discussed the field application and how the current data model and functionality on the tablet maps to the Vantive application.  I used the current application as shown in the Gold demo to discuss the current turnover order form and the campaigns.  Most who had not seen our technology before seemed impressed with the concept and understood the U/I differences of our environment and a desktop environment.

A tangent discussion critical to MobilePoint ensued regarding conventions and trade shows.  Mostly field consultants attend these, and will often take orders.  Paul wants them to use the field application.  Questions arose to when they could begin doing this and how it ties into the salon database since much of the information gathered is not within the consultant’s territory.  Sylvestre suggested they use the Vantive application instead as a CSD person would.  This idea was immediately rejected by Alan, saying laptops have been tried before and they don’t work.  These shows are a walkaround activity for the consultants according to Paul. Besides said Paul, they must use the system they are trained on.  Sylvestre then suggested for just data entry they could hire people that would enter the information from customers, and they could enter the data at the booth.  Again, the idea rejected by Alan who said they tried this without success in the past and it didn’t really provide any benefits at the shows.  Emily, who helped designed the Vantive customizations for CSD also noted that orders were very cumbersome to enter and would not suggest anyone but highly training telemarketing people to use it.

The mid-afternoon were discussions about data ownership in more detail.  We discussed what transactions could be modified by the field and CSD, and which attributes of the business entities required notification of update to whom and when.  These will be documented in the Linkage Specification.

##### Unique Names

I tried to get consensus that all transactions need to carry unique names.  I was exploring the possibility that a valid Business rule would enforce unique names on all business entity transactions.  For example, all Business Parties, should have a unique name.  This would be a long name as oppose to a short name.  There are a ton of “Sally’s Salons” said Paul, and I agreed, and pointed out however that this is a short name.  But the Business Name, the long name, of the party should be unique.  Thus, when conflict occurs there exists unique names that humans can identify.

Objections were raised that this was unrealistic, that the Salon Database process should not have to enforce unique names.  Uniqueness was a result of address and name, therefore this would not serve a purpose to the business.

I discussed some of my *real* minor concerns.  I showed the associate and how this conflict causes problems.  For example, if there are two "Sally’s Salons” then the associate asks which one do you want to link with.  However the choice list shows “Sally’s Salon” and “Sally’s Salon”, with no hints on their difference.   How does the user know which one to identify?  Couldn’t we consider “Sally’s Salon” as the short name (i.e. nickname) and have a long unique business name?

The consensus of the group was this was an e-case functionality issue that should be enhanced, not a result of bad business rules.

I did not elaborate why this was *really* a concern to me.  However Sylvestre, on clues from our honest Maestro, specifically asked if we could handle links within records by key on import.  He was obviously concerned (more like perturbed) that this could be not the case, and I agreed it would be something we would have to support.  (Linking via the associate is the only way we can currently support imported relations, this is kludgy, not worth defending, and also error-prone).

We discussed the details of the main business entities.  We agreed support for the primitive types were compatible (i.e. text, numbers, etc…).

### Clairol 2000 version 1.1

The latter part of the afternoon was reserved for discussion of the requirements for the next intermediate version of the field application and the next level of tasks to perform for BMS installation of the HQ Server.

The expectation is 1.1 will be ready for March pilot testing and May release.  I did not commit to this but did not feel there was a reason to be concerned. (BTW, 2.0 is expected to be ready “end of year” according to Joe M.).

I began discussing Clairol 1.1 and its main tasks (see Clairol 1.1 Synopsis).

Lots of confusion existed on what BMS Network Administration would have to deal with. There was much concern raised over our comm protocol and the user scenarios of how users would be updating nightly from the field, and how they also will have to handle remote CC:Mail and whatever new communication requirements for the future.  Some were concerned we were not using “standard” communication programs and protocols.

Paul stated he uses CC:Mail about 2-3 times per week.  He stated consultants would most likely use it less than that.  Joe Distafano and Bud Conlin disagreed and said they might use it slowly in the beginning, but would likely use it a lot after awhile. Joe D. and Sheila were very concerned about connect time, and whether there would be enough window space to support the requirements.  I stated you don’t know for sure till pilot, but our recommendations are based on previous experience.  They stated yeah, but then there is the CC:Mobile requirement, and I said that is another issue.  Obviously it is not to them however.

Our main problem with IT is how we present e-case and its integration framework.  IT should consider us another integration effort as they do SAP.  Database to Database.  The confusion arises when we present ourselves as a tablet only solution.  If so, IT wants complete control over the kinds of communication protocols and tools they can use.  Thus, they will take into account the existing Windows applications and their usage when driving solutions.  We cannot present the HQ Server software as a problem they own.  This observation became particularly apparent in the next day’s discussion on system requirements (more on this later).

##### BMS Software Installation

Joe D. just that week acquired and brought up the NT server.  No digiports yet, he was thinking we should wait and discuss whether he should get a 32 port one instead of the 8 port one we recommended.  We agreed the pilot would provide the necessary information to make this decision, in the meantime, use the two com ports.  He is acquiring an upgradable pair of US Robotics modems.

He will provide us a secure CETREX dialup connection to provide us access to the server.  This will give us user rights, download/upload capability via a modem, for technical and engineering support needs.  They will connect the NT to their network, so the Vantive/Oracle Unix box can have visibility to it, but we will not have access to this or their network (which is good).

I dropped off pre-alpha HQ Server 1.0 to Joe D. and he successfully installed and got it running on the NT.  I explained that this was still non-tested software and inquiries would go directly to Dean when issues or problems arose.  The next step is for Joe D. to set up the modems and our CETREX line.  We will do some minimal testing, but I did not commit to dates or milestones.

##### 1.1 Information Being Sent

We discussed where archives (Notebook data) go, where possible DCR data will go (next subject) and the requirement for application and data upgrades going back to the tablet.  Joe was surprised that I considered remote application upgrading to be a new requirement.  I explained the difference between what sales calls “applications” and what is true e-case application upgrading.  I assured him we have always had the capability to upgrade data (i.e. product lists and other forms).

Alan mentioned he wanted Faxing again, and I asked why.  It sounded like MS Fax would meet his needs except he then mentioned the main reason was so they can start sending their orders into CSD.

I asked them about what they are currently doing and they said CSD is not staffed well enough to handle orders but soon will be.  Also they said they thought when consultants were required to send orders/DCR data in the past to HQ, the consultants found the activity of printing and then faxing too burdensome.  Perhaps thought Alan, just faxing directly from the Fujitsu would be better.  I explained to him why this would not be the case, that faxing is a very intense and inefficient means of sending data, and would be more cumbersome than printing.   We agreed to propose alternative solutions when we talk about Interim reporting requirements the following day.

### Tablet

I gave Bud the e-case 1.1 configured disk with MS Word, T&E, and remote CC:Mail installed.  The team discussed the requirements here. The BMS team was very concerned that PPD management seemed to think training was not a major deal.  Paul and Alan are looking for Bud and whomever, to configure and precan as much as possible.  Yet at the same time Paul asked for MS PowerPoint on the machines as well.

Bud and others became very concerned about disk space.  I explained that with this configuration there should be 200 MB left to play with.  He did not think that was a lot considering CC:Mail could get filled up if user did not purge, again a training issue.  It was suggested that they could configure the cc:Mail to automatically delete old messages, e.g., after one month.

Paul then asked about the 520 drives and I said they were available, and qualified by our Q/A.  I said if they used them then they would have about 400MB-500MB free space using compression. He said they already paid for them and they would be using them no question.  I was surprised but did not dig deeper. (Later found out indeed Clairol will be receiving 520 drives from MobilePoint when they are delivered. Good.)

Paul then asked if the disks configured with the Desktop application could be ready by mid-February for the District Managers.   I said this configuration (compression) would only be available with 1.1.  Bud then said that it could be done now on 1.0 if they get the 520 drives.  I agreed.

  - SCRs

Joe M. and myself explained to Paul and Alan the criticality of getting them and some kind of end-user representation involved continually into the SCR process.  Immediately we needed to resolve the 1.1 list. Paul had earlier stated that he, Alan and Jon Perry agreed Susan Nunnery would be the main contact for these issues and would represent the field.  She also would represent management. I asked if this has been communicated to the consultants and their managers and Paul said this would take place next month.

In the meantime, we can get Susan involved in our CCB meetings immediately.

This and Interim reporting prevents us from providing a full project plan for 1.1.

## Thursday January 22nd - Linkage Technical Considerations

The next day was mainly about technical-related considerations and issues to implement/support linkage of the salon database and the field application.

First however, Joe M. wanted to get together early and go over the Interim reporting requirements.

### Interim reporting

Sylvestre first wanted to cover the need to initially load the Vantive database with a “snapshot” of the user data in the field.  That is, our technical support will have to dial into the tablets and retrieve all Customer and Salon profiles.  We discussed the effort to do this, and the format that this data would be in.  Tom Holn would handle mapping the data into Vantive.

Tom and the rest of BMS’s technical team do not have a lot of Oracle experience.  In fact they seemed confused between what Vantive automates for them and what they really can do using import and export tools for Oracle.  The general knowledge of available facilities and tools for Oracle is weak, but Tom and the others seem very competent enough to figure it all out.

I asked why they need to load the database.  Since by definition, the data will be incomplete (until the data model is complete in 2.0) and instantly obsolete.  Sales consultants are meeting new contacts and ordering new stuff all the time, by definition their job is to acquire new information.  Sylvestre said this was better than nothing.

I said this relates very much to interim reporting.  Why not get customer data, and orders via the nightly updates done in 1.1.  Simply put, this would be dumps of what is now known as DCRs (DCR really contains customer information, contacts, and orders!).  Yes, this would be incomplete but at least current. And PPD management would get what they really want (i.e. instead of doing this via faxing like Alan suggested).

Tom agreed with me that the majority of the effort to take DCR information and feed it to Vantive is what he would have to do anyway for the initial load, and the 2.0 project.  So this would not be throw away.

Not sure Sylvestre understood, or felt this was a good option.  Other alternatives for sending DCR order information would be to have the consultants attach them in CC:Mail, Don and I agreed this could be done, but felt compliance and training would be a big issue.  Heck we said, we can put the attachments in a directory and if they want to fax them, good luck.

I think we should not agree to the initial load effort without agreement on the DCR task.  I feel this is important to the visible success of the MobilePoint solution today.  It won’t be until the end of the year before 2.0 rolls out, and we need management to see benefits as measured by the amount of orders and salon data coming in earlier than this.

### Data Structure/Transaction System Requirements

We reviewed the communication framework and discussed the transactions and API linkage requirements.

In attendance were just the technical development team members.  The discussion started off talking specifically about the pre and post header fields surrounding the business transaction data required for going between the salon database and the tablets.

I presented our proposed structure (minus unique names) as documented in “LOD Transaction Data Format” that Dave Seeger wrote.

The big issues revolved around our request that the central server manage our keys (AKA item tags).  Our proposal was that for new record transactions we would provide a temporary key to them and they would return us a permanent one.  This key, would be a foreign key which they would “house” and maintain in Vantive.  “Why should we?” Said someone, but another involved with integration of their SAP system to the CSO implementation understood the concept very well and explained it.

What everyone had trouble with however, was why we could not send permanent keys, why would we want them handling the management of our keys?  I could not get much understanding that this was really 66 different databases and I had the problem of managing unique Ids across all of them.  This got into our internals and into discussions that should not concern them.  It got weirder when I told them they would have to return a key within a specified range. “Why can’t you use our key?”…sigh.

I resigned myself, as mentioned before, to MobilePoint having to present a fully managed API. There is so much we can ask external database people that we will be integrating with to do.  This was one area (managing our tags) BMS people seemed to have heartache over and I could understand why.

Its best for integrators to think of us as one big database, we take care of the ugliness in managing it.

### Synchronization

I did manage to get the BMS people to understand that this was a batch-store and forward model of transaction processing.  There is no online transactioning going on here.  The idea is to drop off and pick up. Then get off line.  Some of the CSO experienced people understood this, and were relieved it was not another massive synchronization effort like the CSO project.  We talked about what synchronization issues there would be and agreed there was not anything that was immediately a problem.

Tom and Sheila asked that an activity log of results of import be maintained and sent back to the server.

## Friday January 23rd - Linkage Technical Considerations

The fourth day focused on tools for the middleware side, data scrubbers, filters and transformation facilities that would help get things in and out of the Vantive database.  Sheila mostly drove this and seemed knowledgeable about the subject.

A requirements/issues list when shopping for vendor solutions was developed.  MobilePoint can use this as well as the results of the search for future vendors.

### Wrap-up

Tom, Sylvestre, Joe M., Don and myself agreed we need to have periodic meetings.  The first one would be next Monday.  Sylvestre will coordinate it.  We also agreed that a preliminary specification should be ready by then, and we could do some serious project planning.

MobilePoint needs to have a few meetings.  I need to get Bill M., Dave S., Don and myself to work out the technical design considerations as a result of this meeting.

Gung ho.