- WORK AUTHORIZATION REQUEST FORM

| Date: | Oct. 2 1997 |
| --- | --- |
| Consultant’s Name: | Steven Ritacco |
| Rate: | $100/hr. |
| Estimated hours to completion: | 200 |
| Schedule for completion: | 2/27/98 |

- implement clsTiff.

- boot logo

- printer support on new win & graphics subsystem.

- enhance font outline and font aliasing.

- bitmap editor

- maintenance & support

- Estimated completion 2/27/98

- Equipment to be supplied:

None.

| Consultants Signature: |  |
| --- | --- |
| Who Is Requesting Work: | Clayton Weimer |
| Authorized By: |  |
| Date: |  |

- Please refer to this work authorization number on all related invoices,

- Please submit all invoices on a timely basis.